**7 November 2019**

**NPA 506 RPC Conference Call**

**Minutes**

**Participants:** David Comrie – Comsolve Inc. (CNA)

Ed Antecol – Comsolve Inc. (CNA)

Fiona Clegg – Comsolve Inc. (CNA)

Bill Barsley – TELUS

Kim Isaacs – Allstream

Albert Yin - Comwave

Lucie Pugliese – Telecommunication Alliance

Olena Bilozerska – TELUS

Kim Brown – Eastlink

Laurie Bowie – Bell Canada

Jacqueline Michel – Bell Canada

**Welcome:**

Ed Antecol welcomed the attendees, and the participants introduced themselves.

**Discussion**

Laurie Bowie presented the Bell Canada contribution.

Laurie Bowie noted that she will recommend that the media release go out after a CRTC Decision instead of before which is different from the original contribution.

It was noted that customers have already been advised of the requirement to change to 10-digit local dialing and that some customers may have started that process. Laurie Bowie noted that the contribution proposes that the recommendations be moved as quickly as possible through the CISC process for that reason.

Ed Antecol asked what the date is for Carriers to have completed phase-in of 7- to 10-Digit dialling announcements compared to the previous plan. It was noted that it was previously August 2020 and the new recommendation is for January 2022.

Laurie Bowie noted that all Carriers have confirmed that they are already capable of routing 10-digit dialling. Customers who change to 10-digit dialing prior to the phase-in of 7- to 10-Digit dialling announcements will not be negatively impacted as calls will route accordingly.

Ed Antecol asked about when changes would be made to the Dial 10 website. Lucie Pugliese confirmed that she would not be expecting to make any changes until after a Decision has been released.

Agreement was reached to accept the revised Relief Implementation Date of 23 April 2022.

Agreement was reached to accept the revised Relief Implementation Schedule, as proposed by Bell Canada.

Agreement was reached to accept the revised Relief Implementation Plan as proposed by Bell Canada.

Agreement was reached to accept TIF Report #2 as modified during the meeting. The RPC Secretary will post TIF Report #2 for comment for 10 business days. If there are no substantive changes, the TIF Report will be considered final and sent to the CISC for consideration with a request for an expedited approval.

Action Item: The RPC Secretary will post TIF Report #2 for comment for 10 business days. If there are no substantive changes, the TIF Report will be considered final and sent to the CISC for consideration with a request for an expedited approval.

**Summary of Agreements Reached**

1. Agreement was reached to accept the revised Relief Implementation Date of 23 April 2022.
2. Agreement was reached to accept the revised Relief Implementation Schedule, as proposed by Bell Canada.
3. Agreement was reached to accept the revised Relief Implementation Plan as proposed by Bell Canada.
4. Agreement was reached to accept TIF Report #2 as modified during the meeting. The RPC Secretary will post TIF Report #2 for comment for 10 business days. If there are no substantive changes, the TIF Report will be considered final and sent to the CISC for consideration with a request for an expedited approval.

**Summary of Action Items**

1. The RPC Secretary will post TIF Report #2 for comment for 10 business days. If there are no substantive changes, the TIF Report will be considered final and sent to the CISC for consideration with a request for an expedited approval.

**Attachments:**



Bell contribution – NPA 506 deferral



Bell contribution – Revised NPA 506 Relief Implementation Plan



Bell contribution – Draft TIF Report #2 for NPA 506



Bell contribution – Version 2 of draft revised Relief Implementation Schedule



Bell contribution – Draft revised Relief Implementation Schedule