WORKING GROUP:	CNA Relief Planning Committees for NPAs 705, 819 and 289/905

TASK:	NPA Relief Planning

FILE NAME:	TBD

TITLE:	Bell Canada Second Contribution to CNA Relief Planning Committees for NPAs 705, 819 and 289/905 re: Accelerating Relief Planning Activities

ISSUES ADDRESSED:	This contribution provides Bell Canada’s revised proposed schedule to address the significant advance and volatility in Projected Exhaust Dates for NPAs 705, 819 and 289/905 by accelerating relief planning activities.

SOURCE:	Doug Birdwise & Laurie Bowie

Bell Canada

Distribution:	CNA Distribution List for NPAs 705, 819 and 289/905

Bell Canada Contribution to CNA Relief Planning Committees for NPAs 705, 819 and 289/905 re: Accelerating Relief Planning Activities

# In this contribution, Bell Canada proposes revised timelines for accelerating relief planning for NPAs 705, 819 and 289/905.

# NPA 705

# For NPA 705, Bell Canada proposes that the Relief Planning Committee (RPC) adopt the following schedule which is based on the current NPA Relief Planning Guideline and activities currently underway.

| # | Task | Start | End |
| --- | --- | --- | --- |
| 1 | CRTC issues Public Notice | - | 6 April 2009 |
| 2 | CNA conducts R-NRUF & develops/issues IPD | - | 8 April 2009 |
| 3 | RPC meetings/conference calls to develop/submit PD recommendations to CRTC | 8 April 2009 | 31 July 2009 |
| 4 | CRTC Decision on relief method, relief date & new NPA Code | 31 July 2009 | 30 Sept 2009 |

# NPAs 819 & 289/905

# For NPAs 819 and 289/905, Bell Canada proposes that the Relief Planning Committee (RPC) adopt the following schedule which is also based on the current NPA Relief Planning Guideline but accelerated so that the Relief Planning Committee (RPC) can address the relief method and new relief NPA only (not the relief date).  Due to volatility in the forecasts and the fact that the projected exhaust date is 6 years away in 2015, the relief date would be addressed at an appropriate time closer to the exhaust date.  Therefore the RPC would not propose a projected relief implementation date as part of this process.  By establishing the relief method and new NPA now, carriers would have the option, but not the requirement, to implement IT system changes for these area codes concurrently with the work carriers have to implement for other relief projects such as NPA 450 and 705 (and thus save considerable costs and work effort). Network implementation would not need to be done until required prior to the relief date.

| # | Task | Start | End |
| --- | --- | --- | --- |
| 1 | CRTC issues Public Notice | 1 May 2009 | 29 May 2009 |
| 2 | CNA conducts R-NRUF & develops/issues IPD | 1 May 2009 | 31 Aug 2009 |
| 3 | RPC meetings/conference calls to develop/submit PD recommendations to CRTC | 31 Aug 2009 | 16 Oct 2009 |
| 4 | CRTC Decision on relief method & new NPA Code (not relief date) | 16 Oct 2009 | 16 Dec 2009 |