Planning Document (PD)

Version 1.0 –July 28, 2009

| Canadian Numbering Administrator (CNA) Suresh Khare 613-563-7242-315 60 Queen Street, Suite 1516 Ottawa, Ontario K1P 5Y7 khares@saiccanada.com |  |
| --- | --- |

- Table of Contents

1.	Introduction	1

2.	NPA RELIEF PLANNING PROCESS	3

3.	NPA RELIEF METHODS	4

3.1	Geographic Split	4

3.1.1	Definition	4

3.1.2	General Attributes	5

3.2	Overlay	5

3.2.1	Definition	5

3.2.2	General Attributes	7

3.3	Boundary Realignment	8

3.3.1	Definition	8

3.3.2	General Attributes	8

4.	NPA EXHAUST INFORMATION	9

5.	DESCRIPTION & ASSESSMENT OF RELIEF OPTIONS	10

5.1	Geographic Splits	10

5.2	Boundary Extension Overlays	13

5.3	Distributed Overlay	16

5.4	Multiple NPA Overlay	17

6.	SUMMARY OF RELIEF OPTIONS	19

7.	COMPARATIVE assessment of RELIEF OPTIONS	20

8.	Dialling impacts FOR LOCAL CALLS	22

9.	Implementation of Mandatory 10-Digit Local Dialling Prior to Overlays	25

10.	CO CODES for Initial Code Assignments AND CO CODES FOR INITIAL CODE ASSIGNMENTS FOR NEW ENTRANTS ONLY	26

11.	PROPOSED NPA RELIEF IMPLEMENTATION SCHEDULE	28

12.	Jeopardy Contingency Plan (JCP)	31

13.	SELECTION OF RELIEF NPA	41

14.	RECOMMENDATIONS	44

CONTENTS OF ANNEXES

Annex A

Figure 1 	Overview of NPA 705 and Adjacent NPAs

Figure 2 	NPA 705 Actual and Forecast CO Code Assignments

Figures 3a, 3b	NPA 705 CO Code Exhaust July 2008 R-NRUF

Figures 4a, 4b	NPA 705 CO Code Exhaust January 2009 R-NRUF

Figures 5a, 5b	NPA 705 CO Code Exhaust after release of Telecom Notice of Consultation CRTC 2009-179

Figure 6	Plan 1a: Split - North Bay LIR in North (North retains NPA 705)

Figure 7	Plan 1b: Split - North Bay LIR in North (South retains NPA 705)

Figure 8	Plan 2a: Split - North Bay LIR in South (North retains NPA 705)

Figure 9	Plan 2b: Split - North Bay LIR in South (South retains NPA 705)

Figure 10	Plan 3a: NPA 807 Boundary Extension Overlay

Figure 11	Plan 3b: NPA 343 Boundary Extension Overlay

Figure 12	Plan 3c: Dual Boundary Extension of NPAs 343 and 807

Figure 13	Plan 4: Distributed Overlay of New NPA on NPA 705

Figure 14	Plan 5: New NPA overlay on Multiple NPAs 705 and 289/905

ANNEX B

Table 1	Exchange Areas currently in NPA 705, and NPAs for these Exchange Areas after each Relief Plan

Table 2	Exchange Areas currently in NPAs 807, 343/613 and 289/905

Table 3	Exchange Areas in North Bay LIR

Table 4	Future Canadian Geographic NPA Codes suitable for use for NPA 705 Relief

ANNEX C

Canadian Geographic NPAs

ANNEX D

Industry Fora

ANNEX E

Numbering Administration

ANNEX F

Distribution List

- NPA 705 Planning Document (PD)

# Introduction

The 705 Numbering Plan Area (NPA) consists of 203 Exchange Areas serving northern Ontario, which includes the major communities of Barrie, Sudbury, Peterborough, Sault Ste. Marie, North Bay, Lindsay, Huntsville, Mattawa, Timmins and Midland. The majority of the projected growth in area code 705 is spread over more than 30 Exchange Areas; in the remaining Exchange Areas there is little projected growth. The Exchange Areas growing the most are Barrie, Sudbury, Peterborough, Sault Ste. Marie, North Bay, Lindsay, Huntsville, Mattawa, Timmins and Midland. See Annex B Table 1 for a list of Exchange Areas in NPA 705.

On 29 March 2007, the Canadian Numbering Administrator (CNA) announced that Number Plan Area (NPA) 705 had entered the relief planning window of 72-months. The CNA advised the Canadian Radio-television and Telecommunications Commission (CRTC) and industry of this situation and conducted a Relief Planning Numbering Resource Utilization Forecast (R-NRUF) that indicated NPA 705 would exhaust in December 2013. The introduction of Local Interconnection Regions (LIRs) and the implementation of Wireless Number Portability (WNP) have accelerated demand for Central Office (CO) Codes throughout area code 705. Subsequently, the January 2008 R-NRUF and theJuly 2008 R-NRUF indicated that the Projected Exhaust Date had moved out to September 2014 and February 2015 respectively.

The Canadian Steering Committee on Numbering (CSCN) requested that the CNA continue to monitor the CO Code assignment rates in NPA 705 and, if required, release the Initial Planning Document early in 2009 based on the January 2009 R-NRUF results.

On 18 March 2009 the CNA advised CRTC staff that the Projected Exhaust Date of NPA 705 has moved in to October 2012 and requested that the CRTC issue a Public Notice for the establishment of a CISC ad hoc committee for area code relief planning in northern Ontario area code 705.

On 6 April 2009, the CRTC issued Telecom Notice of Consultation CRTC 2009-179 Establishment of a CISC ad hoc committee for area code relief planning for area code 705 in northern Ontario, in which it established the CISC ad hoc Relief Planning Committee (RPC) for NPA 705. The Notice of Consultation directed the RPC to set aside 7 CO Codes for initial code assignments and 10 CO Codes for initial code assignments for new entrants only. The directives in the Notice of Consultation caused the Projected Exhaust Date to move forward to June 2012. Analysis of the April 2009 R-NRUF results showed the Projected Exhaust Date for NPA 705 to have advanced to February 2012. As a consequence of the revised forecasts, the CNA declared a Jeopardy Condition on 13 May 2009.

On 8 April 2008, the CNA issued an Initial Planning Document (IPD) that identified alternatives for providing relief in the NPA 705 geographic area. The NPA 705 Relief Planning Committee (RPC) developed this Planning Document (PD) based on the IPD. It was prepared in accordance with the CRTC-approved Canadian NPA Relief Planning Guideline (the Guideline) dated 13 April 2007. A revised version of the Guideline was approved by the CRTC on 2 June 2009 and subsequent references in this document to the Guideline refer to the 2 June version. The purpose of the PD is to assess NPA 705 Relief Options that were identified in the IPD, identify and assess additional NPA 705 Relief Options if necessary, and to make recommendations to the CISC and CRTC for the preferred relief method for NPA 705.

The objective of the NPA Relief Planning process is to ensure that CO Codes and telephone numbers are always available for use by Telecommunications Service Providers (TSPs) and their customers in the geographic area requiring relief.

Various Relief Options are identified in this IPD for consideration as potential methods to ensure that an adequate quantity of telephone numbers is available for assignment in the geographic area covered by area code 705.

Given the magnitude of this undertaking, inter-company commitment and co-operation are essential throughout the planning, provisioning and implementation stages of the introduction of the new NPA.

It is very important to closely monitor the CO Code requirements of all existing and prospective CO Code Holders to ensure that relief is provided in sufficient time to ensure that CO Codes and telephone numbers are always available for service providers and customers, and to avoid a Jeopardy Condition.

# NPA RELIEF PLANNING PROCESS

The roles of the participants (e.g., CRTC, CNA, CRTC Interconnection Steering Committee (CISC), RPC participants, Interested Parties) for NPA Relief Planning are identified in section 6.0 of the CRTC-approved Canadian NPA Relief Planning Guideline (the Guideline), dated 2 June 2009. A copy of the Guideline is available from the CRTC CISC guidelines web page at http://www.crtc.gc.ca/cisc/eng/cisf3fg.htm or via a link from the CNA website at http://www.cnac.ca/.

To increase public awareness and participation in the NPA Relief Planning process, the CRTC has determined that NPA RPCs will be established as ad hoc committees of the CISC. Generally, a separate ad hoc committee is created to deal with relief in each area code. The CNA, in its function as NPA Relief Planning Coordinator, acts as chair of these ad hoc committees. Meetings and conference calls of the ad hoc NPA RPCs are all open to public participation and are conducted in accordance with the CISC Administrative Guidelines.

Section 6.1.6 of the Canadian NPA Relief Planning Guideline requires the CNA to attempt to identify organizations including, but not limited to, municipalities to notify them of the initial meeting of the RPC as well as the IPD in order to allow such organizations the opportunity to register and participate in the activities of the RPC.

A copy of the CISC Administrative Guidelines can be obtained from the CRTC website at http://www.crtc.gc.ca/public/cisc/c-docs/CISC2001-03-31.doc.

NPA Relief Planning is conducted under the regulatory oversight of the CRTC. Notwithstanding the process detailed in the Guideline, the CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority, under the Telecommunications Act, to review, modify and give final approval to the PD and the Relief Implementation Plan (RIP) developed and submitted by the RPC to the CRTC via the CISC process.

Any person wishing to participate in the NPA Relief Planning process can contact the CNA and request to be added to NPA-specific distribution lists. In addition, individuals can also register with the CRTC as interested parties to any proceedings that result from the NPA Relief Planning process. More information on how to participate in CRTC public processes is available at: http://www.crtc.gc.ca/eng/info_sht/g4.htm.

Annex C contains a brief summary of Canadian geographic area code relief history.

# NPA RELIEF METHODS

The term Numbering Plan Area (NPA) refers to a discrete geographic area, within the area served by the North American Numbering Plan (NANP), to which one or more NPA Codes (also known as area codes) may be assigned (e.g., the province of Manitoba is a Numbering Plan Area (NPA) to which NPA Code 204 is assigned).

Once the necessity for NPA code relief was established, all NPA Code relief methods were considered. The following paragraphs provide definitions and general attributes of the Geographic Split, Overlay, and Boundary Realignment relief methods.

## Geographic Split

### Definition

Under the Split Method, the geographic area served by the exhausting NPA Code is divided or “split” into two or more unique geographic areas each with a unique NPA Code and with similar requirements for numbering resources. The existing NPA Code is generally used to serve the area with the largest quantity of customers in order to minimize number changes. New NPA Codes are used to serve the other areas.

The boundaries between the areas follow Exchange Area boundaries and may correspond to jurisdictional, natural or physical boundaries (e.g., county, municipality and city boundaries, rivers, major highways, etc.). Under this method, the customers who are in the geographic area that retains the original NPA keep their 10-digit telephone numbers. Customers in the geographic areas that get the new NPA(s) must change their 10-digit telephone numbers (i.e., the area code is changed).

In order to facilitate the transition to the new area code, a permissive dialling arrangement is established. During a Permissive Dialling Period, calls to customers in the new area code will be completed whether the caller dials the old or new area code. For example, on a long distance call, to a 10-digit telephone number in the new NPA(s), the caller may dial either the existing or the new NPA Code and the 7-digit number during the Permissive Dialling Period. During the Permissive Dialling Period, all TSPs in the exhausting NPA will place standard network announcements on calls dialled using the old area code to customers in the new area code in order to advise customers of the new area code and automatically complete the calls.

Once an initial relief has been provided using an overlay method and 10-digit local dialling has been introduced, subsequent reliefs will generally not be provided using a split method, as splits would be impractical, disruptive, and not provide significant benefits. A split would be impractical and disruptive because it would require many number changes including CO Code changes as well as NPA Code changes. A split could allow reintroduction of permissive 7-digit local dialling however this would provide little or no benefit and would cause customers, Carriers and TSPs to incur additional costs after already having incurred costs to change to mandatory 10-digit local dialling. It would also be inconsistent with the industry migration towards the Uniform Dialling Plan (i.e., 10-digit local and toll dialling).

### General Attributes

- A frequently implemented method of NPA relief in the past; last implemented in Canada in 1999.

- 7-digit dialling is usually retained for local calls within area codes.

- If CO Code protection is not in place after relief is implemented, 10-digit dialling is required for local calls between different area codes.

- Number changes are required within new area code boundaries (NPA Code changes).

- The time required to transition to a new area code with a split is usually longer than the time needed to transition to mandatory 10-digit dialling for a first-time overlay.

- Is generally not a practical method for relief for an area that has previously been relieved by an overlay or already has mandatory 10-digit local dialling, since it is costlier and more time consuming than an additional overlay would be, and does not provide the benefit of retaining 7-digit dialling.

- Reprogramming or replacement of equipment (switches, Primary Branch Exchange (PBXs), cellular phones, etc.).

- Many existing customers are affected by telephone number changes.

- More economic burden may generally be caused by customer number changes (businesses, public costs, stationery, etc.) than an overlay.

- May not be as expensive to display numbers in telephone directories.

- Requires a permissive dialling period for customers’ numbers in the new area code.

- Possible dispute over which portion of the area retains the existing NPA Code.

- Potential for associating NPA Codes with smaller geographic areas within the exhausting NPA (e.g., branding and ease of use opportunities).

## Overlay

### Definition

- Under the Overlay Method, a new NPA is superimposed or “overlaid” on top of an existing NPA to provide numbering resources to customers and Carriers in the same geographic area. With an overlay solution, changes to existing telephone numbers are not required.

Once an initial overlay has been introduced, subsequent reliefs will generally be provided using additional overlays, as splits would be impractical, disruptive, and not provide significant benefits. A split would be impractical and disruptive because it would require many number changes including CO Code changes as well as NPA Code changes. A split could allow reintroduction of permissive 7-digit local dialling however this would provide little or no benefit and would cause customers, Carriers and TSPs to incur additional costs after already having incurred costs to change to mandatory 10-digit local dialling. It would also be inconsistent with the industry migration towards the Uniform Dialling Plan (i.e., 10-digit local and toll dialling).

Mandatory 10-digit dialling is required for all local calls originating within the existing and overlay NPAs. 10-digit dialling is used for local calling within an NPA that is overlaid with another NPA in order to provide an equitable and uniform dialling plan for both customers and carriers. Generally, any 7-digit local dialling from adjacent NPAs into the existing NPA must also be converted to 10-digit dialling at the time of relief; however, exceptions to this policy may be considered if there is a need to simplify the dialling plan in the neighbouring NPA (i.e., to retain 7-digit local dialling across an area code boundary). Where 7-digit local dialling across an area code boundary is retained, CO Code protection would be required to avoid 7-digit dialling conflicts.

Prior to implementing the first overlay NPA in a geographic area, it is usually necessary to migrate to mandatory 10-digit local dialling via the use of a 7- to 10-Digit Dialling Transition Period. During this 7- to 10-Digit Dialling Transition Period, callers can dial either 7 digits or 10- digits until the Mandatory Dialling Date. During the 7- to 10-Digit Dialling Transition Period, all TSPs will generally place standard network announcements on calls dialled using 7 digits in order to advise customers of the new 10-digit dial plan before automatically completing the calls. This standard network announcement will generally also be introduced on local 7-digit calls from Exchange Areas in adjacent NPAs into the NPA being relieved. The length of the 7- to 10-Digit Dialling Transition Period should be sufficient to permit callers to adjust their local dialling habits. In situations where mandatory 10-digit local dialling has already been implemented, there is no need for a 7- to 10-Digit Dialling Transition Period.

The Distributed Overlay strategy may be considered in situations when growth in telephone numbers is expected to be more or less evenly distributed throughout the existing area code requiring relief. The new area code is "overlaid" on top of the area code requiring relief and covers exactly the same geographic boundaries.

A Concentrated Overlay strategy may be considered in situations where the majority of the demand for new telephone numbers is expected to be concentrated in one section of an existing area code. For example, a fast growing metropolitan area and a sparsely populated rural area could be covered by the same area code. The new area code would be assigned initially to the section of the original area code experiencing the greatest growth (e.g., the metropolitan area), and any need for new CO Codes in that section would be met by the assignment of CO Codes from the new area code. In the area not covered by the new area code, any future need for new CO Codes would be met by the assignment of CO Codes from the original area code. In order to ensure that sufficient CO Codes are available for assignment from the original area code to that section not covered by the new concentrated overlay, it is important for the new concentrated overlay to be implemented sooner than with other solutions.

An NPA Boundary Extension Overlay strategy may be considered in situations where the growth in telephone numbers is expected to be more or less evenly distributed throughout the area code requiring relief and a neighbouring NPA has sufficient capacity to accommodate the demand for telephone numbers in both NPA serving areas for a minimum of 8 to 10 years.

In some cases CO Code assignment monitoring and CO Code conservation measures may have to be implemented prior to the introduction of the new concentrated overlay in order to ensure that sufficient CO Codes in the original area code are available. When relief is required in other sections of the original area code, the geographic coverage area of the new area code could be expanded. In some cases, more than one concentrated overlay could be implemented to cover different sections of a single existing area code.

Since 1999, all NPA reliefs in Canada have used a form of Overlay Method.

Several potential overlay strategies are identified in the Guideline as examples that may be considered for Relief Planning: Distributed Overlay, Concentrated Overlay, Boundary Extension Overlay, Multiple NPA Overlay and Technology-specific Overlay.

Under the Distributed Overlay method, the new NPA is "overlaid" on top of the NPA requiring relief and covers exactly the same geographic boundaries.

Under the Concentrated Overlay method, the new NPA is "overlaid" on top of only part of the NPA requiring relief (e.g., area code 778 was originally implemented to serve the Greater Vancouver Regional District, Abbotsford and Mission portions of the area already served by area code 604). It may be considered in situations where the majority of the demand for new telephone numbers is expected to be concentrated in one section of an existing NPA (e.g., a fast growing metropolitan area). In order to ensure that sufficient CO Codes are available for assignment from the original NPA to that section not covered by the new concentrated overlay, the new concentrated overlay must be implemented sooner than other solutions.

Under a Boundary Extension Overlay, the boundary of one NPA that has spare capacity is extended to overlay part or all of the coverage area of other NPAs (e.g., area code 778 was extended to cover area codes 250 and 604 in British Columbia).

Under the Multiple NPA Overlay, a new NPA would be assigned to overlay multiple existing NPAs serving a specific geographic area. For example, a new NPA could be assigned in an overlay method for new growth within an entire province where more than one NPA already exists (e.g., area code 587 is overlaid on top of area codes 403 and 780 in Alberta).

Under a technology-specific overlay, a new NPA Code would be assigned to overlay an existing NPA(s) serving a specific geographic area, and the numbering resources in the new NPA Code would be used only for a specific type of technology (e.g., wireline telephones, wireless telephones, facsimile). This type of overlay has been utilized in certain other nations for wireless telephones. With the introduction of wireless number portability (WNP) in Canada, telephone numbers can be moved between wireline and wireless services and therefore the use of an NPA Code exclusively by wireline or wireless technology is not possible. Consequently, a technology-specific overlay was not considered by the CNA.

### General Attributes

- A frequently implemented method of NPA relief in recent years; the primary method used since 1999 for all relief projects in Canada (e.g., 416/647, 289/905, 438/514, 226/519, 604/778, 343/613).

- Requires mandatory 10-digit local dialling throughout the area codes being relieved, and generally from adjacent area codes into area codes being relieved, usually prior to relief or a previous overlay relief.

- No number changes are required for existing customers.

- Least disruptive to end-users (allows users to retain current telephone numbers).

- Generally creates less economic burden for existing business than a geographic split.

- In a single residence or business there may be numbers in two or more NPA Codes.

- Directory costs may increase to print 10-digit numbers.

- If mandatory 10-digit dialling does not exist in the area codes being relieved and a transition to mandatory 10-digit dialling is required, the transition can be implemented in a shorter time than the Permissive Dialling Period required with an area code split.

- Favoured by Carriers and TSPs due to cost considerations (e.g., no number changes in Operating Support Systems (OSSs), no need to reprogram wireless handsets).

- If the overlay is a boundary extension, then a new NPA Code will not be needed at the time of relief, the number of areas for which future relief must be separately planned will be reduced, and new NPA boundaries that do not align with the boundary of any single existing NPA would be created.

- Carriers must use 10-digit signalling for all local traffic they send to other Carriers, and must be able to receive 10-digit signalling on local traffic they receive from other Carriers.

## Boundary Realignment

The boundary realignment described in this section is different than the boundary realignment that occurs with a Boundary Extension Overlay described above.

### Definition

In this type of NPA boundary realignment, the boundary between the NPA that requires relief and an adjacent NPA are modified such that some of the customers in the exhausting NPA have their telephone numbers changed by being given telephone numbers in the adjacent NPA. With a boundary realignment, CO Codes that are not utilized in an adjacent NPA are used to serve customers in part of the geographic area of the NPA requiring relief. As a result, the geographic coverage area of the exhausting NPA is reduced in size and the geographic area of the NPA with spare capacity is expanded. The customers in the geographic area affected by the boundary change are required to change their telephone numbers on a specific date. If any existing CO Codes in the area of the exhausting NPA moving to the adjacent NPA are the same as existing CO Codes in the adjacent NPA, then customers with those CO Codes in the area being relieved would have to take CO Code changes as well as NPA changes. This method is generally viewed as an interim measure because it tends to provide only short term relief relative to the long term relief provided when introducing a new NPA under the split and overlay methods.

### General Attributes

- A method of NPA relief never used in Canada.

- Requires customer number changes in the affected geographic area (NPA and CO Code changes).

- Generally viewed as an interim measure because it tends to provide only short term relief.

- Causes inconvenience and creates an economic burden for those required to take number changes.

# NPA EXHAUST INFORMATION

As indicated in the following table, NRUFs for NPA 705 were used to determine Projected Exhaust Dates, i.e. the dates when CO Codes in NPA 705 would be expected to exhaust.

| NRUF | Projected Exhaust Date |
| --- | --- |
| G-NRUF January 2007 | December 2013 |
| R-NRUF July 2007 | May 2015 |
| R-NRUF January 2008 | September 2014 |
| R-NRUF July 2008 | February2015 |
| R-NRUF January 2009 | October 2012 |
| R-NRUF January 2009 updated with Telecom Notice of Consultation CRTC 2009-179 and CRTC Staff Opinion regarding unforecasted demand | June 2012 |
| R-NRUF April 2009 | February 2012 |

Refer to Annex A, Figures 3a, 3b, 4a, 4b, 5a and 5b for graphs and bar charts of forecasted CO Code utilization and exhaust in area code 705.

# DESCRIPTION & ASSESSMENT OF RELIEF OPTIONS

The basic NPA relief methods described in this PD are the Geographic Split, the Overlay, and the Boundary Realignment.

Based on the above methods, the following Relief Options were identified and examined in detail:

- Geographic Split - 4 options (Plans 1a, 1b, 2a, and 2b)

- Boundary Extension Overlay – 3 options (Plans 3a, 3b and 3c)

- Distributed Overlay - 1 option (Plan 4)

- Multiple NPA Overlay (Plan 5)

Relief Options using the Concentrated Overlay were not examined by the CNA as growth is spread throughout the NPA.

See Annex A, Figures 6 through 14 for diagrams of the Relief Options identified by the CNA and RPC.

## Geographic Splits

Four different Relief Options were evaluated to introduce a new area code in the NPA 705 area using the Geographic Split method of providing CO Code relief. With each of these options, number changes are required in the area that does not retain NPA 705. Selecting a split option for NPA Relief will impact from 40% to 60% of the customers with a number change.

A major attribute of a split is usually that the 7-digit local dialling plan does not have to be changed in either portion of the split area code.

It is assumed that after the split, local calls in NPA 705 and the new NPA will be dialled using 7-digits. Code Protection would be required due to existing local calling arrangements between NPA 705 and the new NPA if 7-digit dialling was to be maintained between NPAs.

Split Options Plans 1a and 1b – North Bay LIR in North

Plan 1a - Split – North Bay LIR in North – Northern Region (110 Exchange Areas) retains NPA 705 and Southern Region (93 Exchange Areas) acquires new NPA

The 110 Exchange Areas within the Northern Region would retain NPA 705, and the remaining 93 Exchange Areas would be reassigned to a new NPA. The area that would retain NPA 705 contains the rapidly growing Exchange Areas of Sudbury, Sault Ste. Marie, North Bay, Mattawa and Timmins, while the new NPA would contain the rapidly growing Exchange Areas of Barrie, Peterborough, Lindsay, Huntsville, and Midland. Using this option, customers in 289 CO Codes would be affected by a telephone number change to the new area code. After the split, NPA 705 and the new NPA would be expected to exhaust in 2028 and 2048 respectively.

Plan 1b - Split – North Bay LIR in North - Southern Region (93 Exchange Areas) retains NPA 705 and Northern Region (110 Exchange Areas) acquires new NPA

The 93 Exchange Areas within the Southern Region would retain NPA 705, and the remaining 110 Exchange Areas would be reassigned to a new NPA code. The area that would retain NPA 705 contains the rapidly growing Exchange Areas of Barrie, Peterborough, Lindsay, Huntsville, and Midland, while the new NPA would contain the rapidly growing Exchange Areas of Sudbury, Sault Ste. Marie, North Bay, Mattawa and Timmins. Using this option, customers in 275 CO Codes would be affected by a telephone number change to the new area code. After the split, area code 705 and the new area code would be expected to exhaust in 2048 and 2028 respectively.

A Local Interconnection Region (LIR) is a geographic area specified by Incumbent Local Exchange Carriers (ILECs) within which traffic is exchanged with Competitive Local Exchange Carriers (CLECs) on a Bill and Keep basis as specified in Telecom Decisions CRTC 2004-46 and 2006-35 “Trunking arrangements for the interchange of traffic and the point of interconnection between local exchange carriers”. LIRs are unique groupings of ILEC Exchange Areas which provide for more efficient interconnection between Local Exchange Carriers (LECs).

With these options, the NPA 705 assigned CO Codes would split as follows:

| Area | Assigned CO Codes in NPA 705 (01-01-09) |
| --- | --- |
|  | % of Total NPA 705 CO Codes |
| 705 North – (North Bay LIR Exchange Areas in Northern Region) | 49% |
| 705 South – (North Bay LIR Exchange Areas in Northern Region) | 51% |

With these two options (Plans 1a and 1b); number changes would be required in either region (as defined above).

If 7-digit local dialling is maintained between NPA 705 and the new NPA, Code Protection would be required due to existing local calling arrangements between these Northern and Southern Regions:

| Northern Region | Southern Region |
| --- | --- |
| North Bay | South River |
|  | Sundridge |
| Callander | South River |
|  | Sundridge |
| Powassan | South River |
|  | Sundridge |
| Trout Creek | South River |
|  | Sundridge |

Split Options Plans 2a and 2b – North Bay LIR in South

Plan 2a - Split – North Bay LIR in South – Northern Region (95 Exchange Areas) retains NPA 705 and Southern Region (108 Exchange Areas) acquires new NPA

The 95 Exchange Areas within the Northern Region would retain NPA 705, and the remaining 108 Exchange Areas would be reassigned to a new NPA. The area that would retain NPA 705 contains the rapidly growing Exchange Areas of Sudbury, Sault Ste. Marie, and Timmins, while the new NPA would contain the rapidly growing Exchange Areas of Barrie, Peterborough, Lindsay, Huntsville, Midland, Mattawa, and North Bay. Using this option, customers in 329 CO Codes would be affected by a telephone number change to the new area code. After the split, NPA 705 and the new NPA would be expected to exhaust in 2032 and 2036 respectively.

Plan 2b - Split – North Bay LIR in South - Southern Region (108 Exchange Areas) retains NPA 705 and Northern Region (95 Exchange Areas) acquires new NPA

The 108 Exchange Areas within the Southern Region would retain NPA 705, and the remaining 95 Exchange Areas would be reassigned to a new NPA. The area that would retain NPA 705 contains the rapidly growing Exchange Areas of Barrie, Peterborough, Lindsay, Huntsville, Midland, Mattawa, and North Bay, while the new NPA would contain the rapidly growing Exchange Areas of Sudbury, Sault Ste. Marie, and Timmins. Using this option, customers in 235 CO Codes would be affected by a telephone number change to the new area code. After the split, NPA 705 and the new NPA would be expected to exhaust in 2036 and 2032 respectively.

With these options, the NPA 705 assigned CO Codes would split as follows:

| Area | Assigned CO Codes in NPA 705 (01-01-09) |
| --- | --- |
|  | % of Total NPA 705 CO Codes |
| 705 North – (North Bay LIR Exchange Areas in Southern Region) | 42% |
| 705 South – (North Bay LIR Exchange Areas in Southern Region) | 58% |

With these two options (Plans 2a and 2b); number changes would be required in either region (as defined above).

If 7-digit local dialling is maintained between NPA 705 and the new NPA, Code Protection would be required due to existing local calling arrangements between these Northern and Southern Regions:

| Northern Region | Southern Region |
| --- | --- |
| Marten River | North Bay |
| Noelville | Dokis |
| Warren | Sturgeon Falls |
|  | Verner |

Split Assessments:

The RPC does not recommend any of these Relief Options. Between 42% and 58%of the people (based on the percentage of CO Codes in each part of the NPA being split) would be affected by a telephone number change, which would be very inconvenient for those people and particularly expensive for business customers as they would be required to change their advertising, stationery, etc. In addition, costs for TSPs would be higher for a split due to the need to reprogram wireless telephones due to telephone number and Mobile Identity Number changes, modify back-office support and billing systems, etc.

One drawback of the split options is that the number of separate relief planning areas in Ontario would be increased to seven (7) compared to six (6) for the Distributed Overlay and five (5) for a Boundary Extension Overlay. The use of a new NPA in a split configuration for the geographic area served by NPA 705 would be an inefficient use of numbering resources compared to an overlay option because it would require two new NPAs to be implemented in subsequent relief projects (in 2027 and 2046 under split options 1a and b, or 2031 and 2034 under split options 2a and b) versus one subsequent relief project in 2024, 2027 or 2033 for Boundary Extension Overlays or in 2033 for a Distributed Overlay (i.e., 3 new NPAs versus 2).

Either split option in NPA 705 would cause discrimination against some Carriers in the new NPA since some Carriers operate only in the North and some Carriers operate only in the South of existing NPA 705. Carriers that will operate in the area changing to the new NPA would incur additional implementation costs while Carriers that only operate in the area retaining NPA 705 would not have to incur such costs.

## Boundary Extension Overlays

Three Relief Options were evaluated using the Boundary Extension Overlay method of providing NPA relief.

Boundary Extension Overlay Option Plan 3a – NPA 807

This Relief Option would realign the boundaries of NPA 807 to include all 203 Exchange Areas in NPA 705 in addition to the 85 Exchange Areas in NPA 807. NPA 705 resources would not be assigned to the 85 Exchange Areas in the current NPA 807 area. It is assumed that local 10-digit dialling will become mandatory in the NPA 705 area immediately prior to the Boundary Extension Overlay and local calls originating in the 85 Exchange Areas of the current NPA 807 area prior to the Boundary Extension Overlay will continue to be dialled using 7 digits. This dialling arrangement is possible because there is no local calling between NPAs 705 and 807. Alternatively, 10-digit local dialling could be introduced throughout NPA 705 and 807 if the Commission were to determine that this would be desirable (e.g., progression towards adoption of 10-digit local dialling throughout Canada and the Uniform Dialling Plan).

This Relief Option would reduce the number of separate relief planning areas in Ontario from six to five.

Currently, NPAs 705 and 807 are expected to exhaust in the years 2012 and 2160 respectively. After the Boundary Extension Overlay, NPA 705/807 would be expected to exhaust in 2027.

Assessment:

The RPC views this option as a viable Relief Option and preferable to all of the split options because it would not require telephone number changes that would inconvenience customers and also would cost Carriers and customers less to implement than splits. Overlays are more convenient than splits for customers and are less expensive for business customers as they would not be required to change their advertising, stationery, etc. as no number changes would be required. Costs for TSPs would be lower for an overlay due to avoidance of the need to reprogram wireless telephones, and lower costs to change back-office support and billing systems, etc.

One advantage of the Boundary Extension Overlay option is that the number of separate relief planning areas in Ontario would be reduced to five (5) compared to six (6) for the Distributed Overlay and seven (7) for the split options, thus reducing the quantity of geographic areas that would require future relief planning activity. The use of existing NPA 807 in a Boundary Extension Overlay of the geographic area served by NPA 705 would be a more efficient use of numbering resources than any other option because NPA 807 has CO Code resources that would otherwise not exhaust for 150 years and unlike splits and distributed overlays would not require a new NPA to be implemented at this time.

In addition, this Boundary Extension Overlay option may cost carriers and customers less to implement than a new distributed overlay NPA since a new NPA will not have to be entered into many systems and tables. Also since the length of time available for implementation of relief for NPA 705 is short and NPA 807 is already recognized by the rest of the world, the incidence of errors due to the relief NPA not being loaded will be less than if a completely new NPA were to be introduced.

One impact on future exhaust of the Boundary Extension Overlay option is that it reduces the PED of NPA Code 807 from 2160 to about 2028, thus requiring subsequent relief in the 705/807 region in about 2027, compared to about 2159 for NPA 807 and about 2033 for NPA 705/New.

A potential drawback is that a long-established (nearly 50 years) boundary between NPAs 705 and 807 would be changed, potentially resulting in confusion and resistance from customers in NPAs 705 and 807.

Boundary Extension Overlay Option Plan 3b – NPA 343

This Relief Option would realign the boundaries of NPA 343 to include all 203 Exchange Areas in NPA 705 in addition to the 132 Exchange Areas in NPA 343/613 area. NPA 705 resources would not be assigned to the 132 Exchange Areas in the current NPA 343/613 area. It is assumed that local 10-digit dialling will become mandatory in the NPA 705 area immediately prior to the Boundary Extension Overlay and local calls in the NPA 343/613 area will continue to be dialled using 10 digits.

This Relief Option would reduce the number of separate relief planning areas in Ontario from six to five.

Currently, NPAs 705 and 343/613 are expected to exhaust in the years 2012 and 2043 respectively. After the Boundary Extension Overlay, NPA 343/613/705 would be expected to exhaust in the year 2025.

Assessment:

The RPC views this option as a viable Relief Option and preferable to all of the split options because it would not require telephone number changes that would inconvenience customers and also would cost Carriers and customers less to implement than splits. Overlays are more convenient than splits for customers and are less expensive for business customers as they would not be required to change their advertising, stationery, etc. as no number changes would be required. Costs for TSPs would be lower for an overlay due to avoidance of the need to reprogram wireless telephones, and lower costs to change back-office support and billing systems, etc.

One advantage of the Boundary Extension Overlay option is that the number of separate relief planning areas in Ontario would be reduced to five (5) compared to six (6) for the Distributed Overlay and seven (7) for the split options, thus reducing the quantity of geographic areas that would require future relief planning activity. The use of existing NPA 343 in a Boundary Extension Overlay of the geographic area served by NPA 705 would be a more efficient use of numbering resources than a Distributed Overlay option because the boundary extension would not require a new NPA to be implemented at this time.

In addition, this Boundary Extension Overlay option may cost carriers and customers less to implement than a new distributed overlay NPA since a new NPA will not have to be entered into many systems and tables. Also since the length of time available for implementation of relief for NPA 705 is short and NPA 343 is already recognized by the rest of the telecommunications world, the incidence of errors due to the relief NPA not being loaded will be less than if a completely new NPA were to be introduced.

Since NPA 343 has no numbers in service at this time, there is little general public awareness of its geographical coverage, therefore extending its boundary reduces the potential for confusion that could be created when the boundary of a familiar and well established NPA such as 807 is changed.

One impact on future exhaust of the NPA 343 Boundary Extension Overlay option is that it reduces the PED of NPA Code 343/613 from 2043 to 2025, thus requiring subsequent relief in the 343/613/705 region in about 2024 compared to about 2042 for NPA 343/613 and about 2033 for NPA 705/New.

A potential drawback of this and any other boundary extension overlay is that it creates new NPA boundaries that do not align with the boundary of any single existing NPA leading to potential confusion for customers.

Boundary Extension Overlay Option Plan 3c – Dual Extension of NPAs 343 & 807

This Relief Option would realign the boundaries of NPA 807 to include the 110 Exchange Areas in the Northern Region of NPA 705 (as defined by Split Options 1a and 1b) in addition to the 85 Exchange Areas in NPA 807. NPA 705 resources will not be assigned to the 85 Exchange Areas in the current NPA 807 area. It would also realign the boundaries of NPA 343 to include the 93 Exchange Areas in the Southern Region of NPA 705 (as defined by Split Options 1a and 1b) in addition to the 132 Exchange Areas in NPA 343/613 area. NPA 705 resources would not be assigned to the 132 Exchange Areas in the current NPA 343/613 area. This Relief Option would create a dual concentrated overlay with NPA 343 in the Southern Region of NPA 705 and NPA 807 in the Northern Region of NPA 705.

It is assumed that local 10-digit dialling will become mandatory in the NPA 705 and 807 areas immediately prior to the Boundary Extension Overlay and local calls in the NPA 343/613 area will continue to be dialled using 10 digits.

This Relief Option would reduce the number of separate relief planning areas in Ontario from six to five, by eliminating the NPA 705 planning area as it would split the NPA 705 planning area into two parts each of which would be annexed to two existing planning areas, resulting in two relief planning areas instead of three.

After the Boundary Extension Overlay, NPA 705/807 would be expected to exhaust around 2035 and NPA 343/613/705 would be expected to exhaust around 2034.

Assessment:

This is a complicated plan that extends the boundaries of two neighbouring NPAs to cover parts of NPA 705. Both sections of NPA 705 would have a later PED than with the other proposed Boundary Extension Overlays; however, the PEDs for NPAs 807 and 343/613 would both be advanced.  This would create a new geographic distinction between a) area code 807 and the Northern part of NPA 705, and b) NPA 343/613 and the Southern part of NPA 705. It also is an effective use of numbering resources, as both NPAs 807and 343 get additional use.

A major drawback is that this is a complicated plan that has never been done in Canada. The new NPA boundaries could be quite confusing for consumers and Carriers since portions of NPA 705 would be overlaid by different NPAs.

One benefit is that no new NPA would be required anywhere in northern or eastern Ontario until around 2033, longer than any of the other options.

The RPC participants do not view this as a desirable or viable option due to the complexity and confusion that would be created for both customers and Carriers.

## Distributed Overlay

Distributed Overlay Option Plan 4 – New NPA overlay on NPA 705

Under this option, a new NPA would be introduced as an overlay to serve the entire NPA 705 area. Local 10-digit dialling will become mandatory in the NPA 705 area immediately prior to the implementation of a Distributed Overlay.

Area code 705 and the new area code would be expected to exhaust in 2012 and 2034 respectively.

Assessment:

The RPC views this option as a viable Relief Option and preferable to all of the split options because it would not require telephone number changes that would inconvenience customers and would cost Carriers and customers less to implement than splits. Overlays are more convenient than splits for customers and are less expensive for business customers as they would not be required to change their advertising, stationery, etc. as no number changes would be required. Costs for TSPs would be lower for an overlay due to avoidance of the need to reprogram wireless telephones, and lower costs to change back-office support and billing systems, etc.

As with all other overlay options described in this PD, this particular Distributed Overlay option would retain the existing boundaries of the NPA 705 area. In addition, it would provide a longer time frame of 22 years versus 16 years for the boundary extension option before exhaust occurs (2034 for a distributed overlay versus 2028 for the boundary extension) and relief would be required again in this region.

One drawback of the Distributed Overlay option is that the number of separate relief planning areas in Ontario would remain as six (6), compared to five (5) for the Boundary Extension Overlays and new Multiple NPA Overlay.

Another drawback is that the next new NPA to be assigned in the 705 region will be in about 2011 rather than about 2025 and 2027 for the Boundary Extension Overlays. Additionally, most of the currently unassigned CO Codes in NPA 807 will remain unassigned for a long period of time which would be an inefficient use of the numbering resources.

The RPC prefers a Distributed Overlay of a new NPA on 705 to all of the Boundary Extension Overlays for the following reasons:

- Customers and Carriers in NPA 807 could retain 7-digit local dialling and thus not be impacted by the implementation of relief for NPA 705.

- The life of a relief using a distributed overlay would be longer than the life of a boundary extension overlay or a multiple NPA overlay.

- With a distributed overlay, the existing NPA 705 boundary is maintained, the new NPA boundary is consistent with NPA 705, and no other NPA boundaries are changed, thus minimizing any customer confusion that may arise regarding NPA boundaries.

- A distributed overlay of a new NPA on NPA 705 would cost less to implement and manage in the future than other types of overlays.

## Multiple NPA Overlay

Multiple NPA Overlay Option Plan 5 – New NPA overlay on Multiple NPAs 705 & 289/905

Under this option a new NPA would be introduced as an overlay to serve the NPA 705 area and the NPA 289/905 area. It is assumed that local 10-digit dialling will become mandatory in the NPA 705 area immediately prior to the Multiple NPA Overlay and local calls in the NPA 289/905 area will continue to be dialled using 10 digits. Area code 705 and area codes 289/705/905 would be expected to exhaust in 2012 and 2025 respectively.

Assessment:

The RPC views this option as a viable Relief Option and preferable to all of the split options because it would not require telephone number changes that would inconvenience customers and would cost Carriers and customers less to implement than splits. Overlays are more convenient than splits for customers and are less expensive for business customers as they would not be required to change their advertising, stationery, etc. as no number changes would be required. Costs for TSPs would be lower for an overlay due to avoidance of the need to reprogram wireless telephones, and lower costs to change back-office support and billing systems, etc.

As with all other overlay options described in this PD, this particular overlay option would retain the existing boundaries of the NPA 705 area.

One advantage of the Multiple NPA Overlay option is that the number of separate relief planning areas in Ontario would be reduced to five (5) compared to six (6) for the Distributed Overlay and seven (7) for the split options, thus reducing the quantity of geographic areas that would require future relief planning activity.

Another advantage is that the cost and resources that would otherwise be required to plan and implement the forthcoming relief of NPAs 289/905 can be reduced if the relief plan for NPA 705 also sets a relief plan for NPA 289/905.

The RPC does not recommend this option, with the primary issue being the short longevity (13 years). The growth rate in the existing NPA 289/905 region already will warrant a third NPA by 2013 and a fourth NPA around 2027. Implementing an overlay across both the NPA 705 and the NPA 289/905 regions will hasten its use, requiring another new area code in 2024 (a total of 5 NPA Codes in the combined relief planning area). The fact that additional relief planning would not be required for the NPA 289/905 region does not compensate for the short life of the relief.

# SUMMARY OF RELIEF OPTIONS

The following table summarizes the Relief Options, Projected Exhaust Dates, Relief Timing and Type, and Impacts:

| Plan |  | Projected Exhaust Dates |  |  |  |  | Relief - Timing & Type |  | Quantity/% CO Codes affected by No. Changes | Local Dial # of digits |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # | Description | - NPA 705 | - New NPA | NPA 807 | NPA343 | NPA289/ 905 | Relief Date | Type |  |  |
| 1a | Split - North Bay LIR in North (North retains NPA 705) | - 2012 - 2028 | - 2048 |  |  |  | 2011 (705) 2027 (705) 2047 (new) | S ? ? | 289 / 51% ? ? | 7 ? ? |
| 1b | Split - North Bay LIR in North (South retains NPA 705) | - 2012 - 2048 | - 2028 |  |  |  | 2011 (705) 2047 (705) 2027 (new) | S ? ? | 275 / 49% ? ? | 7 ? ? |
| 2a | Split - North Bay LIR in South (North retains NPA 705) | - 2012 - 2032 | - 2036 |  |  |  | 2011 (705) 2031 (705) 2035 (new) | S ? ? | 329 / 58% ? ? | 7 ? ? |
| 2b | Split - North Bay LIR in South (South retains NPA 705) | - 2012 - 2036 | - 2032 |  |  |  | 2011 (705) 2031 (new) 2035 (705) | S ? ? | 235 / 42% ? ? | 7 ? ? |
| 3a | NPA 807 Boundary Extension Overlay | 2012 |  | 2027 |  |  | 2011 (705) 2026 (705/807) | BO ? | Nil ? | 10 10 |
| 3b | NPA 343 Boundary Extension Overlay | 2012 |  |  | 2025 |  | 2011 (705) 2024 (343/613/705) | BO ? | Nil ? | 10 10 |
| 3c | NPA 807/343 Dual Boundary Extension/Concentrated Overlays | - 2012 |  | 2035 | 2034 |  | 2011 (705) 2033 (343/613/705S) 2034 (705N/807) | BO ? ? | Nil ? ? | 10 10 10 |
| 4 | Distributed Overlay of New NPA on NPA 705 | - 2012 | - 2034 |  |  |  | 2011 (705) 2033 (705/new) | DO ? | Nil ? | 10 10 |
| 5 | New NPA Overlay on Multiple NPAs 705 & 289/905 | 2012 | 2025 2036 |  |  | 2016 | 2011 (289/705/905) 2024 (289/705/905/new 1) 2035 (289/705/905/new 2) | MO ? ? | Nil ? ? | 10 10 10 |
| Key | 10-D = mandatory 10-digit local dialling, DO = Distributed Overlay, S= Split, BO= Boundary Extension Overlay, MO = Multiple NPA Overlay ? = Unknown (CO Codes affected by number changes, subsequent relief type and dial plan) |  |  |  |  |  |  |  |  |  |

# COMPARATIVE assessment of RELIEF OPTIONS

The RPC identified 9 Relief Options in section 6 of this document. The RPC established a Pro, Neutral or Con (P, N or C) rating for each Relief Option for each of the following attributes. The results are listed in the table below the list of attributes.

- NPA Code Conservation – quantity of new NPAs required in Ontario within the next 20 years (P = 1 new NPA; N = 3 new NPAs; C = 4 or more new NPAs)

- Number of separate Relief Planning areas in Ontario in the long term (P = Decrease; N = Stays Same; C = Increase)

- Quantity of Number Changes for existing customers‘ numbers (P = None; C = Many)

- Level of Carrier Costs – e.g., including implementation, customer awareness, rate of return (P = Low; N = Medium; C = High)

- Time required to implement relief, i.e., time between the CRTC's Decision date and the date when CO Codes in the new/relief NPA can be activated (P = Shortest; N Medium = N; Longest = C)

- Longevity – the length of time between this relief and subsequent relief activity in NPA 705 (e.g., a new area code) (P = 15 or more years; N = 10 through 14 years; C = within 9 years)

- Geographic Identity – NPA boundaries align with boundaries of known areas (e.g., existing NPA areas, provinces) or identifiable geographical features (e.g., rivers, islands)(P = High; N = Medium; C = Low)

- Potential confusion due to boundary changes of established NPAs (P = Low; N = Medium; C = High)

- Potential confusion due to new NPA Code boundaries relative to existing NPA boundaries (P = Low; N = Medium; C = High)

- Adds areas with mix of 7- and 10-digit local dialling in NPA 705 (P = none; N = minor amount; C = significant)

- Consistent with the transition towards mandatory 10-digit local dialling, the Uniform Dialling Plan and future NANP Expansion (P = Yes (in both NPAs 705 and 807); N =  Partially (i.e. in NPA 705 but not NPA 807), C = No)

- Reprogram Mobile Phones – requirement to reprogram wireless devices to accommodate the number changes (P = Low; N = Medium; C = High)

- Potential maximum quantity of NPAs in an Exchange Area in the next 20 years (P = 1 NPA; N = 2 NPAs; C = 3 or more NPAs)

- Does the option consider the potential direction for future reliefs in NPA 705? (P = Yes; C = No)

- The extent to which the Relief Option favours one Carrier or group of users over another (P = Low; N = Medium; C = High)

| Relief Option |  | Pro, Neutral or Con for each Attribute |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Rating |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # | Description | A | B | C | D | E | F | G | H | I | J | K | L | M | N | O |  |
| 1a | Split - North Bay LIR in North (North retains NPA 705) | C | C | C | C | C | P | C | C | C | N | C | C | N | C | C | -11 |
| 1b | Split - North Bay LIR in North (South retains NPA 705) | C | C | C | C | C | P | C | C | C | N | C | C | N | C | C | -11 |
| 2a | Split - North Bay LIR in South (North retains NPA 705) | C | C | C | C | C | P | C | C | C | N | C | C | N | C | C | -11 |
| 2b | Split - North Bay LIR in South (South retains NPA 705) | C | C | C | C | C | P | C | C | C | N | C | C | N | C | C | -11 |
| 3a | NPA 807 Boundary Extension Overlay | N | P | P | N | P | P | N | N | N | P | P | P | C | P | P | +8 / |
| 3b | NPA 343 Boundary Extension Overlay | N | P | P | N | P | N | N | P | N | P | N | P | C | P | P | +8 |
| 3c | NPA 343/807 Dual Boundary Extension/Concentrated Overlays | N | P | P | N | P | P | C | C | C | P | P | P | N | P | P | +7 |
| 4 | Distributed Overlay of New NPA on NPA 705 | N | N | P | P | P | P | P | P | P | P | N | P | N | P | P | +11 |
| 5 | New NPA Code overlay on Multiple NPAs 705 & 289/905 | N | P | P | N | P | C | N | C | C | P | N | P | C | P | P | +3 |

Note: None of the options require Exchange Area boundary changes.

If P, N and C are assigned a weighting of +1, 0 and -1, respectively, then analysis of the above table gives the highest rating of 11 points to Plan 4, and the next highest rating of 8 points to Plans 3a and 3b, 7 points to Plan 3c, 3 points to Plan 5, -11 points to plans 1a, 1b, 2a, and 2b. Plan 4 is clearly superior when assessed using the above criteria.

# Dialling impacts FOR LOCAL CALLS

Currently 7-digit dialling is the standard local dialling plan within NPA 705 and adjacent NPA 807. 10-digit local dialling is provided on a permissive basis in almost all cases as an option to 7-digit local dialling. There is no local calling between NPA 705 and adjacent NPA 807. There is mandatory 10-digit local dialling between some Exchange Areas in NPA 705 and Exchange Areas in adjacent NPAs 226/519, 289/905, 343/613 and 819 as illustrated in the table below.

| NPA 705 Exchange Areas | Neighbouring NPA | Exchange Areas in Neighbouring NPA |
| --- | --- | --- |
| Alliston | 226/519 | Shelburne |
| Alliston | 289/905 | Beeton, Tottenham |
| Barrie | 226/519 | Shelburne |
| Bethany | 289/905 | Blackstock Oshawa |
| Collingwood | 226/519 | Feversham Thornbury |
| Cookstown | 226/519 | Shelburne |
| Cookstown | 289/905 | Beeton Bradford |
| Gooderham | 613 | Bancroft Cardiff |
| Haliburton | 613 | Bancroft Cardiff |
| Hastings | 289/905 | Roseneath |
| Lefroy | 289/905 | Bradford |
| North Bay | 819 | Temiscaming |
| Pefferlaw | 289/905 | Keswick Newmarket Queensville Sutton |
| Redbridge | 819 | Temiscaming |
| Thorne | 819 | Temiscaming |
| Udora | 289/905 | Mount Albert Newmarket Uxbridge |
| Warkworth | 289/905 | Roseneath |
| Wilberforce | 613 | Bancroft Cardiff |

NPA relief will have the following impacts on dialling for local calls originated in the NPA 705 area or in adjacent NPAs:

- Calls within the NPA 705 area – if the relief method is a split, existing 7-digit dialling would be retained; if an overlay, existing 7-digit dialling would be eliminated and 10-digit local dialling would become mandatory.

- Calls between the NPA 705 area and adjacent NPAs 226/519, 289/905, 343/613 and 819 - local dialling is already mandatory 10-digit and would not change.

The Toll call dialling arrangement for NPA 705 will not be impacted by NPA relief.

The tables below identify recommended modifications to the dialling plan for local calls originating within the NPA 705 area under the different Relief Options.

Local Dialling Plan for Customers in NPA 705

| Dial Plan Scenarios | Today | After 705 Split | After 705 Overlay |
| --- | --- | --- | --- |
| Landline to Wireless within NPA | 7-(&10)* digits | 7-(&10)* digits | 10-digits |
| Landline to Wireless from NPA 705 to adjacent NPAs | 10-digits | 10-digits | 10-digits |
| Landline to Landline within NPA | 7- (&10)* digits | 7-(&10)* digits | 10-digits |
| Landline to Landline from NPA 705 to adjacent NPAs | 10-digits | 10-digits | 10-digits |
| Wireless to Wireless/Landline within NPA | 7/10/11-digits | 7/10/11-digits | 10/11-digits |
| Wireless to Wireless/Landline from NPA 705 to adjacent NPAs | 10/11-digits | 10/11-digits | 10/11-digits |

* Note: 10-digit local dialling is provided on a permissive basis in almost all cases as an option to standard 7-digit local dialling

Local Dialling Plan for Customers in New NPA

| Dial Plan Scenarios | Today | After 705 Split | After Overlay |
| --- | --- | --- | --- |
| Landline to Wireless within NPA | N/A | 7-(&10) digits | 10-digits |
| Landline to Wireless from NPA 705 to adjacent NPAs | N/A | 10-digits | 10-digits |
| Landline to Landline within NPA | N/A | 7-(&10) digits | 10-digits |
| Landline to Landline from NPA 705 to adjacent NPAs | N/A | 10-digits | 10-digits |
| Wireless to Wireless/Landline within NPA | N/A | 7/10/11-digits | 10/11-digits |
| Wireless to Wireless/Landline from NPA 705 to adjacent NPAs | N/A | 10/11-digits | 10/11-digits |

Local Dialling Plan for Customers in NPA 807

| Dial Plan Scenarios | Today | After 807 Boundary Extension Overlay |
| --- | --- | --- |
| Landline to Wireless within NPA | 7-(&10)* digits | 10** digits |
| Landline to Wireless from NPA 705 to adjacent NPAs | 10-digits | 10-digits |
| Landline to Landline within NPA | 7-(&10)* digits | 10** digits |
| Landline to Landline from NPA 705 to adjacent NPAs | 10-digits | 10-digits |
| Wireless to Wireless/Landline within NPA | 7/10/11-digits | 7/10/11-digits |
| Wireless to Wireless/Landline from NPA 705 to adjacent NPAs | 10/11-digits | 10/11-digits |

* Note: 10-digit local dialling is provided on a permissive basis in almost all cases as an option to standard 7-digit local dialling

** Note: After the NPA 807 Boundary Extension Overlay, it may be possible to retain 7-digit local dialling in the portion of NPA 807 which is outside the overlay.

Local Dialling Plan for Customers in Adjacent NPAs other than NPA 807*

| Dial Plan Scenarios | Today | After 705 Split | After 705 Overlay |
| --- | --- | --- | --- |
| Landline to Wireless from Adjacent NPAs to NPA 705 | 10-digits | 10-digits | 10-digits |
| Landline to Landline from Adjacent NPAs to NPA 705 | 10-digits | 10-digits | 10-digits |
| Wireless to Wireless/Landline from Adjacent NPAs to NPA 705 | 10/11-digits | 10/11-digits | 10/11-digits |

- Note: Local dialling exists between NPA 705 and adjacent NPAs 226/519, 289/905, 343/613 and 819. Local dialling does not exist between NPA 705 and adjacent NPA 807.

# Implementation of Mandatory 10-Digit Local Dialling Prior to Overlays

Equipment used by local exchange carriers to provide service in some Exchange Areas, typically those serving small communities, is currently able to provide 7-digit local dialling and may be able to provide10-digit local dialling on a permissive basis. This equipment may also be able to route calls to an announcement, e.g. when 10-digit dialling is mandatory, or an NPA has changed, but may not be able to connect a call following an announcement (i.e., cut-through), as is usually required during transition to an overlay. Investments that would be required to upgrade or replace network elements to provide transition announcements in some communities could be significant relative to their size, and such investments would provide a capability that would only be used for a short time, i.e. during the dialling transition period.

It is therefore suggested that if the relief method that is adopted includes an overlay, then where a TSP's network equipment does not support an announcement followed by cut-through, the TSP would not be required to provide announcement plus cut-through during the transition period, and only be required to provide permissive 7-/10-digit dialling in that community with no announcement until local 10-digit dialling becomes mandatory. In such cases, TSPs would also be required to use additional and/or alternative methods of educating customers in the affected communities. Such methods of education could include, but may not be limited to, advertisements in local newspapers (in areas where local newspapers are published), notices provided to customer using their billing notification method (e.g. paper mail or email), and information on websites.

In Telecom Decision CRTC 2006-26, the CRTC addressed the above situation and established a process and requirements for Carriers to follow. The RPC reviewed this Decision and recommends the following approach be adopted for NPA 705 which is based upon this Decision.

In situations where TSPs have network limitations in providing recorded announcements with call completion, and/or the provision of such announcements and call completion would not be cost effective (e.g., for companies serving small and/or remote locations with legacy technology, or for wireless carriers), it is recommended that such TSPs may submit written requests to CRTC staff seeking relief from the obligation of providing industry standard network announcements with automatic call completion on calls dialled using 7 digits prior to the implementation of mandatory 10-digit local dialling. In such circumstances, those TSPs seeking relief shall be required to inform their customers of the 10-digit dialling requirement by:

- sending monthly bill inserts (to be submitted at least one month prior to insertion to CRTC staff for approval) in each of the 4 months immediately prior to the month when mandatory 10-digit local dialling is scheduled to be implemented;

- placing two notices in local newspapers (if available), one during the month prior to the month when mandatory 10-digit local dialling is scheduled to be implemented, and one during the month when mandatory 10-digit local dialling is scheduled to be implemented;

- sending a personal letter to each affected customer, to be received 10 days prior to the implementation date of mandatory 10-digit local dialling; and

- placing information on the TSPs' websites in a prominent, highly visible location for the minimum period of about 5 months ending at the end of the month when mandatory 10-digit local dialling is scheduled to be implemented.

# CO CODES for Initial Code Assignments AND CO CODES FOR INITIAL CODE ASSIGNMENTS FOR NEW ENTRANTS ONLY

When area code relief planning becomes necessary, the CRTC usually directs that quantities of CO Codes in an exhausting NPA be set aside prior to relief as unavailable for assignment in order to ensure that some CO Codes in the exhausting NPA will be available after relief via an overlay for initial code assignments for new entrants only and for initial code assignments for applicants in general or those already providing service in the NPA. In the absence of either a Jeopardy Condition or exhaust of the NPA, or a split, the set-aside CO Codes would only be available after relief via an overlay, and any set-aside CO Codes remaining two years after the overlay would be returned to the general pool.

In Telecom Notice of Consultation CRTC 2009-179, Establishment of a CISC ad hoc committee for area code relief planning for area code 705 in Northern Ontario, issued by the Commission on 6 April 2009, paragraph 7 stated: In developing its recommendations, the 705 RPC is directed to set aside, at a minimum, 7 central office codes for initial code assignments and 10 central office codes for initial code assignments for new entrants only.

The CNA immediately set aside 17 CO Codes in accordance with the Telecom Notice of Consultation.

Additional direction regarding set-aside CO Codes is provided by subparagraphs a), b) and c) of the 5th paragraph of section 9.1 of the Canadian NPA Relief Planning Guideline, which requires that the RPC establish the following as part of the JCP:

- If the CRTC has directed, or the RPC has recommended (e.g., per section 5.2 of this guideline), that CO Codes in the exhausting NPA be set aside for initial code assignments for New Entrants only for assignment following relief, then, if all other available CO Codes in the exhausting NPA have been assigned, or if the CRTC has approved a split, these set-aside codes should be made available during the Jeopardy Condition for assignment as initial codes for New Entrants only, i.e. for assignment prior to relief.

- If the CRTC has directed, or the RPC has recommended (e.g., per section 5.2 of this guideline), that CO Codes in the exhausting NPA be set aside for initial code assignments for applicants in general for assignment following relief, then the JCP should specify that these set-aside CO Codes will become available for general assignment when a Jeopardy Condition is in effect. …

- If a Jeopardy Condition is in effect and, if all other available CO Codes in the exhausting NPA have been assigned, CRTC staff may make some or all of the CO Codes in the two pools identified in a) and b), above, available for assignment to any entity for any purpose.

A Jeopardy Condition has already been declared in NPA 705, therefore if a JCP is approved that is consistent with the Guideline, then, after such approval, the CNA would administer the set-aside CO Codes as follows:

- the 10 CO Codes set aside for initial code assignments for new entrants will be made available for initial code assignments for new entrants when all other available CO Codes in the exhausting NPA are assigned, and

- the 7 CO Codes set aside for initial code assignments for applicants in general will be made available for general assignment.

Therefore, in accordance with the Guideline, the CNA shall maintain administration of the CO Codes set aside for initial code assignments as follows:

- 10 CO Codes shall be set aside for initial code assignments to new entrants only; these 10 CO Codes shall be available as initial code assignments to new entrants commencing 6 months before the Relief Date and during the two year period after relief via an overlay. In the absence of a Jeopardy Condition, the effective dates of such CO codes shall be on or after the Relief Date for the overlay. When a Jeopardy Condition is in effect, and when no other CO Codes are available for assignment, these Codes may be made assignable to any applicant for any purpose with CRTC staff approval.

- 7 CO Codes shall be set aside for initial code assignments to applicants in general. these 7 CO Codes shall be available for assignment as initial codes for applicants in general commencing 6 months before the Relief Date and during the two year period after relief via an overlay. In the absence of a Jeopardy Condition, the effective dates of such CO Codes shall be on or after the Relief Date for the overlay. When a Jeopardy Condition is in effect, these codes shall become assignable to any applicant for any purpose with effective dates prior to the Relief Date.

- Any of the CO Codes set aside for initial code assignments that remain unassigned two years after relief via an overlay shall be returned to the general assignment pool.

- In the event that a split is approved, all remaining CO Codes set aside for initial CO Code assignments shall be returned to the general assignment pool when the split is implemented.

# PROPOSED NPA RELIEF IMPLEMENTATION SCHEDULE

The following table identifies the major implementation activities, deliverables and associated dates based upon the tasks identified in the Canadian NPA Relief Planning Timeline as well as major events in both the CAP and NIP. All TSPs and telecommunications service users should plan their internal relief activities in accordance with the following Relief Implementation Schedule.

RELIEF IMPLEMENTATION SCHEDULE

NPA 705 Relief

(Implementation of Mandatory 10-Digit Local Dialling and Overlay NPA)

|  | ITEM | PRIME | START | END |
| --- | --- | --- | --- | --- |
| 1 | CNA identifies NPA exhaust and notifies by e-mail CRTC staff, CSCN, NANPA & CISC that the NPA will exhaust* | CNA |  | 18 March 2009 |
| 2 | CRTC issues Public Notice regarding RPC Ad Hoc CISC and Interested Parties list | CRTC |  | 6 April 2009 |
| 3 | CNA announces the date for the initial NPA Relief Planning face-to-face meeting, requests contributions and issues the initial press release. | CNA |  | 8 April 2009 |
| 4 | CNA completes and distributes IPD to RPC | CNA |  | 8 April 2009 |
| 5 | RPC participants review IPD & submit contributions to RPC | RPC | 8 April 2009 | 13 May 2009 |
| 6 | CNA chairs initial RPC meeting to start development of PD, RIP & PL, & schedules future meetings/conference calls including creation & consultation with CATF and NITF | CNA RPC | 13 May 2009 | 14 May 2009 |
| 7 | CNA distributes revised PD & RIP based upon initial meeting discussions | CNA |  | 28 May 2009 |
| 8 | CNA chairs subsequent RPC meetings/conference calls to finalize PD, RIP & PL | CNA RPC | 14 May 2009 | 24 July 2009 |
| 9 | CNA revises and forwards Planning Document (PD), RIP to the CISC and CRTC for approval | CNA | 24 July 2009 | 31 July 2009 |
| 10 | Special Types of Telecommunications Service Users (911 PSAPs, alarm companies, ISPs, paging companies, etc.) to identify any concerns to RPC & CRTC | Special Users | 6 April 2009 | 24 July 2009 |
| 11 | CRTC issues Telecom Decision approving the Relief Method, Relief Date, New NPA & Relief Implementation Plan (RIP) | CRTC |  | 30 Sept 2009 |
| 12 | CNA issues media release and sends approved RIP to TRA, CLNPC & RPC participants | CNA |  | 16 Nov 2009 |
| 13 | CNA submits Planning Letter and RIP to NANPA | CNA |  | 16 Nov 2009 |
| 14 | NANPA Posts Planning Letter | NANPA |  | 23 Nov 2009 |
| 15 | Task Forces, TSPs and users execute the RIP | TSPs | 30 Sept 2009 | 19 March 2011 |
| 16 | All Telecom Service Providers (TSPs) to develop and file individual consumer awareness programs with the CRTC (may be done collectively by Telecommunications Alliance) | TSPs | 30 Sept 2009 | 15 Dec 2009 |
| 17 | All TSPs commence and continue consumer awareness activities | TSPs | 1 Jan 2010 | 19 March 2011 |
| 18 | All TSPs to notify all of their business & special customers of 10-digit dialling & Overlay NPA | TSPs | 1 Jan 2010 | 5 March 2010 |
| 19 | All TSPs to notify all customers including residence at least once | TSPs | 1 Jan 2010 | 5 March 2010 |
| 20 | TSPs to submit Progress Report #1 to NITF and CATF | TSPs | 5 March 2010 | 19 March 2010 |
| 21 | NITF and CATF develop & submit Progress Report #1 to RPC | NITF & CATF | 19 March 2010 | 9 April 2010 |
| 22 | RPC develops & submits Progress Report #1 to CISC/CRTC | RPC | 9 April 2010 | 23 April 2010 |
| 23 | Telcordia TRA database updates to include new NPA (6 months prior to either: a) relief date for an overlay or b) start of permissive dialling period for a split) | Telcordia TRA | 30 Sept 2009 | 19 Sept 2010 |
| 24 | All Telecommunications Service Users (including Special Users 911 PSAPs, alarm companies, ISPs, paging companies, etc.) to implement changes to their telecom equipment & systems to accommodate 10-digit local dialling | Telecom Users | 30 Sept 2009 | 15 Jan 2011 |
| 25 | All Telecommunications Service Users (including Special Users 911 PSAPs, alarm companies, ISPs, paging companies, etc.) to implement changes to their telecom equipment & systems to accommodate new overlay NPA | Telecom Users | 30 Sept 2009 | 19 March 2011 |
| 26 | Payphone Providers Reprogram Payphones | Payphone Providers | 30 Sept 2009 | 15 Jan 2011 |
| 27 | TSPs and database owners/operators to modify systems and industry databases | Database Owners | 30 Sept 2009 | 15 Jan 2011 |
| 28 | Operator Services & Directory Assistance Readiness | TSPs | 30 Sept 2009 | 15 Jan 2011 |
| 29 | Directory Publisher to include new dialling instructions for NPA 705 in a directory published prior to the Relief Date | Directory Publishers | 30 Sept 2009 | 19 March 2011 |
| 30 | Directory Publisher Readiness for overlays (ability to identify the NPA in telephone numbers in the directory published after the Overlay NPA is activated) | Directory Publishers | 30 Sept 2009 | 19 March 2011 |
| 31 | 9-1-1 PSAP Systems and Databases Readiness | PSAPS & TSPs | 30 Sept 2009 | 15 Jan 2011 |
| 32 | 9-1-1 TSP Readiness | TSPs | 30 Sept 2009 | 15 Jan 2011 |
| 33 | International Gateway Switch Translations Readiness for new NPA | Int’l TSPs | 30 Sept 2009 | 15 Nov 2010 |
| 34 | Canadian Local Number Portability Consortium (CLNPC) Database Readiness for new NPA | CLNPC NPAC | 30 Sept 2009 | 19 March 2011 |
| 35 | Toll Free SMS Database Readiness for new NPA | Toll TSPs | 30 Sept 2009 | 19 March 2011 |
| 36 | ISCP & Service Order Systems Readiness | TSPs | 30 Sept 2009 | 19 March 2011 |
| 37 | TSPs to submit Progress Report #2 to NITF and CATF | TSPs | 5 Nov 2010 | 19 Nov 2010 |
| 38 | NITF and CATF develop & submit Progress Report #2 to RPC | NITF & CATF | 19 Nov 2010 | 3 Dec 2010 |
| 39 | RPC develops & submits Progress Report #2 to CISC/CRTC | RPC | 3 Dec 2010 | 17 Dec 2010 |
| 40 | TSPs apply for Overlay NPA Test CO Codes and TNs (no more than 6 months and no less than 66 days prior to start date for testing) (not required if a Boundary Extension Overlay is approved) | TSPs | 6 May 2010 | 1 Sept 2010 |
| 41 | Develop Inter-Carrier Network Test Plans (individual carriers to make arrangements in accordance with interconnection agreements) (not required if a Boundary Extension Overlay is approved) | TSPs | 30 Sept 2009 | 15 Nov 2010 |
| 42 | Activation date for Overlay NPA Test CO Codes and Test Numbers in network (prior to start date for Inter-Carrier Testing) (not required if a Boundary Extension Overlay is approved) | TSPs |  | 15 Nov 2010 |
| 43 | Date by which Carriers must route all calls using 10-digit signalling (i.e., cease use of 7-digit signaling) for local traffic sent to and received from other Carriers (start date for testing) | TSPs |  | 15 Nov 2010 |
| 44 | Inter-Carrier Testing Period (starts 2 months prior to 7- to 10-Digit Dialling Transition Period – subject to Inter-Carrier Network Test Plans – can continue up to introduction of new NPA) | NITF TSPs | 15 Nov 2010 | 19 March 2011 |
| 45 | Phase-in of 7- to 10-Digit Dialling Transition Period announcements | TSPs | 15 Jan 2011 | 22 Jan 2011 |
| 46 | TSPs to submit Progress Report #3 to NITF and CATF | TSPs | 22 Jan 2011 | 4 Feb 2011 |
| 47 | NITF and CATF develop & submit Progress Report #3 to RPC | NITF & CATF | 4 Feb 2011 | 18 Feb 2011 |
| 48 | RPC develops & submits Progress Report #3 to CISC/CRTC | RPC | 18 Feb 2011 | 4 March 2011 |
| 49 | Phase-in of mandatory 10-digit dialling announcements | TSPs | 5 March 2011 | 12 March 2011 |
| 50 | Relief Date (earliest date when CO Codes in new NPA may be activated in PSTN) |  |  | 19 March 2011 |
| 51 | TSPs develop & submit Final Progress Report #4 to CATF and NITF | TSPs | 19 March 2011 | 4 April 2011 |
| 52 | NITF & CATF develop & submit Final Progress Report #4 to RPC | NITF & CATF | 4 April 2011 | 18 April 2011 |
| 53 | RPC develops & submits Final Report #4 to CISC/CRTC | RPC | 18 April 2011 | 2 May 2011 |
| 54 | TSPs disconnect Test Codes & Numbers and submit a Part 1 Form to the CNA (start one month after relief date) (not required if a Boundary Extension Overlay is approved) | TSPs | 19 April 2011 | 14 May 2011 |
| 55 | Change Mandatory 10-Digit Dialling Announcement to standard announcement (mandatory announcement required for a minimum of 3 months) | TSPs | 19 June 2011 | 19 July 2011 |

*	When an NPA is projected to exhaust within a 72 months period, the CNA must commence the Relief Planning process.

**	In the event that a new R-NRUF or actual demand indicates that the Projected Exhaust Date will change significantly, the CNA may convene a meeting of the NPA Relief Planning Committee to review the issue and make a recommendation to the CISC and CRTC.

# Jeopardy Contingency Plan (JCP)

The RPC has developed the following JCP for inclusion in the PD for NPA 705, based on recent JCPs submitted by other RPCs and the Canadian NPA Relief Planning Guideline.

This JCP shall remain in effect until either the Jeopardy Condition is suspended or 66 days before the Relief Date. A CO Code Applicant needing to activate a CO Code in the minimum amount of time (i.e., 66 days) can obtain a CO Code from the post-relief inventory by applying 66 days prior to the Relief Date.

During a Jeopardy Condition, CO Code Applicants shall submit all CO Code applications and related correspondence for the Jeopardy NPA to CRTC staff in addition to the CNA.

During a Jeopardy Condition, the CNA shall only assign CO Codes from the exhausting NPA to a CO Code Applicant upon approval of CRTC staff.

The following measures shall be implemented by the CNA and all CO Code Holders in NPA 705 when this JCP is approved by the CRTC and while a Jeopardy Condition is in effect.

- Carriers and/or Telecommunications Service Providers (TSPs):

  - shall age disconnected residential telephone numbers for a maximum of two months;

  - shall age disconnected wireless telephone numbers for a maximum of three months;

  - shall age disconnected business telephone numbers for a maximum of six months. Under special circumstances, the six month aging limit for business telephone numbers may be extended to twelve months if required to accommodate local directory publishing dates for high volume call-in applications (e.g., heavily advertised local business numbers such as radio talk shows, food ordering services, ticket sales, chat lines), or for numbers associated with public service emergency applications or for numbers advertised in directories for which customers have requested reference of calls;

  - shall return all CO Codes that are not being used nor intended to be used to directly serve customers to the assignment pool within two months (e.g., plant test codes);

  - should work towards, and encourage existing customers, to either activate or return the reserved numbers in order to bring the reserved quantity down to a maximum of 10% of the quantity of numbers In-Service for that customer;

  - shall not allow the quantity of reserved numbers to be increased by new reservation requests by existing customers to more than 10% of the quantity of numbers in service for that customer. In the case of new customers, number reservations shall be limited to 10% of the total quantity of telephone numbers being placed into service for that customer;

  - shall, within 45 days from the date that the CNA declares a Jeopardy Condition, submit a Part 1 Form for each remaining reserved CO Code either returning the reserved CO Code to the CNA or requesting assignment of the reserved CO Code. Once the 45-day period has elapsed, the CNA shall make available for general assignment all CO Codes that are still reserved and have not been applied for as assignments on a Part 1 Form received by the CNA. Within 60 days from the date that the CNA declares a Jeopardy Condition, the CNA shall report to CRTC staff and the RPC as to how many of these codes have been assigned or made available for general assignment;

  - shall not be permitted to obtain a new CO Code reservation;

  - shall place all CO Codes assigned prior to the Jeopardy Condition being declared In-Service within three months of the effective date for CO Code activation in the network, or within three months of the date that the Jeopardy Condition was declared. If the CO Code is an Initial Code and the CO Code Holder can demonstrate that, due to circumstances beyond its control, the In-Service date has been delayed beyond the applicable timeframe, the CNA may grant an extension of up to two months to the In-Service date. The CNA shall initiate reclamation procedures for all CO Codes that have not been placed In-Service within these timeframes;

- For new applications for Initial Codes, each CO Code Holder shall certify that the CO Code will be activated in the network and placed In-Service within four months of the date of application for the Code. If the CNA does not receive a Part 4 Form within this timeframe, confirming that the CO Code has been placed In-Service, the CNA will initiate reclamation measures. If the CO Code Holder can demonstrate that, due to circumstances beyond its control, the In-Service date has been delayed not more than six months from the original application date, the CNA may grant an extension to the In-Service date, so long as the In-Service date is not more than six months beyond the original application date. If the In-Service date has been delayed more than six months from the original application date, then the CNA shall reclaim the Code.

- When applying for an Additional Code for Growth, a CO Code Holder who is submitting a Part 1 form and an Appendix B worksheet shall also submit a completed Supplementary form for a Growth CO Code Application (attached) which certifies and/or provides the following information for the specific for the switching entity/POI and Exchange Area when the Growth CO Code is being requested in a Jeopardy Condition:

  - certification that all held telephone numbers have been released;

  - certification that reserved numbers do not exceed ten percent of the total quantity of numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guidelines;

  - certification that each reseller/dealer had been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two times the highest quantity of customer numbers assigned in any month during the previous 12 months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory;

  - confirmation that the Part 1 form submitted with the application has the Jeopardy Condition box in section 1.6 checked to certify that the existing CO Codes are projected to exhaust within 4 months of the date of application or within the period specified within an approved JCP, and that the Months-to-Exhaust is documented on an Appendix B submitted to the CNA;

  - a completed Telephone Number Utilization Report;

  - confirmation that the requested Growth CO Code was forecasted in the most recent NRUF, or an explanation as to why it was not is attached; and,

  - confirmation that the requested Growth CO Code will be placed In-Service within four months of the date of assignment.

- Any Growth CO Codes assigned after the implementation of this JCP must be activated in the network and placed In-Service within four months of assignment. In the event that a CO Code Holder is unable to place the CO Code In-Service within four months of the date of assignment, the CO Code Holder must submit a written request for extension to the CNA. Such written requests must include documentation explaining the reason(s) for the missed date and proposing the new In-Service date. If the explanation includes reasons beyond the control of the CO Code Holder, the CNA may extend the In-Service date a maximum of one month. If the CO Code Holder does not place the CO Code In-Service within the one-month extension, the CNA shall reclaim the CO Code immediately at the end of the one-month extension unless CRTC staff approves a further extension.

- A Carrier that has multiple switching entities within an Exchange Area shall examine the possibility of, and implement where feasible, number sharing between those switches as a potential method to delay requirements for additional CO Codes.

- The CNA will compare the initial J-NRUF input to the recent NRUF inputs, in order to assess forecasting trends. The CNA shall monitor all inputs and shall test them for reasonableness in consultation with the Carrier. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- The CNA will request subsequent J-NRUF input from all current and prospective CO Code Holders quarterly until 3 months before relief is provided. If one or more R-NRUFs have already been conducted, and depending on the severity of the Jeopardy Condition, the CNA may defer a J-NRUF by up to two months if such a deferral brings the timing of that J-NRUF and subsequent J-NRUFs into alignment with other NRUFs that are conducted at 12, 6 or 3 month intervals. Subsequent J-NRUF input will be compared with the initial J-NRUF input to evaluate the effectiveness of the JCP. The CNA shall monitor all J-NRUF inputs and shall test them for reasonableness in consultation with the TSP. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- A CO Code Applicant must have submitted a completed J-NRUF to the CNA before the CNA may assign a CO Code to that CO Code Applicant.

- When a CO Code Applicant requests more CO Codes than it identified in its most recent J-NRUF forecast, the CNA will discuss the matter with the CO Code Applicant, and if the CO Code Applicant wishes to proceed with the request, the CNA will forward the request to CRTC staff for consideration.

- The CO Codes identified in the NPA CO Code Inventory Chart as “CO Codes unassignable prior to a Jeopardy Condition that become assignable in a Jeopardy Condition” will be assigned in the order determined by the RPC after all CO Codes which are “Net CO Codes available for assignment as of Date Month Year without a Jeopardy Condition” have been assigned.

- After each J-NRUF, the CNA shall provide the Commission and the RPC participants with a report providing an updated NPA CO Code Inventory Chart for the NPA in jeopardy as well as the aggregate results of the most recent J-NRUF.

- Exceptional issues or concerns may be referred by the CNA, or by individual entities (with a courtesy copy to the CNA), to the Commission for resolution.

- In a situation where the Relief Date is on or after the PED, the quantity of CO Codes that may be assigned to a CO Code Applicant prior to the end of the Jeopardy Condition (e.g., 66 days prior to the Relief Date) shall be limited to the quantity forecasted by the CO Code Applicant in its most recent NRUF forecast submitted prior to the Jeopardy Condition being declared by the CNA (if no previous NRUF was submitted, then the previous forecast will be deemed to be zero codes). When making requests to obtain CO Codes prior to the end of the Jeopardy Condition, the CO Code Applicant may change the Exchange Area or the month when the CO Code assignment is required, provided a new J-NRUF and explanation accompanies the application. The control imposed by this option may be relaxed if subsequent J-NRUFs defer the PED to after the Relief Date. CO Codes that become available for assignment due to future reduced demand from other current and prospective CO Code Holders may be assigned at the discretion of CRTC staff.

- If the CNA determines that the implementation of the JCP has not extended the Projected Exhaust Date of the NPA beyond the Relief Date, the CNA will consult with Commission staff and further CO Code conservation and assignment procedures may be ordered by the Commission (e.g., rationing, lottery, etc.).

- The CRTC has requested the RPC establish in the JCP how New Entrants might be assured of receiving CO Codes in an exhausting NPA during a Jeopardy Condition. A New Entrant is an entity who, at the time of their first request for assignment of CO Code(s) in an NPA, does not provide any telecommunications services and does not hold any CO Codes within the boundaries of the NPA. The RPC recommends that this be done in accordance with the Canadian NPA Relief Planning Guideline as follows:

a)	If the CRTC has directed, or the RPC has recommended (e.g., per section 5.2 of this guideline), that CO Codes in the exhausting NPA be set aside for initial code assignments for New Entrants only for assignment following relief, then, if all other available CO Codes in the exhausting NPA have been assigned, or if the CRTC has approved a split, these set-aside codes should be made available during the Jeopardy Condition for assignment as initial codes for New Entrants only, i.e. for assignment prior to relief. Any CO Codes from this previously set-aside pool that remain when the Jeopardy Condition ends shall be returned to the pool for initial code assignments for New Entrants for assignment following relief. If CO Codes in the exhausting NPA have not been set aside for initial code assignments for New Entrants only following relief then the JCP shall specify a quantity of CO Codes to be set aside for New Entrants prior to relief based on an assessment of the quantity of Exchange Areas in the NPA and the potential for New Entrants to enter the market in the exhausting NPA in those Exchange Areas, while also considering the needs of existing Carriers for Additional Codes for Growth.

b)	If the CRTC has directed, or the RPC has recommended (e.g., per section 5.2 of this guideline), that CO Codes in the exhausting NPA be set aside for initial code assignments for applicants in general for assignment following relief, then the JCP should specify that these set-aside CO Codes will become available for general assignment when a Jeopardy Condition is in effect. Any CO Codes from this previously set-aside pool that remain when the Jeopardy Condition ends shall be returned to the pool for initial code assignments for applicants in general for assignment following relief.

c)	If a Jeopardy Condition is in effect and, if all other available CO Codes in the exhausting NPA have been assigned, CRTC staff may make some or all of the CO Codes in the two pools identified in a) and b), above, available for assignment to any entity for any purpose.

Supplementary form for a Growth CO Code Application – Page 1 of 2

This form is required with each request for an Additional Code for Growth in an NPA where a Jeopardy Condition is in effect. It should be submitted to the CNA together with the Part 1 and Appendix B forms that are required for an application for an Additional Code for Growth. See the Part 1 form for information on how and where to submit the form.

I hereby certify that the following information is true and accurate to the best of my knowledge and has been prepared in accordance with Special Conservation Procedures for a Jeopardy Condition contained in the Canadian Relief Planning Guidelines or the applicable approved Jeopardy Contingency Plan.

____________________________________________	________________	________________

Signature of Authorized Representative of Code Holder	Title	Date

Contact information:	Entity Name: 	__________________	Contact Name:	_____________

Address: 	__________________	City, Province, Postal Code:	_____________

Telephone: 	__________________	Facsimile:	_____________

E-mail: 	__________________

Switch Identification (Switching Entity/POI) CLLI: _______________ 	Exchange Area: ________________

For the above Switch Identification and Exchange Area for which a Growth CO code is requested:

I certify that all held telephone numbers have been released

I certify the total quantity of reserved numbers does not exceed 10% of the total quantity of telephone numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guidelines

I certify that each reseller/dealer has been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two times the highest quantity of customer numbers assigned in any month during the previous 12 months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory.

The Part 1 form submitted with the application has the Jeopardy Condition box in section 6 checked (this certifies that the existing CO Codes are projected to exhaust within 4 months of the date of the application or within the period specified in an approved Jeopardy Contingency Plan, and that the months-to-exhaust is documented on an Appendix B submitted to the CNA).

The Telephone Number Utilization Report on the page 2 of this form has been completed.

The requested Growth CO Code was forecasted in the most recent NRUF, or an explanation as to why it was not is attached.

The requested Growth CO Code will be placed In-Service within four months of the date of assignment.

Supplementary form for a Growth CO Code Application - Page 2 of 2 - Telephone Number Utilization Report

(Note: if the spreadsheet below does not show on your display, please change the Word view to “Print Layout” or “Reading Layout”

Remarks: 	_______________________________________________________________________________________

_______________________________________________________________________________________

_______________________________________________________________________________________

NPA 705 CO Code Inventory Chart

The following chart and the instructions it contains will apply in NPA 705 in a Jeopardy Condition.

The chart shown below lists quantities of CO Codes unassignable prior to a Jeopardy Condition, CO Codes that become assignable in a Jeopardy Condition, and CO Codes in NPA 705 assigned and In-Service as of 28 July 2009. For an overlay option it identifies 53 CO Codes that are unassignable prior to a Jeopardy Condition, 26 of which become assignable in a Jeopardy Condition. For a split option it identifies 46 CO Codes that are unassignable prior to a Jeopardy Condition, 19 of which become assignable in a Jeopardy Condition. The CO Codes that become assignable in a Jeopardy Condition shall only be made available for assignment when all other available CO Codes have been assigned. The types of CO Codes that become assignable in a Jeopardy Condition should be made available in the same order as listed in the chart.

|  |  | Overlay | Split |
| --- | --- | --- | --- |
| A | Total CO Codes in an NPA (NXX format) | 800 | 800 |
| B | CO Codes unassignable prior to a Jeopardy Condition |  |  |
|  | N11 Service Codes (211, 311, 411, 511, 611, 711, 811, 911) | 8 | 8 |
|  | Special Use Codes (555 & 950) | 2 | 2 |
|  | Protected Code(s) | 0 | 0 |
|  | Home NPA Code(s) (705) | 1 | 1 |
|  | Current Neighbouring NPA Codes (226, 289, 343, 519, 613, 807, 819, 905) | 8 | 8 |
|  | Future Canadian Geographic NPA Codes (249, 354, 460, 468, 537, 548, 584, 683, 825, 851, 871, 873 - see Note 1) | 12 | 12 |
|  | Plant Test Codes (958 & 959) | 2 | 2 |
|  | Special 7-digit Dialling Codes (610 & 810) | 2 | 2 |
|  | CO Codes set aside for New Entrants only before the Relief Date | N/A | 10 |
|  | CO Codes set aside for Initial Code assignments after relief via an overlay | 7 | N/A |
|  | CO Codes set aside for Initial Code assignments for New Entrants only after relief via an overlay | 10 | N/A |
|  | Subtotal | 52 | 45 |
| C | CO Codes assignable prior to a Jeopardy Condition (C=A-B) | 748 | 755 |
| D | CO Codes unassignable prior to a Jeopardy Condition that became assignable in a Jeopardy Condition: |  |  |
|  | Future Canadian Geographic NPA Codes (Note 2) | 9 | 9 |
|  | Current Neighbouring NPA Codes (Note 3) | 0 | 0 |
|  | CO Codes set aside for Initial Code assignments after relief via an overlay | 7 | N/A |
|  | Subtotal | 16 | 9 |
| E | Assignable CO Codes in a Jeopardy Condition (E=C+D) | 764 | 764 |
| F | Assigned CO Codes as of 28 July 2009 | 613 | 613 |
| G | Net CO Codes available for assignment as of 28 July 2009 without a Jeopardy Condition (G=C-F) | 135 | 142 |
| H | Net CO Codes available for assignment as of 28 July 2009 in a Jeopardy Condition (H=E-F) | 151 | 151 |

Notes:

1.	21 CO Codes corresponding to the 33 Future Canadian Geographic NPA Codes (excluding 579 assigned for future relief of NPA 450) are already assigned in NPA 705, leaving 12 that are unassignable.

2.	The following 12 CO Codes corresponding to the Future Canadian Geographic NPA Codes are currently unavailable for assignment in NPA 705: 249, 354, 460, 468, 537, 548, 584, 683, 825, 851, 871 and 873. Future Canadian Geographic Codes 249, 354 and 460 should remain unavailable for assignment as CO Codes in NPA 705 since they are recommended as potential relief NPAs per Section 13. The following 9 Future Canadian Geographic NPA Codes should be made available for assignment in NPA 705 in a Jeopardy Condition: 468, 537, 548, 584, 683, 825, 851, 871, and 873 (see section 13).

3.	In an extreme Jeopardy Condition (i.e., if the Projected Exhaust Date advances such that it occurs before the Relief Date), the 8 CO Codes corresponding to current Neighbouring NPA Codes (226, 289, 343, 519, 613, 807, 819 & 905) may be made assignable in certain portions of NPA 705 with CRTC staff approval.

# SELECTION OF RELIEF NPA

In the event that the recommended Relief Option requires a new NPA Code, the criteria for selection of an appropriate area code for relief is addressed in section 4.9 of the Canadian NPA Relief Planning Guideline. The criteria that should be taken into account when Future Canadian Geographic NPAs are being considered as candidates for relief of a specific current Canadian Geographic NPA include the following:

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in the area that is being relieved (Home NPA(s)).

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in another NPA within the same province where there is a possibility that a single new NPA Code could be overlaid on more than one NPA within the province, or where a boundary realignment could occur that affects another NPA.

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in an Exchange Area in a neighbouring NPA, if the neighbouring NPA has 7-digit local calling within the NPA, and i) the Exchange Area in the neighbouring NPA where the CO Code is assigned has local calling to the NPA being relieved, or ii) the Exchange Area in the neighbouring NPA where the CO Code is assigned does not have local calling to the NPA being relieved, but other Exchange Areas within that neighbouring NPA have 7-digit local calling to the Exchange Area where the CO Code is assigned as well as local calling to the new NPA.

On the CNA web site at http://www.cnac.ca/npa_codes/relief/overview.htm there is an NPA Code Selection Tool that can assist in determining which of the NPA Codes that are currently available for assignment in Canada are most suitable for relief of an exhausting NPA.

See Annex B, Table 4 for details of the status in the home NPA and neighbouring NPAs of CO Codes that correspond to Future Canadian Geographic NPA Codes (extracted from NPA Code Selection Tool).

For all options other than split plans 1b and 2b, none of the CO Codes (NXXs) corresponding to Future Canadian Geographic NPA Codes are unassigned in the home NPA(s) and all of its/their neighbouring NPAs. However for all options, some of the NXXs corresponding to Future Canadian Geographic NPA Codes are designated “Not Available for Assignment” in all the NPAs that will be home NPAs after relief. The results from the NPA Code Selection Tool are summarized in the following table. NPA Code 579 has been omitted since Telecom Decision CRTC 2009-453 has allocated it for the future relief of NPA 450.

| NXX corresponding to Future NPA  | 249 | 354 | 460 | 468 | 537 | 548 | 584 | 683 | 851 | 871 | 873 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Splits 1a, 2a | * |  |  |  |  |  |  |  |  |  |  |
| Splits 1b, 2b | * |  |  |  |  |  |  |  |  |  |  |
| NPA 807 Boundary Extension Overlay |  | * |  |  |  |  |  |  |  |  |  |
| NPA 343 Boundary Extension Overlay |  |  |  |  |  |  |  |  |  |  |  |
| NPA 343/807 Dual Boundary Extension |  |  | * |  |  |  |  |  |  |  |  |
| Distributed Overlay of New NPA on NPA 705 | * |  |  |  |  |  |  |  |  |  |  |
| New NPA overlay on Multiple NPAs 705 & 289/905 | * |  |  |  |  |  |  |  |  |  |  |

	indicates Not Available in Home NPA(s)

	indicates Not Available in Home NPA(s) and all adjacent NPAs

*	indicates recommendations as detailed below

The 11 CO Codes corresponding to Future Canadian Geographic NPA Codes identified by the NPA Code Selection Tool and included in the above table are 249, 354, 460, 468, 537, 548, 584, 683, 851, 871, and 873. One of these 11 codes could be a new NPA to provide immediate relief for the NPA 705 area or future relief if immediate relief does not require a new NPA.

Additional factors requiring consideration when recommending a specific NPA Code for NPA 705 relief are:

-	468, 871 & 873: In the NPA 613 Planning Document dated May 5, 2008, the NPA 613 RPC identified Future Canadian Geographic NPAs 468, 871, and 873 as optimum for relief of NPA 819. NPA 819 is currently projected to Exhaust in 2015, and it is expected relief planning will commence during 2009. In addition, the NPA 613 RPC recommended that NPA 468 be considered for potential future relief in the 613/343 area.

-	460: The NPA Code Selection Tool indicates that NPA 460 is the only NPA Code that satisfies all the criteria for future relief of NPA 807. Also NPA 460 is the least cost option for Bell Canada for the future relief of NPA 519/226.

-	For the remaining 7 Future Canadian Geographic NPAs (249, 354, 537, 548, 584, 683, and 851), Bell Canada has conducted an investigation into the switch software that would be required in order to support local cross-NPA-boundary calling into neighbouring NPAs. The most cost effective solution for Bell Canada would be the implementation of NPA 249 for relief of NPA 705 as the NXX 249 is only assigned in neighbouring NPAs 519 and 613 and requires software upgrades in fewer switches.

Recommendations for the Future Canadian Geographic NPA to be assigned for the immediate relief or reserved for the future relief of NPA 705 depend on the relief method approved by the CRTC, and are as follows:

-	for a Distributed Overlay of a New NPA on NPA 705,  an Overlay of a New NPA on Multiple NPAs 705 and 289/905, or a Geographical Split, NPA 249 is the recommended New NPA assignment.

-	for a Boundary Extension Overlay using NPA 343, or a Dual Boundary Extension using NPAs 343 and 807, it is recommended that NPA 460 be reserved for the future relief of NPAs 343/613/705 or NPAs 343/613/705/807 as it is not assigned as an NXX in these 4 NPAs, whereas NXX 249 is assigned in NPA 613.

-	for a Boundary Extension Overlay using NPA 807, it is recommended that NPA 354 be reserved for future relief in the NPA 705/807 area. NPA 460 and NPA 851 would have been acceptable choices for future relief of NPA 705 as indicated above, however NPA 460 is the least-cost option for the relief of NPA 519/226, and NPA 851 is one of only 3 options that satisfy some or all of the criteria for relief of NPA 902.

If the approved relief method for NPA 705 does not immediately require a New NPA be assigned, then any recommendation for an NPA to be reserved for a future relief should be accompanied with a statement that the reserved NPA is subject to being changed before the future NPA relief is approved.  Entering such a reserved NPA in systems and tables before the NPA is actually assigned would be work to be done at an entity's own risk as it may have to be undone and/or redone.

# RECOMMENDATIONS

Recommended Relief Option

The RPC recommends a distributed overlay of a new NPA on NPA 705 (Relief Option 4) based on the assessment of Relief Options and other issues contained in this document, including the following factors:

Factors supporting recommendations for an overlay versus a split

- Customer telephone number changes are not required, thus minimizing negative customer impacts.

- Wireless communication devices do not have to be reprogrammed and therefore customers will not be inconvenienced by having to take their sets to their service providers for reprogramming.

- Costs for TSPs would be lower with an overlay due to the avoidance of the need to reprogram wireless telephones, and lower costs for changes to back-office support and billing systems, etc.

- An overlay Relief Option does not favour customers and Carriers in one part of NPA 705 versus the other part of NPA 705, such as would occur with a split. Retaining the NPA 705 Code in one of these areas would benefit certain customers and Carriers located in that area, and changing it in the other area would seriously disadvantage the customers and Carriers located in the other area.

- Local dialling plans would be consistent throughout the NPA, and implementation of 10-digit local dialling would be consistent with recent NPA relief in other Canadian NPAs and with the industry-recommended adoption of the 10-digit Uniform Dialling Plan.

- All but one region (i.e., Western Ontario NPA 807) in the province of Ontario would be converted to the new mandatory 10-digit local dialling environment, thus making 10-digit local dialling consistent throughout a larger part of the province of Ontario.

Factors supporting recommendations for a Distributed Overlay of a New NPA on NPA 705 versus other types of overlays

- Customers and Carriers in NPA 807 could retain 7-digit local dialling and thus not be impacted by the implementation of relief for NPA 705.

- The life of a relief using a distributed overlay would be longer than the life of a boundary extension overlay or a multiple NPA overlay.

- With a distributed overlay, the existing NPA 705 boundary is maintained, the new NPA boundary is consistent with NPA 705, and no other NPA boundaries are changed, thus minimizing any customer confusion that may arise regarding NPA boundaries.

- A distributed overlay of a new NPA on NPA 705 would cost less to implement and manage in the future than other types of overlays.

Based on the assessment of Relief Options and other issues contained in this document, the RPC submits the following recommendations to the CISC and CRTC:

- The relief method should be a distributed overlay on NPA 705;

- NPA 249 should be the Relief NPA for NPA 705;

- The Relief Date should be 19 March 2011 in order to provide Carriers and customers with advanced notification and sufficient lead-time to implement relief;

- The local dialling plan should be changed to 10 digits for all local calls originating within the NPA 705 area and the new relief NPA Code;

- A 7- to 10-digit dialling transition period should be implemented commencing on 15 January 2011 and ending on 5 March 2011, with network announcements on calls dialled using 7 digits phased in between 15 January 2011 to 22 January 2011;

- Mandatory 10-digit dialling should be implemented commencing on 5 March 2011, with network announcements on calls dialled using 7 digits phased in between 5-12 March 2011;

- Standard network announcements should be implemented commencing on 19 June 2011 and completed by 19 July 2011;

- To ensure that the supply of CO Codes in NPA 705 is maximized and to extend the life of NPA 705 and the relief NPA as much as possible, the RPC recommends that 9 CO Codes corresponding to Future Canadian Geographic NPAs that are currently designated as unavailable for assignment in NPA 705 (i.e., 468, 537, 548, 584, 683, 825, 851, 871, and 873.) should be made available for assignment at the time of CRTC approval of the relief method (e.g., Split, Distributed Overlay or Boundary Extension Overlay), and in the new relief NPA when CO Codes become available for assignment in that NPA. Retaining these CO Codes as unavailable for assignment would serve no useful purpose and would unnecessarily reduce the life of area code 705 and its relief NPA. The reason for this recommendation is that it is expected that none of the NPAs equivalent to these CO Codes will be used for relief of NPA 705 or any of the adjacent NPAs in future relief activities. See section 13 for related information;

- In an extreme Jeopardy Condition (i.e., if the Projected Exhaust Date advances such that it occurs before the Relief Date), the 8 CO Codes corresponding to current Neighbouring NPA Codes (226, 289, 343, 519, 613, 807, 819 & 905) may be made assignable in certain portions of NPA 705 with CRTC staff approval;

- Per the discussion in section 9 of this Planning Document, in situations where TSPs have network limitations in providing recorded announcements with call completion, and/or the provision of such announcements and call completion would not be cost effective (e.g., for companies serving small and/or remote locations with legacy technology, or for wireless carriers), it is recommended that such TSPs may submit written requests to CRTC staff seeking relief from the obligation of providing industry standard network announcements with automatic call completion on calls dialled using 7 digits prior to the implementation of mandatory 10-digit local dialling. In such circumstances, those TSPs seeking relief shall be required to inform their customers of the 10-digit dialling requirement by:

  - sending monthly bill inserts (to be submitted at least one month prior to insertion to CRTC staff for approval) in each of the 4 months immediately prior to the month when mandatory 10-digit local dialling is scheduled to be implemented;

  - placing two notices in local newspapers (if available), one during the month prior to the month when mandatory 10-digit local dialling is scheduled to be implemented, and one during the month when mandatory 10-digit local dialling is scheduled to be implemented;

  - sending a personal letter to each affected customer, to be received 10 days prior to the implementation date of mandatory 10-digit local dialling; and

  - placing information on the TSPs' websites in a prominent, highly visible location for the minimum period of about 5 months ending at the end of the month when mandatory 10-digit local dialling is scheduled to be implemented.