23 April 2026

CSCN Meeting

TIF 125 (TBP Controlled Production Rollout)

Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Jill Byers - Bell Canada

Joey-Lynn Abdulkader - Bell Canada

Julie Distasio - Bell Canada

Marie-Christine Hudon - Bell Canada

Francois Dalton - City West

Paul Fleming - City West

Chantale Neapole - CLNPC

Bill Barsley - CNAC

Glenn Pilley - CNAC

Anamika Bharti - Cogeco

Ed Antecol - COMsolve Inc.

Étienne Robelin - CRTC staff

Sage Wiese - CTA

Sarah Reilly - Distributel

Richard Schleihauf - Fibernetics

Michael Adesina - Freedom Mobile

Vince Yelle - Groupe Maskatel

Karen Robinson - KROB Numbering Solutions

Tara Farquhar - NANPA

Marcel Champagne - Neustar/Transunion

Temitope Adeyemi - NorthWestel

Gabriel Picard Mandeville - Quebecor

Andrew Hew - Rogers

Jennifer Mack - Rogers

Bruce Uy - Rogers West

Damandeep Singh - Sasktel

Allyson Blevins - Sinch / INC Co-Chair

Bob Bruce - Syniverse

Brian Duce - Tbaytel

David Perrier - Tbaytel

Laura Foulds - Tbaytel

Ajit Arya - TELUS

Akshay Chaturvedi - TELUS

Beth Connell - TELUS

Olena Bilozerska - TELUS

Rick Cousineau - TELUS

Jean-Sebastien Tremblay - Videotron

Martin Perreault - Videotron

James Sewell - Westman Communications

Shauna Colby - Tbaytel

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of participants.

Action Item Review:

- The CSCN Secretary will post the modified version of CNRE160B as CNRE160C and post it for a shortened comment period of 5 business days. If there are no substantive changes, it will be considered final, the affirmation form will be attached, and the report will be sent to the CISC for consideration. (Completed)

- The CSCN Secretary will post CNRE161A and CNCO312H on the CNA website for comment for 5 business days. If there are no substantive changes, they will be combined and submitted to the CISC for consideration. (Completed)

Discussion:

The group reviewed the Phase 1 Launch plan (CNCO323B).

CNCO323B - TIF 125 - TBP Phase 1-LaunchTrial Implementation Plan

David Comrie showed the following table of responses the CNA has received for the Carrier RBP Readiness Affirmation form for Phase 1 Launch Trial of Thousands-Block Pooling.

Kelly Walsh noted that the CNA has actually been chasing companies to get them to submit their attestation forms despite stating previously that they would not be doing that.

Jill Byers asked how many CO Codes are held by the company that did not respond? Kelly Walsh noted that he can’t be specific for privacy reasons but that they hold very few CO Codes.

Kelly Walsh asked if anyone is aware of any reason the Canadian Telecom Industry should not proceed with the Phase 1 Launch Trial. There were no stated concerns.

Ed Antecol noted that we are aware of the 33 CO Code Holders in this rollout but there is no information about groups like re-sellers. Hopefully the Commission gets a letter out to other non-code holders that they need to be using a TBP-compliant database for their LNP dips.

Agreement was reached that the Phase 1 Launch Trial will proceed as scheduled.

Jennifer Mack noted that there is an inconsistency between the summary of phase dates in CNCO312H. The group reviewed it and the dates were corrected to be consistent.

CNCO312H - TIF 125 - TBP Canada Rollout Schedule (incl. in-meeting changes)

Sage Wiese asked if there will be any gating for the subsequent phases regarding whether or not companies have requested any pooled resources in the previous rollout prior to implementing the next phase.

Jennifer Mack noted that the final phase in the plan has a due date of 27 July 2027 and only covers 110 Exchange Areas and noted that Telecom Regulatory Policy CRTC 2024-26 says that TBP is to be implemented in all Portable Exchange Areas by that date. Kelly Walsh noted that his understanding is that there is expected to be something going on outside of the CSCN like a Part 1 that would impact the range of Exchange Areas to be included.

Sage Wiese asked why the action would be going on outside of the CSCN? Kelly Walsh noted that it was discussed that the current plan does not include all Exchange Areas and that it seems to be against the policy. The group agreed that a modification to the approach should be something happening outside of the CSCN.

Agreement was reached to accept the TBP Rollout Schedule as revised today.

Action Item: The CNA will post an updated version of CNCO312H as CNCO312I and update the CNA TBP Implementation page. (Completed)

Ed Antecol noted that tomorrow, 24 April 2026, is the date for companies to tell us if they plan to donate Blocks. The CNA would like an indication of how many Blocks are expected to be donated.

Kelly Walsh noted that he has spoken to some companies and they have let him know that they are planning at least one donation and they are looking at whether not they plan to donate more. It seems to be a low number. If the volume is significant, then the CNA will have to make arrangements with TRA and NPAC.

Ed Antecol asked if Commission staff are going to follow-up with the one company that has not responded at all to the Carrier TBP Readiness Affirmation form. Étienne Robelin asked that the CNA provide him with the name of the company but that Commission staff did follow-up last week.

Action Item: The CNA will notify the CRTC staff about the company did not respond to the Carrier TBP Readiness Affirmation form. (Completed)

The Chair thanked everyone for participating.

Summary of Agreements Reached:

- Agreement was reached that the Phase 1 Launch Trial will proceed as scheduled.

- Agreement was reached to accept the TBP Rollout Schedule as revised today.

Summary of Action Items:

- The CNA will post an updated version of CNCO312H as CNCO312I and update the CNA TBP Implementation page. (Completed)

- The CNA will notify the CRTC staff about the company did not respond to the Carrier TBP Readiness Affirmation form. (Completed)

Attachments:

See text above for the attachments.