1 June 2026

CSCN Meeting

TIF 125 (TBP Controlled Production Rollout)

Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Julie Distasio - Bell Canada

Marie-Christine Hudon - Bell Canada

Francois Dalton - City West

Paul Fleming - City West

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Anamika Bharti - Cogeco

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sage Wiese - CTA

Justin Gerogiannis - Eastlink

Kim Brown - Eastlink

Richard Schleihauf - Fibernetics

Michael Adesina - Freedom Mobile

Nicholas Bayly - Freedom Mobile

Connie Hartman - TNS/TRA

Karen Robinson - KROB Numbering Solutions

Tara Farquhar - NANPA

Marcel Champagne - Neustar/Transunion

Gabriel Picard Mandeville - Quebecor

Andrew Hew - Rogers

Jennifer Mack - Rogers

Michael Studniberg - Rogers

Bruce Uy - Rogers West

Aditi Sharma - Sasktel

Lucie Lang - Sasktel

Bob Bruce - Syniverse

Laura Foulds - Tbaytel

Diane Dolan - Teksavvy

Ajit Arya - TELUS

Beth Connell - TELUS

Debbie Bogart - TELUS

Olena Bilozerska - TELUS

Rick Cousineau - TELUS

Marc Berruyer - Videotron

Martin Perreault - Videotron

James Sewell - Westman Communications

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of participants.

Action Item Review:

- The CNA will post the new affirmation template as CNCO319F and phase-specific versions on the CNA website. (Completed)

- David Comrie will post a modified version of CNCO319E as CNCO319F on the CNA website. (Completed)

- CSCN Secretary will put placeholders on the CSCN calendar for the affirmation forms and meetings. (Completed)

- David Comrie will post the modified version of CNCO312K as CNCO312L on the CNA website and a clean version with no mark-up on the CNA website. (Completed)

- David Comrie will post CNCO318D on the CNA’s TBP page. (Completed)

Discussion:

Kelly Walsh asked how we (the CSCN or CNA) made representation that we would want the TBCOCAG approved by July 28 2026? Étienne Robelin noted that it is in the recommendations from TIF report CNRE158A.

“The CSCN recommends that the CRTC approve (interim or final) the new Canadian Thousands-Block (NXX-X) and Central Office Code (NXX) Assignment Guideline prior to the launch of the first Exchange Area implementation of Thousands-Block Pooling.”

Kelly Walsh noted that the interim point was included in the report but it has occurred to the CNA that the CNA needs permission to receive donated blocks which is an activity that would ideally occur before the implementation date. So the CNA actually needs interim authorization far enough in advance of the implementation date to be able to receive donated blocks and have them available as of the implementation date.

Kelly Walsh noted that the CNA is telling the CSCN that the CNA would like to request interim authorization in advance of the implementation date. The time between now and the first implementation date is getting tight but the CSCN could send a letter to the CRTC requesting interim authorization to receive the donated blocks as soon as possible.

Kelly Walsh noted that the CNA does not feel they can currently receive any donated blocks because there is no guideline in place but would be able to with at least some interim approval.

Sage Wiese asked Étienne Robelin if he has any idea when the Decision will be made regarding the recommendations in CNRE158A. Étienne Robelin noted that the CRTC is currently targeting the implementation date but Kelly Walsh is correct in how an interim measure can be implemented.

Sage Wiese noted that it would be ideal if the Decision came out far enough in advance of the launch date in case the Decision includes only partial approval of the recommendations and the group needs to pivot accordingly. Étienne Robelin noted that in his time working with the CSCN, all of the recommendations made by the CSCN to the CRTC have been fully approved and he expects that this one will also receive full approval.

Agreement was reached to direct the CSCN Chair to send a letter to CRTC staff requesting either a final or interim Decision as soon as possible regarding CNRE158A.

Action Item: The CSCN Chair will send a letter to CRTC staff requesting either a final or interim Decision as soon as possible regarding CNRE158A. (Completed)

David Comrie presented CNCO326A.

CNCO326A - CNA Contribution - TIF 125 - Task Schedule for all TBP Implementation Phases

CNCO319F - CSCN Contribution - TIF 125 - Carrier Affirmation of Thousands-Block Pooling (TBP) Readiness form

Action Item: The CNA will update the TBP rollout schedule file and post the updated version with implementation dates added. (Completed)

Action Item: The CNA will update the individual phase template and post in on the CNA website. (Completed)

Action Item: The CNA will add a bookmark to the schedule file on the CNA website. (Completed)

Étienne Robelin noted that if the CSCN Chair can include a specific date instead of “as soon as possible” in the letter, it would be helpful. Kelly Walsh noted that he will put in the scheduled Phase 1 - Launch Trial donation date of 4 June 2026, but understands that it’s unlikely anything can come that quickly. He added that the CNA would work with any advanced authorization time to the best of their ability in an effort to have blocks in the pool for the implementation date.

The Chair thanked everyone for participating.

Summary of Agreements Reached:

Agreement was reached to direct the CSCN Chair to send a letter to CRTC staff requesting either a final or interim Decision as soon as possible regarding CNRE158A.

Summary of Action Items:

- The CNA will update the TBP rollout schedule file and post the updated version with implementation dates added. (Completed)\

- The CNA will update the individual phase template and post in on the CNA website. (Completed)

- The CNA will add a bookmark to the schedule file on the CNA website. (Completed)

- The CSCN Chair will send a letter to CRTC staff requesting either a final or interim Decision as soon as possible regarding CNRE158A. (Completed)

Attachments:

See text above for the attachments.