6 & 7 October 2026
Day One
Minutes from CSCN 136
TIF 117 – TBP Implementation Monitoring
In-person/Conference Call
Hosted by Quebecor Canada


In-Person:	David Comrie - COMsolve Inc. (CNA)
Kelly T. Walsh - COMsolve Inc. (CNA)
Marie-Christine Hudon - Bell Canada
Glenn Pilley - CNAC
Ed Antecol - COMsolve Inc.
Ofir Smadja - COMsolve Inc.
Alexander Pittman - CRTC staff
Étienne Robelin - CRTC staff
Sage Wiese - CTA
Marcel Champagne - Neustar/Transunion
Melanie Cardin - Quebecor
Domenic Germain - Sogetel
Martin Laroche - TELUS
Connie Hartman - TNS/TRA

Conference Bridge:	Fiona Clegg - COMsolve Inc. (CNA)
Natalie Ann Lessard - COMsolve Inc. (CNA)
Stephen Walsh - COMsolve Inc. (CNA)
Joey-Lynn Abdulkader - Bell Canada
Rodger McNabb - CLNPC
Bill Barsley - CNAC
Gary Jessop - CNAC
Jamie Snider - CRTC staff
Karen Robinson - KROB Numbering Solutions
Tara Farquhar - NANPA
Jennifer Mack - Rogers
Michael Studniberg - Rogers
Aditi Sharma - Sasktel
Damandeep Singh - Sasktel
Diane Dolan - Teksavvy
Olena Bilozerska - TELUS
Marc Berruyer - Videotron
Philippe Demarais - Quebec Ministry of Safety
Francois Lapierre - Quebec Ministry of Safety 

TIF 117 (TBP Implementation Monitoring)

The group reviewed paragraph 31 of Telecom Regulatory Policy CRTC 2024-26.

Paragraph 31 of the Policy directs the CRTC Interconnection Steering Committee (CISC) to: 
· facilitate and monitor the implementation of TBP and assist in resolving any challenges;
· file quarterly progress reports on 30 March, 30 June, 30 September, and 30 December until TBP is operational; and
· as part of its first quarterly progress report, advise the Commission as to whether the segregation of numbers between wireless and wireline technology must be retained or whether this requirement can be eliminated as a further way to preserve numbers.

Kelly Walsh asked what “until TBP is operational” means as we are now doing a phased rollout.

Ed Antecol proposed that the group should keep doing the quarterly status reports until at least the initial 110 Exchanges have been implemented.

Étienne Robelin noted that in the Regulatory Policy, the expectation was that TBP must be implemented in every portable Exchange so at the time, operational meant in every portable Exchange.

Agreement was reached that the quarterly status reports will continue until at least September 2027.


Summary of Agreements Reached

1) Agreement was reached that the quarterly status reports will continue until at least September 2027.

Summary of Action Items

None.

Attachments

The attachments are inserted in the relevant discussion sections of these minutes.
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