6 & 7 October 2026
Day Two
Minutes from CSCN 136
TIF 125 – TBP Controlled Production Rollout
In-person/Conference Call
Hosted by Quebecor Canada


In-Person:	David Comrie - COMsolve Inc. (CNA)
Kelly T. Walsh - COMsolve Inc. (CNA)
Marie-Christine Hudon - Bell Canada
Glenn Pilley - CNAC
Ed Antecol - COMsolve Inc.
Ofir Smadja - COMsolve Inc.
Alexander Pittman - CRTC staff
Étienne Robelin - CRTC staff
Sage Wiese - CTA
Melanie Cardin - Quebecor
Martin Laroche - TELUS
Connie Hartman - TNS/TRA
Marc Berruyer - Videotron

Conference Bridge:	Fiona Clegg - COMsolve Inc. (CNA)
Natalie Ann Lessard - COMsolve Inc. (CNA)
Joey-Lynn Abdulkader - Bell Canada
Bill Barsley - CNAC
Gary Jessop - CNAC
Jamie Snider - CRTC staff
Sarah Reilly - Distributel
Tara Farquhar - NANPA
Marcel Champagne - Neustar/Transunion
Jennifer Mack - Rogers
Michael Studniberg - Rogers
Damandeep Singh - Sasktel
Domenic Germain - Sogetel
Diane Dolan - Teksavvy
Olena Bilozerska - TELUS
Philippe Demarais - Quebec Ministry of Safety
Francois Lapierre - Quebec Ministry of Safety 


TIF 125 (TBP Controlled Production Rollout)

Joey-Lynn Abdulkader gave an update on the Part 1 that Bell is preparing for the CRTC. It is being produced by several carriers. They are hoping to file it by the end of next week. The CSCN developed a phased approach of 110 Exchanges but no blocks have been requested since the very first phase so we have not operational data to confirm that it is functioning.

The carriers are requesting that the CNA be given criteria that will produce a phased approach based on demand or that a review and vary be created to change the requirement that TBP be implemented in all portable Exchanges by July 2027.

Carrier processes do not take into account the possibility of optional exchanges.

The US does not require TBP everywhere and without demand in an Exchange, there is no benefit to TBP implementation in that Exchange Area.

Jennifer Mack noted, to clarify in the optional exchanges, new carriers would still be able to order thousands blocks, right? Joey-Lynn Abdulkader confirmed that that is what would be expected.

Ed Antecol noted that Optional Exchanges would need to be explored by the CSCN because that can be taken in a few different ways.

Tara Farquhar noted that in the US, for Optional Rate Centers, once a company has opted into pooling, they cannot opt out. Ed Antecol asked if you need more than one carrier to opt in. Tara noted that one carrier can opt in and the hope is that other carriers might also opt in but you only need 1 carrier to opt in to make it optional.

Étienne Robelin noted that the Commission said that all LNP exchanges have TBP by July 2027. Is the expectation that the Commission have to keep approving future rollout plans. Joey-Lynn Abdulkader suggested that the Part 1 will need to be addressed first. Étienne Robelin then asked if the Part 1 is going to address the process or mechanism for rolling out future Exchanges and this idea presupposes that the Part 1 application is even approved.

Ed Antecol asked about the NRUF process and if it would make sense to get Block level forecasts for NPA complexes that are within some predetermined Exhaust date.

Marie-Christine Hudon noted that we might want to wait until the Part 1 is decided on before we do additional work on this item.

Action Item: David Comrie will coordinate with Joey-Lynn Abdulkader to schedule a TIF 125 conference call to formally review the contributions. (Paused)

Post-meeting note: Joey-Lynn Abdulkader asked to wait to schedule the meeting until sometime after the Bell Part 1 is submitted to the CRTC.


Summary of Agreements Reached




Summary of Action Items

1) David Comrie will coordinate with Joey-Lynn Abdulkader to schedule a TIF 125 conference call to formally review the contributions. (Paused)

Attachments

The attachments are inserted in the relevant discussion sections of these minutes.
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