27 October 2025

Minutes from TIF 125 Discussion

Conference Call

Hosted by CNA

Conference Bridge:	David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Marie-Christine Hudon - Bell Canada

David Plaunt - Bruce Telecom

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Bill Barsley - CNAC

Glenn Pilley - CNAC

Anamika Bharti - Cogeco

Ed Antecol - COMsolve Inc.

Gerard Blais - Cooptel

Sage Wiese - CTA

Sarah Reilly - Distributel

Kim Brown - Eastlink

Michael Adesina - Freedom Mobile

Vince Yelle - Groupe Maskatel

Connie Hartman - iconectiv/TRA

Florence Weber - NANPA

Marcel Champagne - Neustar/Transunion

Jennifer Mack - Rogers

Aditi Sharma - Sasktel

Clay Bromm - Sasktel

Julia Korunets - Syniverse

Hal Lightwood - Tbaytel

Diane Dolan - Teksavvy

Beth Connell - TELUS

Marlo Gelito - TELUS

Olena Bilozerska - TELUS

Rick Cousineau - TELUS

Jean-Sebastien Tremblay - Videotron

Marc Berruyer - Videotron

Martin Perreault - Videotron

Welcome:

Kelly Walsh, as Chair of the CSCN, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of participants.

Outstanding Action Items

- None

Discussion

Kelly Walsh noted that there is a Bell Canada contribution, a report from the CNA about CO Code assignment rate by Exchange Area and an earlier TIF 119 contribution CNCO237A.

Kelly Walsh noted that the CRTC has not issued a response regarding the ITPA Part 1. We don’t have any new dates for the implementation of TBP, but we know that the CRTC “has decided to modify the implementation date for thousand block pooling, with reasons, and a new implementation period, to follow.”

Ed Antecol presented “TBP Implementation.docx” which is included in CNCO237A.

TBP Implemenation from CNCO237A (incl. in-meeting changes)

Rick Cousineau asked if we know the impact of what happens if service providers don’t participate in TBP implementation testing and they are not ready for TBP implementation. Ed Antecol responded that there is a high risk of double-assignment of resources and perhaps porting issues. Sage Wiese noted there would be porting issues because if TSPs can’t see block level data, they wouldn’t necessarily port from the right carrier. Marcel Champagne noted that as far as readiness goes, it is a case of being able to receive downloads. TSPs may not be impacted too much so long as they can route calls.

Ed Antecol described a situation where a carrier takes 10 blocks but realizes it only needs 5 blocks so returns 5 blocks but fail to protect any ported numbers which could result in double number assignments.

Marcel Champagne suggested that carriers wouldn’t be eligible for receiving Blocks if they have not done testing. Ed Antecol noted that just because a carrier started testing does not mean they are ready.

Kelly Walsh asked if there is an example or prescriptive date math for the timing of the Milestones in Section 2.0. Ed Antecol noted that there may be some minimum timings.

Florence Weber noted that carriers in the US are supposed to submit their regular NRUF forecasts on a bi-annual basis but they can adjust their forecast at any point, and those forecasts are adjusted over 12 months. Ed Antecol noted that in the US, every six months carriers are expected to submit a 12-month forecast for every exchange where they are operating and they must also submit it if their forecasts change.

Natalie Lessard noted that the many Canadian guidelines are using “calendar days” instead of “business days” as the number of business days in a period may vary by province and asked if one of the stated intervals could be changes to “Calendar days”. The group agreed, but noted that there may be cases in the guideline where it is more appropriate to use “business days”.

The group looked at Table 1 – Phased Rollout in CNCO292B.

CNCO292B - CSCN contribution - TIF 125 - TBP Trial Contribution (incl. in-meeting changes)

Sage Wiese asked how this approach would provide benefit to small regional carriers who are not operating in the other bigger Exchange Areas. Ed Antecol noted that we cannot implement TBP in every Exchange Area all at once but hopefully a gradual rollout will minimize any growing pains.

Marie-Christine Hudon noted that the list of Exchange Areas in CNCO292B was based on where the most numbering resources have been ordered in the last 10 years based on CNCO256B (2014 through 2023 data).

Ed Antecol asked how much time is needed between the start of Phase 1 and Phase 1A. The group indicated that 5-6 months might be appropriate.

Marie-Christine Hudon suggested that 3 months might be appropriate between Phase 1A and Phase 1B.

Natalie Lessard asked if Phase 1B is too soon for some of the big Exchange Areas. Rick Cousineau suggested that the US may have done it state by state because they have 7 different NPAC regions.

Ed Antecol noted that hopefully whatever plan for implementation rollout is submitted to the CRTC might be worded in such a way that it can be changed as required.

Ed Antecol noted that he would like to see the top 25 Exchange Areas covered by the end of Phase 1B.

Action Item: The CNA will produce an updated version of CNCO256B in January 2026. (Ongoing, though CNA produced an updated version to cover years 2015 through 2024)

Ed Antecol asked if carriers foresee any problems with their porting if they do not cover some of the larger metropolitan areas (i.e. including Toronto but not Ajax-Pickering). Rick Cousineau asked if that question is directed at Wireless carriers because of the overlap of the Local Calling Area and Exchange Areas. Ed Antecol said yes. Michael Adesina noted that he could see a potential problem for call routing because if Toronto has TBP and the rest of the GTA does not, they may not update their network elements with thousands-block allocations, then call routing could be affected.

Ed Antecol suggested that carriers need to look at what the implications of launching TBP in only part of a metropolitan area like Toronto may be. Or should part of the Phase be to do Toronto and most of the related LCAs.

Jennifer Mack asked, how could there be issues? Ed described that if they launch TBP in Toronto but not Ajax but Ajax is local to Toronto, if there is a customer in Ajax who wants to port their number from a small carrier that is only in Ajax to a bigger carrier, it shouldn’t matter if everything is set up properly but maybe carriers should look into it.

Action Item: The CSCN Secretary will post the revised version of CNCO292B as CNCO292C. (Completed)

Action Item: The CSCN Secretary will post the updated TBP Implementation.docx as a new contribution. (Completed)

Action Item: TIF 118 task sponsor will take a look at the 12-month forecast requirement. (Ongoing)

Action Item: Carriers should look to see if their networks will be impacted by other carriers not being ready for TBP in Exchanges in the LCA where TBP is launching. (Ongoing)

Kelly Walsh thanked everyone for participating.

Summary of Agreements Reached

None

Summary of Action Items

- The CNA will produce an updated version of CNCO256B in January 2026. (Ongoing)

- The CSCN Secretary will post the revised version of CNCO292B as CNCO292C. (Completed)

- The CSCN Secretary will post the updated TBP Implementation.docx as a new contribution. (Completed)

- TIF 118 task sponsor will take a look at the 12-month forecast requirement. (Ongoing)

- Carriers should look to see if their networks will be impacted by other carriers not being ready for TBP in Exchanges in the LCA where TBP is launching. (Ongoing)

Attachments

See text above for attachments.