2 March 2021

Review of January 2021 G- & R-NRUF Results

Joint CSCN & RPCs Conference Call

Participants:	David Comrie – COMsolve Inc. (CNA)

Suresh Khare – COMsolve Inc. (CNA)

Kelly T. Walsh – COMsolve Inc. (CNA)

Marie-Christine Hudon – Bell Canada

Diane Dolan - Teksavvy

Olena Bilozerska – TELUS

Karen Robinson – TELUS

Gerry Thompson – Rogers

Vince Yelle – Groupe Maskatel

Nicholas Bayly – Shaw & Freedom

Lucie Pugliese – Telcommunications Alliance

Sarah Reilly – Distributel

Claude Tambu – FGL Telecom

Russ Ochocki – Provincial Tel

David Plaunt – Bruce Telecom

Jennifer Mack – Rogers

Sean McKenzie – RFNow

Isaac Hayford – Access Communications

Loralee Burback – Shaw

Welcome:

Kelly Walsh, as CSCN Chair and RPC Chair, welcomed the attendees.

Discussion:

Suresh Khare presented the January 2021 G- & R-NRUF results.

| GEOGRAPHICAL NPAs |  |  |  |
| --- | --- | --- | --- |
| NPA | 2021 NRUF | Change in PED between Most recent 2020 NRUF and January 2021 NRUF |  |
|  | PED | Months Advanced | Months Delayed |
| 204/431 | Apr-2024 | 2 |  |
|  | Feb-2035 | 6 |  |
| 226/519/548 | Jul-2024 | 27 |  |
|  | Sep-2034 |  |  |
| 236/250/604/672/778 | Feb-2027 |  | 4 |
|  | Oct-2033 | 5 |  |
|  | Jun-2040 | 14 |  |
| 249/705 | Apr-2023 | 20 |  |
|  | Apr-2031 | 108 |  |
|  | Jul-2042 |  |  |
| 289/365/905 | Sep-2022 | 6 |  |
|  | Mar-2030 | 30 |  |
|  | Jul-2039 |  |  |
| 306/639 | May-2022 | 0 | 0 |
|  | Jul-2035 | 30 |  |
| 343/613 | Oct-2022 | 16 |  |
|  | May-2032 | 24 |  |
| 367/418/581 | Mar-2028 | 59 |  |
|  | Aug-2037 |  |  |
| 403/587/780/825 | Jan-2023 | 10 |  |
|  | Feb-2030 | 28 |  |
|  | Mar-2041 | 0 | 0 |
| 416/437/647 | Jul-2026 |  | 8 |
|  | Mar-2038 |  | 15 |
| 438/514 | Jul-2024 | 5 |  |
|  | Dec-2036 | 10 |  |
| 450/579 | Sep-2023 | 10 |  |
|  | Apr-2046 |  | 110 |
| 506 | Jan-2024 | 2 |  |
| 709 | Sep-2026 | 21 |  |
| 782-902 | Nov-2029 | 48 |  |
| 807 | Beyond 2042 |  |  |
| 819/873 | Jul-2023 | 5 |  |
|  | Jul-2034 | 11 |  |
| 867 | Beyond 2042 |  |  |

Russ Ochocki noted there is an over-abundance of CO Codes in Manitoba and if companies would work together to implement code sharing, it might go a long way to mitigate the need for relief planning in Manitoba.

Suresh Khare agreed and noted that it would be up to the TSPs, CSCN and the CRTC.

Suresh Khare noted that NPA 226/519/548 has advanced 27 months and will need a Notice of Consultation which the CNA has requested from CRTC staff.

Suresh Khare noted that an NPA has been recently put in BC and BC has already re-entered the Relief Planning window and the CNA has requested an NoC.

Suresh Khare noted that the July results in NPA 249/705 should have shown a PED of May 2025 which means that the PED has advanced 25 months and the CNA is currently working on a PROC.

Suresh Khare noted that the Relief Date for NPA 289/365/905 is 16 October 2021 but the RPC has requested to defer the date.

Suresh Khare noted that if the revised Relief Date for 289/365/905 is approved by the CRTC, that NPA complex will immediately be in a Jeopardy Condition.

Suresh Khare noted that there has been no change to the PED in 306/639 due to code restrictions.

Suresh Khare noted that NPA 343/613 has advanced 16 months and is currently in a Jeopardy Condition. The CNA has requested some additional conditions for the Jeopardy Condition. Appendix F of the relief planning guideline is being enforced by the CNA. There is a meeting to review Bell Canada relief planning contributions for NPA 343/613 on 4 March 2021.

Suresh Khare noted that 367/418/581 has advanced almost 5 years and is almost in relief planning.

Suresh Khare noted that 403/587/780/825 has advanced 10 months and a revised Relief Date is currently under consideration by CRTC.

Suresh Khare noted that 416/437/647 has delayed 8 months.

Suresh Khare noted that 438/514 is in Relief Planning.

Suresh Khare noted that 450/579 has advanced 10 months. There was a previous Decision to indefinitely defer the Relief Date but now that the Relief Date has moved in, the RPC should draft a new relief schedule.

Suresh Khare noted that the Relief Date for NPA 506 is April 2023.

Suresh Khare noted that relief of NPA 709 had been deferred indefinitely but has now re-entered the relief planning window.

Suresh Khare asked if participants want the CNA to continue to produce the Admin Codes tab.

Karen Robinson asked if the information in the Admin Codes tab is available anywhere else.

Suresh Khare noted that someone could compile the Admin Codes tab data themselves using the CO Code Status web page but it would not be available in the current format.

Karen Robinson noted that she could see a benefit to continue to see the Admin Codes data in the current format.

Suresh Khare noted that the Non-Geographical codes are growing rapidly.

| NON-GEOGRAPHICAL NPAs |  |  |  |
| --- | --- | --- | --- |
| NPA | 2021 NRUF | Change in PED between 2021 NRUF and most recent 2020 NRUF |  |
|  | PED | Months Advanced | Months Delayed |
| 622 | Oct-2023 | 13 |  |
| TBD - 633 | Nov-2025 | 44 |  |
| TBD - 644 | Nov-2027 | 82 |  |
| TBD - 655 | Jun-2030 | 113 |  |
| TBD - 677 | Jan-2033 |  |  |
| TBD - 688 | Aug-2035 |  |  |
| TBD - | Mar-2038 |  |  |
| TBD - | Nov-2040 |  |  |
| TBD - | Jun-2043 |  |  |

Suresh Khare noted that the CNA is proposing a combined January G- & R-NRUF report instead of two separate reports.

Agreement was reached that the CNA would produce a combined January 2021 G- & R-NRUF report instead of 2 separate reports and follow the G-NRUF report schedule.

Suresh Khare proposed that the July R-NRUFs be conducted at the NPA-level of detail.

Karen Robinson noted that she has no objections.

Jennifer Mack agreed with the suggestions.

Agreement was reached to conduct the July R-NRUFs at the NPA-level of detail.

Karen Robinson asked if the J-NRUF is being done at the Exchange Area level.

Suresh Khare noted that the CRTC staff have directed the CNA to conduct J-NRUFs for NPA 343/613 at the NPA-level and the CNA has asked for similar direction for NPA 249/705.

Karen Robinson noted that she never understood the value of conducting NRUFs at the Exchange Area level.

Suresh Khare noted that the NRUF Guidelines still direct the CNA to conduct R-NRUFs and J-NRUFs at the Exchange Area level of detail.

Agreement was reached that the January 2021 G- & R-NRUF results appear reasonable.

Kelly Walsh noted that there is an S-NRUF results call for the NPA 306/639 RPC 3 March 2021 and an NPA 343/613 RPC meeting on 4 March 2021.

Summary of Agreements Reached:

- Agreement was reached that the CNA would produce a combined January 2021 G- & R-NRUF report instead of 2 separate reports and follow the G-NRUF report schedule.

- Agreement was reached to conduct the July R-NRUFs at the NPA-level of detail.

- Agreement was reached that the January 2021 G- & R-NRUF results appear reasonable.

Summary of Action Items:

None

Attachments:

January 2021 G- & R-NRUF results

January 2021 R-NRUF results