Planning Document (PD)

Version 1.0 – June 29, 2009

| Canadian Numbering Administrator (CNA) Suresh Khare 613-563-7242-315 60 Queen Street, Suite 1516 Ottawa, Ontario K1P 5Y7 khares@saiccanada.com |  |
| --- | --- |

# Table of Contents

1.	Introduction	1

2.	NPA RELIEF PLANNING PROCESS	3

3.	NPA RELIEF METHODS	4

3.1	Geographic Split	4

3.1.1	Definition	4

3.1.2	General Attributes	5

3.2	Overlay	5

3.2.1	Definition	5

3.2.2	General Attributes	7

3.3	Boundary Realignment	8

3.3.1	Definition	8

3.3.2	General Attributes	8

4.	NPA EXHAUST INFORMATION	9

5.	RELIEF OPTIONS	10

5.1	Geographic Split	11

5.1.1	Plan 1a: Split – Winnipeg LIR retains NPA 204, remaining LIRs change to new NPA	20

5.1.2	Plan 1b: Split - Winnipeg LIR changes to new NPA, remaining LIRs retain NPA 204	20

5.1.3	Plan 2a: Split – Melita, Morris, Steinbach & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA	20

5.1.4	Plan 2b: Split – Melita, Morris, Steinbach & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204	21

5.1.5	Plan 3a: Split – Selkirk, Thompson & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA	21

5.1.6	Plan 3b: Split – Selkirk, Thompson & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204	22

5.1.7	Plan 4a: Split – Brandon, Melita & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA	22

5.1.8	Plan 4b: Split – Brandon, Melita & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204	22

5.2	Distributed Overlay	23

5.2.1	Plan 5: Distributed Overlay of New NPA on NPA 204	23

6.	SUMMARY OF RELIEF OPTIONS	24

7.	COMPARATIVE assessment of RELIEF OPTIONS	25

8.	Dialling impacts FOR LOCAL CALLS	27

9.	PROPOSED SCHEDULE	29

10.	Jeopardy Contingency Plan (JCP)	30

11.	SELECTION OF RELIEF NPA	38

12.	RECOMMENDATIONS	39

CONTENTS OF ANNEXES

Annex A

Figure 1 	–	Overview of map of NPA 204 LIRs

Figure 2 	–	NPA 204 Actual and Forecast CO Code Assignments

Figure 3	–	NPA 204 CO Code Exhaust January 2009 G-NRUF (Graph)

Figure 4	–	NPA 204 CO Code Exhaust January 2009 G-NRUF (Bar chart)

Figure 5	–	NPA 204 CO Code Exhaust April 2009 J-NRUF (Graph)

Figure 6	–	NPA 204 CO Code Exhaust April 2009 J-NRUF (Bar chart)

Figure 7	–	NPA 204 CO Code Exhaust May 28, 2009 (Telecom Notice of Consultation CRTC 2009-309) (Graph)

Figure 8	–	NPA 204 CO Code Exhaust May 28, 2009 (Telecom Notice of Consultation CRTC 2009-309) (Bar chart)

Figure 9	–	Plan 1a: Winnipeg LIR retains NPA 204, remaining LIRs change to new NPA

Figure 10	–	Plan 1b: Winnipeg LIR changes to new NPA, remaining LIRs retain NPA 204

Figure 11	–	Plan 2a: Melita, Morris, Steinbach & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA

Figure 12	–	Plan 2b: Melita, Morris, Steinbach & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204

Figure 13	–	Plan 3a: Selkirk, Thompson & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA

Figure 14	–	Plan 3b: Selkirk, Thompson & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204

Figure 15	–	Plan 4a: Brandon, Melita & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA

Figure 16	–	Plan 4b: Brandon, Melita & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204

Figure 17	–	Plan 5: Distributed Overlay of New NPA on NPA 204

ANNEX B

Table 1	–	Exchange Areas currently in NPA 204, and NPAs for these Exchange Areas after each Relief Plan

Table 2	–	Exchange Areas in each LIR

Table 3 	–	Status in NPA 204 and Adjacent NPAs of NXXs that correspond to Projected Future Canadian Geographic NPAs

ANNEX C

Canadian Geographic NPAs

ANNEX D

Industry Fora

ANNEX E

Numbering Administration

ANNEX F

Distribution List

# NPA 204 Initial Planning Document (IPD)

# Introduction

The 204 area code consists of 244 Exchange Areas serving the province of Manitoba which includes the major communities of Brandon, Dauphin, Portage La Prairie, Selkirk, Steinbach Thompson, Winkler and Winnipeg. Most of the growth for existing service providers in area code 204 is concentrated in less than 10 Exchange Areas, with the majority of this growth being in the Exchange Areas of Brandon, Dauphin, Portage La Prairie, Selkirk, Steinbach and Winnipeg. However the growth due to new service providers introducing initial service in new areas is spread over a larger number of Exchange Areas throughout area code 204, with proportionally greater growth occurring outside the major communities. The total combined growth is therefore not concentrated in or limited to the Exchange Areas serving the major communities. See Annex B Table 1 for a list of Exchange Areas in NPA 204.

In December 2008 the Canadian Numbering Administrator (CNA) initiated its January 2009 General Numbering Resource Utilization Forecast (G-NRUF). The draft aggregate results of this G-NRUF, compiled on 23 March 2009, indicated that the Projected Exhaust Date (PED) for NPA 204 had moved in from December 2021 to October 2010. Because the PED was less than 72 months in the future, it was necessary to start relief planning, and the CNA notified the CRTC of the situation and asked the CRTC to issue a Telecom Notice of Consultation for the establishment of a CISC ad hoc committee for area code relief planning in area code 204 for Manitoba. On 23 March 2009, the Canadian Numbering Administrator (CNA) declared that Number Plan Area (NPA) 204 was in a Jeopardy Condition. Revised forecasts subsequently received from some LECs indicated that Projected Exhaust Date (PED) had moved from October 2010 to February 2011. In order to gather detailed forecast data for Relief Planning purposes, the CNA initiated a Jeopardy Numbering Resource Utilization Forecast (J-NRUF) on 29 March 2009. The results of that J-NRUF, released on 14 May 2009, indicated NPA 204 would exhaust in January 2011.

The introduction of Local Interconnection Regions (LIRs) the implementation of Wireless Number Portability (WNP), and initial CO Codes for new CLECs and WSPs have accelerated demand for Central Office (CO) Codes throughout area code 204.

## On 28 May 2009, the CRTC issued Telecom Notice of Consultation CRTC 2009-309, Establishment of a CISC ad hoc committee for area code relief planning for area code 204 in Manitoba, in which it established a CRTC Interconnection Steering Committee ad hoc relief planning committee (RPC) to examine options for providing relief to area code 204 in Manitoba. The Notice of Consultation also directed the introduction of CO code rationing measures that will be in place until 66 days before the code relief is implemented. These measures are described in detail at the beginning of section 11 of this IPD , The Commission believes that the measures will extend the projected exhaust to at least 1 January 2013.

This Initial Planning Document (IPD) was developed by the CNA in accordance with the CRTC-approved Canadian NPA Relief Planning Guideline (the Guideline) dated 2 June 2009. A copy of the Guideline is available from the CRTC CISC guidelines web page at http://www.crtc.gc.ca/cisc/eng/cisf3fg.htm or via a link from the CNA website at http://www.cnac.ca/.

This IPD identifies a number of options to provide code relief in the NPA 204 geographic area.

The purpose of identifying relief options and the objective of the NPA Relief Planning process is to ensure that CO Codes and telephone numbers are always available for use by Telecommunications Service Providers (TSPs) and their customers in the geographic area requiring relief.

Given the magnitude of this undertaking, inter-company commitment and co-operation are essential throughout the planning, provisioning and implementation stages of the introduction of a new NPA.

It is very important to closely monitor the CO Code requirements of all existing and prospective CO Code Holders so that relief can be timed to ensure that CO Codes and telephone numbers are always available for service providers and customers

NPA Relief Planning is conducted under the regulatory oversight of the CRTC in accordance with the Guideline. The CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority, under the Telecommunications Act, to review, modify and give final approval to the Planning Document (PD) and the Relief Implementation Plan (RIP) developed and submitted to the CRTC by the RPC via the CRTC Interconnection Steering Committee (CISC) process.

# NPA RELIEF PLANNING PROCESS

The roles of the participants (e.g., CRTC, CNA, CRTC Interconnection Steering Committee (CISC), RPC participants, Interested Parties) for NPA Relief Planning are identified in section 6.0 of the CRTC-approved Canadian NPA Relief Planning Guideline (the Guideline), dated 2 June 2009. A copy of the Guideline is available from the CRTC CISC guidelines web page at http://www.crtc.gc.ca/cisc/eng/cisf3fg.htm or via a link from the CNA website at http://www.cnac.ca/.

To increase public awareness and participation in the NPA Relief Planning process, the CRTC has determined that NPA RPCs will be established as ad hoc committees of the CISC. Generally, a separate ad hoc committee is created to deal with relief in each area code. The CNA, in its function as NPA Relief Planning Coordinator, acts as chair of these ad hoc committees. Meetings and conference calls of the ad hoc NPA RPCs are all open to public participation and are conducted in accordance with the CISC Administrative Guidelines.

Section 6.1.6 of the Canadian NPA Relief Planning Guidelines requires the CNA to attempt to identify organizations including, but not limited to, municipalities to notify them of the initial meeting of the RPC as well as the IPD in order to allow such organizations the opportunity to register and participate in the activities of the RPC.

A copy of the CISC Administrative Guidelines can be obtained from the CRTC website at http://www.crtc.gc.ca/public/cisc/c-docs/CISC2001-03-31.doc

NPA Relief Planning is conducted under the regulatory oversight of the CRTC. Notwithstanding the process detailed in the Guidelines, the CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority, under the Telecommunications Act, to review, modify and give final approval to the PD and the Relief Implementation Plan (RIP) developed and submitted by the RPC to the CRTC via the CISC process.

Any person wishing to participate in the NPA Relief Planning process can contact the CNA and request to be added to NPA-specific distribution lists. In addition, individuals can also register with the CRTC as interested parties to any proceedings that result from the NPA Relief Planning process. More information on how to participate in CRTC public processes is available at: http://www.crtc.gc.ca/eng/info_sht/g4.htm.

Annex C contains a brief summary of Canadian geographic area code relief history.

# NPA RELIEF METHODS

The term Numbering Plan Area (NPA) refers to a discrete geographic area, within the area served by the North American Numbering Plan (NANP), to which one or more NPA Codes (also known as area codes) may be assigned (e.g., the province of Manitoba is a Numbering Plan Area (NPA) to which NPA Code 204 is assigned).

Once the necessity for NPA code relief was established, all NPA Code relief methods were considered. The following paragraphs provide definitions and general attributes of the Geographic Split, Overlay, and Boundary Realignment relief methods.

## Geographic Split

### Definition

Under the Split Method, the geographic area served by the exhausting NPA Code is divided or “split” into two or more unique geographic areas each with a unique NPA Code and with similar requirements for numbering resources. The existing NPA Code is generally used to serve the area with the largest quantity of customers in order to minimize number changes. New NPA Codes are used to serve the other areas.

The boundaries between the areas follow Exchange Area boundaries and may correspond to jurisdictional, natural or physical boundaries (e.g., county, municipality and city boundaries, rivers, major highways, etc.). Under this method, the customers who are in the geographic area that retains the original NPA keep their 10-digit telephone numbers. Customers in the geographic areas that get the new NPA(s) must change their 10-digit telephone numbers (i.e., the area code is changed).

In order to facilitate the transition to the new area code, a permissive dialling arrangement is established. During a Permissive Dialling Period, calls to customers in the new area code will be completed whether the caller dials the old or new area code. For example, on a long distance call, to a 10-digit telephone number in the new NPA(s), the caller may dial either the existing or the new NPA Code and the 7-digit number during the Permissive Dialling Period. During the Permissive Dialling Period, all TSPs in the exhausting NPA will place standard network announcements on calls dialled using the old area code to customers in the new area code in order to advise customers of the new area code and automatically complete the calls.

Once an initial relief has been provided using an overlay method and 10-digit local dialling has been introduced, subsequent reliefs will generally not be provided using a split method, as splits would be impractical, disruptive, and not provide significant benefits. A split would be impractical and disruptive because it would require many number changes including CO Code changes as well as NPA Code changes. A split could allow reintroduction of permissive 7-digit local dialling however this would provide little or no benefit and would cause customers, Carriers and TSPs to incur additional costs after already having incurred costs to change to mandatory 10-digit local dialling. It would also be inconsistent with the industry migration towards the Uniform Dialling Plan (i.e., 10-digit local and toll dialling).

### General Attributes

- A frequently implemented method of NPA relief in the past; last implemented in Canada in 1999.

- 7-digit dialling is usually retained for local calls within area codes.

- If CO Code protection is not in place after relief is implemented, 10-digit dialling is required for local calls between different area codes.

- Number changes are required within new area code boundaries (NPA Code changes).

- The time required to transition to a new area code with a split is usually longer than the time needed to transition to mandatory 10-digit dialling for a first-time overlay.

- Is generally not a practical method for relief for an area that has previously been relieved by an overlay or already has mandatory 10-digit local dialling, since it is costlier and more time consuming than an additional overlay would be, and does not provide the benefit of retaining 7-digit dialling.

- Reprogramming or replacement of equipment (switches, Primary Branch Exchange (PBXs), cellular phones, etc.).

- Many existing customers are affected by telephone number changes.

- More economic burden may generally be caused by customer number changes (businesses, public costs, stationery, etc.) than an overlay.

- May not be as expensive to display numbers in telephone directories.

- Requires a permissive dialling period for customers’ numbers in the new area code.

- Possible dispute over which portion of the area retains the existing NPA Code.

- Potential for associating NPA Codes with smaller geographic areas within the exhausting NPA (e.g., branding and ease of use opportunities).

## Overlay

### Definition

Under the Overlay Method, a new NPA is superimposed or “overlaid” on top of an existing NPA to provide numbering resources to customers and Carriers in the same geographic area. With an overlay solution, changes to existing telephone numbers are not required.

Mandatory 10-digit dialling is required for all local calls originating within the existing and overlay NPAs. 10-digit dialling is used for local calling within an NPA that is overlaid with another NPA in order to provide an equitable and uniform dialling plan for both customers and carriers. Generally, any 7-digit local dialling from adjacent NPAs into the existing NPA must also be converted to 10-digit dialling at the time of relief; however, exceptions to this policy may be considered if there is a need to simplify the dialling plan in the neighbouring NPA (i.e., to retain 7-digit local dialling across an area code boundary). Where 7-digit local dialling across an area code boundary is retained, CO Code protection would be required to avoid 7-digit dialling conflicts.

Prior to implementing the first overlay NPA in a geographic area, it is usually necessary to migrate to mandatory 10-digit local dialling via the use of a 7- to 10-Digit Dialling Transition Period. During this 7- to 10-Digit Dialling Transition Period, callers can dial either 7 digits or 10- digits until the Mandatory Dialling Date. During the 7- to 10-Digit Dialling Transition Period, all TSPs will generally place standard network announcements on calls dialled using 7 digits in order to advise customers of the new 10-digit dial plan before automatically completing the calls. This standard network announcement will generally also be introduced on local 7-digit calls from Exchange Areas in adjacent NPAs into the NPA being relieved. The length of the 7- to 10-Digit Dialling Transition Period should be sufficient to permit callers to adjust their local dialling habits. In situations where mandatory 10-digit local dialling has already been implemented, there is no need for a 7- to 10-Digit Dialling Transition Period.

The Distributed Overlay strategy may be considered in situations when growth in telephone numbers is expected to be more or less evenly distributed throughout the existing area code requiring relief. The new area code is "overlaid" on top of the area code requiring relief and covers exactly the same geographic boundaries.

A Concentrated Overlay strategy may be considered in situations where the majority of the demand for new telephone numbers is expected to be concentrated in one section of an existing area code. For example, a fast growing metropolitan area and a sparsely populated rural area could be covered by the same area code. The new area code would be assigned initially to the section of the original area code experiencing the greatest growth (e.g., the metropolitan area), and any need for new CO Codes in that section would be met by the assignment of CO Codes from the new area code. In the area not covered by the new area code, any future need for new CO Codes would be met by the assignment of CO Codes from the original area code. In order to ensure that sufficient CO Codes are available for assignment from the original area code to that section not covered by the new concentrated overlay, it is important for the new concentrated overlay to be implemented sooner than with other solutions.

An NPA Boundary Extension Overlay strategy may be considered in situations where the growth in telephone numbers is expected to be more or less evenly distributed throughout the area code requiring relief and a neighbouring NPA has sufficient capacity to accommodate the demand for telephone numbers in both NPA serving areas for a minimum of 8 to 10 years.

In some cases CO Code assignment monitoring and CO Code conservation measures may have to be implemented prior to the introduction of the new concentrated overlay in order to ensure that sufficient CO Codes in the original area code are available. When relief is required in other sections of the original area code, the geographic coverage area of the new area code could be expanded. In some cases, more than one concentrated overlay could be implemented to cover different sections of a single existing area code.

Since 1999, all NPA reliefs in Canada have used a form of Overlay Method.

Several potential overlay strategies are identified in the Guideline as examples that may be considered for Relief Planning: Distributed Overlay, Concentrated Overlay, Boundary Extension Overlay, Multiple NPA Overlay and Technology-specific Overlay.

Under the Distributed Overlay method, the new NPA is "overlaid" on top of the NPA requiring relief and covers exactly the same geographic boundaries.

Under the Concentrated Overlay method, the new NPA is "overlaid" on top of only part of the NPA requiring relief (e.g., area code 778 was originally implemented to serve the Greater Vancouver Regional District, Abbotsford and Mission portions of the area already served by area code 604). It may be considered in situations where the majority of the demand for new telephone numbers is expected to be concentrated in one section of an existing NPA (e.g., a fast growing metropolitan area). In order to ensure that sufficient CO Codes are available for assignment from the original NPA to that section not covered by the new concentrated overlay, the new concentrated overlay must be implemented sooner than other solutions.

Under a Boundary Extension Overlay, the boundary of one NPA that has spare capacity is extended to overlay part or all of the coverage area of other NPAs (e.g., area code 778 was extended to cover area codes 250 and 604 in British Columbia).

Under the Multiple NPA Overlay, a new NPA would be assigned to overlay multiple existing NPAs serving a specific geographic area. For example, a new NPA could be assigned in an overlay method for new growth within an entire province where more than one NPA already exists (e.g., area code 587 is overlaid on top of area codes 403 and 780 in Alberta).

Under a technology-specific overlay, a new NPA Code would be assigned to overlay an existing NPA(s) serving a specific geographic area, and the numbering resources in the new NPA Code would be used only for a specific type of technology (e.g., wireline telephones, wireless telephones, facsimile). This type of overlay has been utilized in certain other nations for wireless telephones. With the introduction of wireless number portability (WNP) in Canada, telephone numbers can be moved between wireline and wireless services and therefore the use of an NPA Code exclusively by wireline or wireless technology is not possible. Consequently, a technology-specific overlay was not considered by the CNA.

Once an initial relief has been provided using an overlay method, and 10-digit local dialling has been introduced, subsequent reliefs will generally be provided using overlays, as splits would be impractical, disruptive, and not provide significant benefits. A split would be impractical and disruptive because it would require many number changes including CO Code changes as well as NPA Code changes. A split could allow reintroduction of permissive 7-digit local dialling however this would provide little or no benefit and would cause customers, Carriers and TSPs to incur additional costs after already having incurred costs to change to mandatory 10-digit local dialling. It would also be inconsistent with the industry migration towards the Uniform Dialling Plan (i.e., 10-digit local and toll dialling).

### General Attributes

- A frequently implemented method of NPA relief in recent years; the primary method used since 1999 for all relief projects in Canada (e.g., 416/647, 289/905, 514/438, 519/226, 604/778, 613/343).

- Requires mandatory 10-digit local dialling throughout the area codes being relieved, and generally from adjacent area codes into area codes being relieved, usually prior to relief or a previous overlay relief.

- No number changes are required for existing customers.

- Least disruptive to end-users (allows users to retain current telephone numbers).

- Generally creates less economic burden for existing business than a geographic split.

- In a single residence or business there may be numbers in two or more NPA Codes.

- Directory costs may increase to print 10-digit numbers.

- If mandatory 10-digit dialling does not exist in the area codes being relieved and a transition to mandatory 10-digit dialling is required, the transition can be implemented in a shorter time than the Permissive Dialling Period required with an area code split.

- Favoured by Carriers and TSPs due to cost considerations (e.g., no number changes in Operating Support Systems (OSSs), no need to reprogram wireless handsets).

- If the overlay is a boundary extension, a new NPA Code will not be needed at the time of relief, the number of areas for which future relief must be separately planned will be reduced, and the new boundary of the extended NPA will not be identical to the boundary of any existing NPA whose boundary is not changed, since the new boundary will align only with parts of existing NPA boundaries.

- Carriers must use 10-digit signalling for all local traffic they send to other Carriers, and must be able to receive 10-digit signalling on local traffic they receive from other Carriers.

## Boundary Realignment

The boundary realignment described in this section is different than the boundary realignment that occurs with a Boundary Extension Overlay described above.

### Definition

In this type of NPA boundary realignment, the boundary between the NPA that requires relief and an adjacent NPA are modified such that some of the customers in the exhausting NPA have their telephone numbers changed by being given telephone numbers in the adjacent NPA. With a boundary realignment, CO Codes that are not utilized in an adjacent NPA are used to serve customers in part of the geographic area of the NPA requiring relief. As a result, the geographic coverage area of the exhausting NPA is reduced in size and the geographic area of the NPA with spare capacity is expanded. The customers in the geographic area affected by the boundary change are required to change their telephone numbers on a specific date. If any existing CO Codes in the area of the exhausting NPA moving to the adjacent NPA are the same as existing CO Codes in the adjacent NPA, then customers with those CO Codes in the area being relieved would have to take CO Code changes as well as NPA changes. This method is generally viewed as an interim measure because it tends to provide only short term relief relative to the long term relief provided when introducing a new NPA under the split and overlay methods.

### General Attributes

- A method of NPA relief never used in Canada.

- Requires customer number changes in the affected geographic area (NPA and CO Code changes).

- Generally viewed as an interim measure because it tends to provide only short term relief.

- Causes inconvenience and creates an economic burden for those required to take number changes.

# NPA EXHAUST INFORMATION

As indicated in the following table, NRUFs for NPA 204 were used to determine Projected Exhaust Dates, i.e. the dates when CO Codes in NPA 204 would be expected to exhaust.

| NRUF | Projected Exhaust Date |
| --- | --- |
| G-NRUF January 2008 | December 2021 |
| G-NRUF January 2009 | September 2010 |
| J-NRUF April 2009 | January 2011 |
| J-NRUF April 2009 with code rationing per CRTC TNC 2009-309 (28 May 2009) | March 2015 |

Refer to Annex A, Figures 3, 4, 5, 6, 7 and 8 for graphs of forecasted CO Code utilization in area code 204.

# RELIEF OPTIONS

The basic NPA relief methods described in this IPD are the Geographic Split, the Overlay, and the Boundary Realignment.

Based on the above methods, the following Relief Options were identified and examined in detail:

- Geographic Split - 8 options (Plans 1a, 1b, 2a, 2b, 3a, 3b, 4a, and 4b)

- Distributed Overlay - 1 option (Plan 5)

Relief Options using a Concentrated Overlay were not examined by the CNA since the overall growth is spread throughout the NPA.

Relief options using a Boundary Extension Overlay were not examined by the CNA because such options would create area codes that crossed provincial boundaries, which is not allowed by the Canadian NPA Relief Planning Guidelines, and which would create geographic confusion for customers and technical difficulties for telecommunications service providers.

See Annex A, Figures 9 through 17 for diagrams of the Relief Options identified by the CNA.

The selection of an appropriate area code for relief of NPA 204 is addressed in Section 12 of this Planning Document based upon the Canadian NPA Relief Planning Guideline and the NPA Selection Tool on the CNA web site that can assist in determining which of the area codes that are currently available for assignment in Canada are most suitable for relief of an NPA.

Equipment used by local exchange carriers to provide service in some exchanges, typically those serving small communities, is able to provide 7- and may be able to provide10-digit local dialling (permissive dialling), and can route calls to an announcement, e.g. when 10-digit dialling is mandatory, or an NPA has changed, but may not be able to connect a call following an announcement (i.e., cut-through), as is usually required during transition to an overlay. Investments that would be required to upgrade or replace network elements to provide transition announcements in some communities could be significant relative to their size, and such investments would provide a capability that would only be used for a short time, i.e. during the dialling transition period. It is therefore suggested that if the relief method that is adopted includes an overlay, then where a TSP's network equipment does not support an announcement followed by cut-through, the TSP would not be required to provide announcement plus cut-through during the transition period, and only be required to provide permissive 7-/10-digit dialling in that community with no announcement until local 10-digit dialling becomes mandatory. In such cases, TSPs would also be required to use additional and/or alternative methods of educating customers in the affected communities. Such methods of education could include, but may not be limited to, advertisements in local newspapers (in areas where local newspapers are published), notices provided to customer using their billing notification method (e.g. paper mail or email), and information on websites.

In Telecom Decision CRTC 2006-26, the CRTC addressed the above situation and established a process and requirements for carriers to follow. The RPC reviewed this Decision and recommends the following approach be adopted for NPA 204 which is based upon this Decision.

In situations where TSPs have network limitations in providing recorded announcements with call completion, and the provision of such announcements and call completion would be prohibitively expensive (e.g., for independent companies in small and/or remote locations served by legacy technology), it is recommended that such TSPs may submit written requests to CRTC staff seeking relief from the obligation of providing industry standard network announcements with automatic call completion on calls dialled using 7 digits prior to the implementation of mandatory 10-digit local dialling. In such circumstances, those TSPs seeking relief shall be required to inform their customers of the 10-digit dialling requirement by:

- sending monthly bill inserts (to be submitted at least one month prior to insertion to CRTC staff for approval) in each of the 4 months immediately prior to the month when mandatory 10-digit local dialling is scheduled to be implemented;

- placing two notices in local newspapers (if available), one during the month prior to the month when mandatory 10-digit local dialling is scheduled to be implemented, and one during the month when mandatory 10-digit local dialling is scheduled to be implemented;

- sending a personal letter to each affected customer, to be received 10 days prior to the implementation date of mandatory 10-digit local dialling; and

- placing information on the TSPs' websites in a prominent, highly visible location for the minimum period of about 5 months ending at the end of the month when mandatory 10-digit local dialling is scheduled to be implemented.

## Geographic Split

Four different Relief Options were evaluated to introduce a new area code in the NPA 204 area using the Geographic Split method of providing CO Code relief. With each of these options, number changes are required in the area that does not retain NPA 204. Selecting a split option for NPA Relief will impact from 40% to 60% of the customers with a number change.

A major attribute of a split is usually that the 7-digit local dialling plan does not have to be changed in either portion of the split area code.

It is assumed that after the Split, local calls in NPA 204 and the new NPA will be dialled using 7-digits. Code Protection would be required due to existing local calling arrangements between NPA 204 and the new NPA.

Split Options 1a and 1b – Winnipeg LIR in one NPA, and remaining LIRs in other NPA

Plan 1a - 	Winnipeg LIR retains NPA 204, remaining LIRs change to new NPA:

36 Exchange Areas in Winnipeg LIR retain NPA 204, and 208 Exchange Areas in Brandon, Dauphin, Melita, Morris, Steinbach, Swan River, Selkirk & Thompson LIRs change to new NPA

Plan 1b - Winnipeg LIR changes to new NPA, remaining LIRs retain NPA 204:

36 Exchange Areas in Winnipeg LIR change to New NPA, and 208 Exchange Areas in Brandon, Dauphin, Melita, Morris, Steinbach, Swan River, Selkirk & Thompson LIRs retain NPA 204

A Local Interconnection Region (LIR) is a geographic area specified by Incumbent Local Exchange Carriers (ILECs) within which traffic is exchanged with Competitive Local Exchange Carriers (CLECs) on a Bill and Keep basis as specified in Telecom Decisions CRTC 2004-46 and 2006-35 “Trunking arrangements for the interchange of traffic and the point of interconnection between local exchange carriers”. LIRs are unique groupings of ILEC Exchange Areas which provide for more efficient interconnection between Local Exchange Carriers (LECs).

With these options (Plans 1a and 1b), CO Codes assigned in existing NPA 204 would split as follows, with number changes required in one of the two areas:

| Area | Assigned CO Codes in NPA 204 (01-01-09) |
| --- | --- |
|  | % of Total NPA 204 CO Codes |
| 36 Exchange Areas in Winnipeg LIR | 43% |
| 208 Exchange Areas in Brandon, Dauphin, Melita, Morris, Steinbach, Swan River, Selkirk & Thompson LIRs | 57% |

If 7-digit local dialling is maintained between NPA 204 and the new NPA, Code Protection would be required due to existing local calling arrangements between these regions as follows:

| Exchange in the Winnipeg LIR with local calling to/from Exchange(s) in other LIR | Exchange(s) in other LIR with local calling from/to an Exchange in the Winnipeg LIR |
| --- | --- |
| Amaranth | Alonsa Glenella |
| Anola | Beausejour Ste. Anne Lorette |
| Austin | Glenboro |
| Crystal City | Pilot Mound Snowflake Cartwright Manitou |
| Dugald | Lorette |
| Elie | Marquette Warren |
| Gladstone | Arden Plumas |
| Hazelridge | Lorette Beausejour |
| Holland | Cypress River Glenboro |
| Langruth | Glenella Plumas |
| Miami | Carman Darlingford Manitou Morden |
| Oakbank | Lorette Beausejour Lockport Selkirk |
| Pilot Mound | Baldur Cartwright Manitou Snowflake |
| Poplar Point | Marquette St Laurent Woodlands |
| Roland | Carman Morden Morris Winkler |
| Sanford | Morris St Adolphe Ste Agathe |
| Sidney | Arden Carberry |
| Somerset | Manitou |
| Sperling | Carman Morris |
| St. Claude | Carman |
| St. Francois Xavier | Warren |
| Starbuck | Carman |
| Stephenfield | Carman |
| Stonewall | Marquette Stony Mountain Warren Woodlands Petersfield Selkirk Teulon |
| Swan Lake | Baldur Cypress River Manitou |
| Winnipeg | Lockport Lorette St Adolphe Stony Mountain |

Split Options 2a and 2b – Melita, Morris, Steinbach and Winnipeg LIRs in one NPA and remaining LIRs in other NPA

Plan 2a - 	Melita, Morris, Steinbach & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA:

85 Exchange Areas in Melita, Morris, Steinbach & Winnipeg LIRs retain NPA 204, and 159 Exchange Areas in Brandon, Dauphin, Swan River, Selkirk & Thompson LIRs change to new NPA

Plan 2b -	Melita, Morris, Steinbach & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204:

85 Exchange Areas in Melita, Morris, Steinbach & Winnipeg LIR change to new NPA, and 159 Exchange Areas in Brandon, Dauphin, Swan River, Selkirk and Thompson LIRs retain NPA 204

With these options (Plans 2a and 2b), CO Codes assigned in existing NPA 204 would split as follows, with number changes required in one of the two areas:

| Area | Assigned CO Codes in NPA 204 (01-01-09) |
| --- | --- |
|  | % of Total NPA 204 CO Codes |
| 85 Exchange Areas in Melita, Morris, Steinbach & Winnipeg LIRs | 57% |
| 159 Exchange Areas in Brandon, Dauphin, Swan River, Selkirk & Thompson LIRs | 43% |

If 7-digit local dialling is maintained between NPA 204 and the new NPA, Code Protection would be required due to existing local calling arrangements between these regions as follows:

| Exchange in Melita, Morris, Steinbach or Winnipeg LIR with local calling to/from Exchange(s) in Brandon, Dauphin, Swan River, Selkirk &/or Thompson LIR | Exchange(s) in Brandon, Dauphin Swan River, Selkirk &/or Thompson LIR with local calling from/to an Exchange in Melita, Morris, Steinbach or Winnipeg LIR |
| --- | --- |
| Amaranth | Alonsa |
| Anola | Beausejour |
| Austin | Glenboro |
| Crystal City | Cartwright |
| Deloraine | Boissevain Elgin Hartney |
| Eriksdale | Ashern Fisher Branch Poplarfield |
| Falcon Lake | Rennie Whitemouth |
| Gladstone | Arden |
| Hadashville | Rennie Whitemouth |
| Hazelridge | Beausejour |
| Holland | Cypress River Glenboro |
| Inwood | Fraserwood Poplarfield |
| Lundar | Poplarfield |
| Medora-Napinka | Hartney |
| Melita | Hartney Pipestone Reston |
| Oakbank | Beausejour Lockport Selkirk |
| Pilot Mound | Baldur Cartwright |
| Sidney | Arden Carberry |
| Stonewall | Petersfield Selkirk Teulon |
| Stony Mountain | Lockport Selkirk |
| Swan Lake | Baldur Cypress River |
| Teulon | Fraserwood Gimli Petersfield Winnipeg Beach |
| Tilston | Reston |
| Winnipeg | Lockport |

Split Options 3a and 3b – Selkirk, Thompson & Winnipeg LIRs in one NPA, and remaining LIRs in other NPA

Plan 3a -	Selkirk, Thompson & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA:

111 Exchange Areas in Selkirk, Thompson & Winnipeg LIRs retain NPA 204, and 133 Exchange Areas in Brandon, Dauphin, Melita, Morris, Swan River, & Steinbach LIRs change to new NPA

Plan 3b -	Selkirk, Thompson & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204:

111 Exchange Areas in Selkirk, Thompson & Winnipeg LIRs change to new NPA, and 133 Exchange Areas in Brandon, Dauphin, Melita, Morris, Swan River & Steinbach LIRs retain NPA 204

With these options (Plans 3a and 3b), CO Codes assigned in existing NPA 204 would split as follows, with number changes required in one of the two areas:

| Area | Assigned CO Codes in NPA 204 (01-01-09) |
| --- | --- |
|  | % of Total NPA 204 CO Codes |
| 111 Exchange Areas in Selkirk, Thompson and Winnipeg LIRs | 63% |
| 133 Exchange Areas in Brandon, Dauphin, Melita, Morris, Swan River, and Steinbach LIRs | 37% |

With these two options (Plans 3a and 3b), number changes would be required in either region as defined above.

If 7-digit local dialling is maintained between NPA 204 and the new NPA, Code Protection would be required due to existing local calling arrangements between these regions as follows:

| Exchange in Selkirk, Thompson or Winnipeg LIR with local calling to/from Exchanges in Brandon, Dauphin, Melita, Morris, Steinbach &/or Swan River LIR | Exchange(s) in Brandon, Dauphin, Melita, Morris, Steinbach &/or Swan River LIR with local calling from/to an Exchange in Selkirk, Thompson or Winnipeg LIR |
| --- | --- |
| Amaranth | Alonsa |
| Anola | Lorette Ste Anne |
| Ashern | Eddystone Eriksdale |
| Austin | Glenboro |
| Crystal City | Snowflake Cartwright Manitou |
| Elie | Marquette Warren |
| Fisher Branch | Eriksdale |
| Fraserwood | Inwood Teulon |
| Gimli | Teulon |
| Gladstone | Arden |
| Hazelridge | Lorette |
| Holland | Glenboro |
| Gladstone | Glenella |
| Lockport | Stony Mountain |
| Miami | Carman Darlingford Manitou Morden |
| Oakbank | Lorette |
| Petersfield | Teulon |
| Pilot Mound | Baldur Cartwright Manitou Snowflake |
| Poplar Point | Marquette Woodlands |
| Poplarfield | Eriksdale Inwood Lundar |
| Rennie | Hadashville |
| Roland | Carman Morden Morris Plum Coulee Winkler |
| Sanford | Morris St Adolphe Ste Agathe |
| Selkirk | Stony Mountain |
| Sidney | Arden Carberry |
| Somerset | Manitou |
| Sperling | Carman Morris |
| St. Claude | Carman |
| St. Francois Xavier | Stonewall Warren |
| Starbuck | Carman |
| Stephenfield | Carman |
| Stonewall | Marquette Stony Mountain Warren Woodlands |
| Swan Lake | Baldur Cypress River Manitou |
| Whitemouth | Falcon Lake Hadashville |
| Winnipeg | Lorette St Adolphe Stony Mountain |
| Winnipeg Beach | Teulon |

Split Options 4a and 4b – Brandon, Melita and Winnipeg LIRs in one NPA, and remaining LIRs in other NPA

Plan 4a -	Brandon, Melita & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA:

104 Exchange Areas in Brandon, Melita and Winnipeg LIRs retain NPA 204, and 140 Exchange Areas in Dauphin, Morris, Selkirk, Swan River, Steinbach, and Thompson LIRs change to new NPA

Plan 4b -	Brandon, Melita & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204:

104 Exchange Areas in Brandon, Melita and Winnipeg LIRs change to new NPA, and 140 Exchange Areas in Dauphin, Morris, Selkirk, Swan River, Steinbach, and Thompson LIRs retain NPA 204

With these options (Plans 4a and 4b), CO Codes assigned in existing NPA 204 would split as follows, with number changes required in one of the two areas:

| Area | Assigned CO Codes in NPA 204 (01-01-09) |
| --- | --- |
|  | % of Total NPA 204 CO Codes |
| 104 Exchange Areas in Brandon, Melita and Winnipeg LIRs | 63% |
| 140 Exchange Areas in Dauphin, Morris, Selkirk, Swan River, Steinbach, and Thompson LIRs | 37% |

If 7-digit local dialling is maintained between NPA 204 and the new NPA, Code Protection would be required due to existing local calling arrangements between these regions as follows::

| Exchange in Brandon, Melita or Winnipeg LIR with local calling to/from Exchanges in Dauphin, Morris, Steinbach, Swan River, Selkirk &/or Thompson LIR | Exchanges in Dauphin, Morris, Steinbach, Swan River, Selkirk &/or Thompson LIR with local calling from/to an Exchange in Brandon, Melita or Winnipeg LIR |
| --- | --- |
| Amaranth | Alonsa |
| Anola | Beausejour Lorette Ste Anne |
| Crystal City | Snowflake Manitou |
| Dugald | Lorette |
| Elie | Marquette Warren |
| Hazelridge | Lorette Beausejour |
| Inglis | Grandview |
| Miami | Carman Darlingford Manitou Morden |
| Oakbank | Lorette Beausejour Lockport Selkirk |
| Pilot Mound | Manitou Snowflake |
| Poplar Point | Marquette St Laurent Woodlands |
| Roblin | Grandview |
| Roland | Carman Morden Morris Plum Coulee Winkler |
| Sandy Lake | Erickson |
| Sanford | Morris St Adolphe Ste Agathe |
| Somerset | Manitou |
| Sperling | Carman Morris |
| St. Claude | Carman |
| St. Francois Xavier | Warren |
| Starbuck | Carman |
| Stephenfield | Carman |
| Stonewall | Marquette Stony Mountain Warren Woodlands Petersfield Selkirk Teulon |
| Swan Lake | Manitou |
| Winnipeg | Lockport Lorette St Adolphe Stony Mountain |

### Plan 1a: Split – Winnipeg LIR retains NPA 204, remaining LIRs change to new NPA

Description:

The 36 Exchange Areas in Winnipeg LIR would retain NPA 204 and remaining 208 Exchange Areas in Brandon, Dauphin, Melita, Morris, Steinbach, Swan River, Selkirk and Thompson LIRs would change to new NPA. The area that would retain NPA 204 contains the growing Exchange Areas of Portage La Prairie and Winnipeg, while the new NPA would contain the growing Exchange Areas of Brandon, Dauphin, Selkirk, Steinbach, Thompson, and Winkler. Using this option, customers in more than 332 CO Codes would be affected by a telephone number change to the new area code.

After the split, NPA 204 and the new NPA would be expected to exhaust in 2104 and 2083 respectively.

Assessment:

To be completed by RPC

### Plan 1b: Split - Winnipeg LIR changes to new NPA, remaining LIRs retain NPA 204

Description:

The 208 Exchange Areas within the Brandon, Dauphin, Melita, Morris, Steinbach, Swan River, Selkirk and Thompson LIRs would retain NPA 204, and the remaining 36 Exchange Areas in Winnipeg LIR would be reassigned to a new NPA code. The area that would retain NPA 204 contains the growing Exchange Areas of Brandon, Dauphin, Selkirk, Steinbach, Thompson, and Winkler, while the new NPA would contain the growing Exchange Areas of Portage La Prairie and Winnipeg. Using this option, customers in more than 252 CO Codes would be affected by a telephone number change to the new area code.

After the split, area code 204 and the new area code would be expected to exhaust in 2082 and 2104 respectively.

Assessment:

To be completed by RPC

### Plan 2a: Split – Melita, Morris, Steinbach & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA

Description:

85 Exchange Areas in Melita, Morris, Steinbach and Winnipeg LIRs would retain NPA 204 and 159 Exchange Areas in Brandon, Dauphin, Swan River, Selkirk and Thompson LIRs change to new NPA. The area that would retain NPA 204 contains the growing Exchange Areas of Portage La Prairie, Steinbach and Winnipeg, while the new NPA would contain the growing Exchange Areas of Brandon, Dauphin, Selkirk, Thompson, and Winkler. Using this option, customers in 252 CO Codes would be affected by a telephone number change to the new area code.

After the split, NPA 204 and the new NPA would be expected to exhaust in 2070 and 2145 respectively.

Assessment:

To be completed by RPC

### Plan 2b: Split – Melita, Morris, Steinbach & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204

Description:

The 159 Exchange Areas within the Brandon, Dauphin, Swan River, Selkirk and Thompson LIRs would retain NPA 204, and the remaining 85 Exchange Areas in Melita, Morris, Steinbach and Winnipeg LIR would be reassigned to a new NPA code. The area that would retain NPA 204 contains the growing Exchange Areas of Brandon, Dauphin, Selkirk, Thompson, and Winkler, while the new NPA would contain the growing Exchange Areas of Portage La Prairie, Steinbach and Winnipeg. Using this option, customers in more than 332 CO Codes would be affected by a telephone number change to the new area code.

After the split, area code 204 and the new area code would be expected to exhaust in 2145 and 2069 respectively.

Assessment:

To be completed by RPC

### Plan 3a: Split – Selkirk, Thompson & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA

Description:

The 111 Exchange Areas within the Selkirk and Thompson and Winnipeg LIRs would retain NPA 204, and the remaining 133 Exchange Areas in Brandon, Dauphin, Melita, Morris, Swan River, and Steinbach LIRs would be reassigned to a new NPA. The area that would retain NPA 204 contains the growing Exchange Areas of Portage La Prairie, Selkirk and Winnipeg while the new NPA would contain the growing Exchange Areas of Brandon, Dauphin, Steinbach, Thompson, and Winkler. Using this option, customers in more than 218 CO Codes would be affected by a telephone number change to the new area code.

After the split, NPA 204 and the new NPA would be expected to exhaust in 2056 and 2229 respectively.

Assessment:

To be completed by RPC

### Plan 3b: Split – Selkirk, Thompson & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204

Description:

The 133 Exchange Areas with-in the Brandon, Dauphin, Melita, Morris, Swan River, and Steinbach LIRs would retain NPA 204, and the remaining 111 Exchange Areas within the Selkirk and Thompson and Winnipeg LIRs would be reassigned to a new NPA. The area that would retain NPA 204 contains the growing Exchange Areas of Brandon, Dauphin, Steinbach, Thompson, and Winkler, while the new NPA would contain the growing Exchange Areas of Portage La Prairie, Selkirk and Winnipeg. Using this option, customers in more than 366 CO Codes would be affected by a telephone number change to the new area code.

After the split, NPA 204 and the new NPA would be expected to exhaust in 2229 and 2056 respectively.

Assessment:

To be completed by RPC

### Plan 4a: Split – Brandon, Melita & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA

Description:

The 104 Exchange Areas within the Brandon, Melita and Winnipeg LIRs would retain NPA 204 and the remaining 140 Exchange Areas in Dauphin, Morris, Selkirk, Swan River, Steinbach, and Thompson LIRs would be reassigned to a new NPA. The area that would retain NPA 204 contains the growing Exchange Areas of Brandon, Portage La Prairie and Winnipeg while the new NPA would contain the growing Exchange Areas of Dauphin, Selkirk, Steinbach, Thompson, and Winkler. Using this option, customers in 218 CO Codes would be affected by a telephone number change to the new area code.

After the split, NPA 204 and the new NPA would be expected to exhaust in 2067 and 2130 respectively.

Assessment:

To be completed by RPC

### Plan 4b: Split – Brandon, Melita & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204

Description:

The 140 Exchange Areas within the Dauphin, Morris, Selkirk, Swan River, Steinbach, and Thompson LIRs would retain NPA 204 and the remaining 104 Exchange Areas in Brandon, Melita and Winnipeg LIRs would be reassigned to a new NPA. The area that would retain NPA 204 contains the rapidly growing Exchange Areas of Dauphin, Selkirk, Steinbach, Thompson, and Winkler while the new NPA would contain the rapidly growing Exchange Areas of Brandon, Portage La Prairie and Winnipeg. Using this option, customers in 366 CO Codes would be affected by a telephone number change to the new area code.

After the split, NPA 204 and the new NPA would be expected to exhaust in 2130 and 2066 respectively.

Assessment:

To be completed by RPC

## Distributed Overlay

One Relief Option was evaluated to introduce a new area code using the Distributed Overlay method of providing NPA relief.

It is assumed that after the Distributed Overlay, local calls in NPA 204 and the new NPA will be dialled using 10 digits.

### Plan 5: Distributed Overlay of New NPA on NPA 204

Description:

This Relief Option would introduce a new area code to overlay area code 204.

Area code 204 and the new area code would be expected to exhaust in 2011 and 2119 respectively.

Assessment:

To be completed by RPC

# SUMMARY OF RELIEF OPTIONS

The following table summarizes the Relief Options, Projected Exhaust Dates, Relief Timing and Type, and Impacts:

| Plan | Projected Exhaust Dates | Relief - Timing & Type | Quantity CO Codes affected by No. Changes | Local Dial # of digits |
| --- | --- | --- | --- | --- |
| # | Description | NPA 204 | New NPA | Relief Date | Type |  |  |
| 1a | Split – Winnipeg LIR retains NPA 204, remaining LIRs change to new NPA | 2015 2104 | 2083 | 2013 (204) 2081 (new NPA) 2102 (204) | S ? ? | 332 ? ? | 7 ? ? |
| 1b | Split - Winnipeg LIR changes to new NPA, remaining LIRs retain NPA 204 | 2015 2082 | 2104 | 2013 (204) 2081 (204) 2102 (new NPA) | S ? ? | 252 ? ? | 7 ? ? |
| 2a | Split - Melita, Morris, Steinbach & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA | 2015 2070 | 2145 | 2013 (204) 2068 (204) 2143 (new NPA) | S ? ? | 252 ? ? | 7 ? ? |
| 2b | Split - Melita, Morris, Steinbach & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204 | 2015 2145 | 2069 | 2013 (204) 2067 (new NPA) 2143 (204) | S ? ? | 332 ? ? | 7 ? ? |
| 3a | Split - Selkirk, Thompson & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA | 2015 2056 | 2229 | 2013 (204) 2054 (204) 2227 (new NPA) | S ? ? | 218 ? ? | 7 ? ? |
| 3b | Split - Selkirk, Thompson & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204 | 2015 2229 | 2056 | 2013 (204) 2054 (new NPA) 2227 (204) | S ? ? | 366 ? ? | 7 ? ? |
| 4a | Split - Brandon, Melita & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA | 2015 2067 | 2130 | 2013 (204) 2065 (204) 2128 (new NPA) | S ? ? | 218 ? ? | 7 ? ? |
| 4b | Split - Brandon, Melita & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204 | 2015 2130 | 2066 | 2013 (204) 2064 (new NPA) 2128 (204) | S ? ? | 366 ? ? | 7 ? ? |
| 5 | Distributed Overlay of New NPA on NPA 204 | 2015 | 2119 | 2013 (204) 2117 (new NPA) | O ? ? | Nil ? ? | 10 10 10 |
| Key | 7-D = 7-digit local dialling retained, 10-D = mandatory 10-digit local dialling, O = Overlay, S= Split, ? = Unknown (subsequent relief type, Qty of CO Codes affected by No. Changes, and dial plan) |

# COMPARATIVE assessment of RELIEF OPTIONS

The CNA identified 6 Relief Options in section 5 of this document. A Pro, Neutral or Con (P, N or C) rating was established for each Relief Option for each of the following attributes. The results are listed in the table below the list of attributes.

- NPA Code Conservation – quantity of new NPAs required in NPA 204 within the next 20 years (P = 0 new NPAs; N = 1 new NPA; C = 2 or more new NPAs)

- Number of separate Relief Planning areas in Manitoba in the long term (P = decrease; N = stays same; C = increase)

- Quantity of Number Changes for existing customers‘ numbers (P = none; C = many)

- Level of Carrier Costs – e.g., including implementation, customer awareness, rate of return (P = Low; N = Medium; C = High)

- Time required to implement relief, i.e., time between the CRTC's Decision date and the date when CO Codes in the new/relief NPA can be activated (P = shortest; N medium = N; longest = C)

- Longevity – the length of time between this relief and subsequent relief activity in NPA 204 (e.g., a new area code) (P = 15 or more years; N = 9 through 14 years; C = within 8 years)

- Established Geographic Identities – changes in boundaries of existing NPAs (P = none; N = 1 existing NPA affected, C = more than 1 existing NPA affected)

- New Geographic Identities –boundaries of new NPA align with boundaries of known areas (e.g., existing NPA areas, provinces) or identifiable geographical features (e.g., rivers, islands) (P = aligns with existing NPA boundaries,; N = aligns with geographical features but not with existing NPA boundaries; C = aligns with neither existing NPA boundaries, nor identifiable geographical features)

- Adds areas with mix of 7- and 10-digit local dialling in NPA 204 (P = none; N = minor amount; C = significant)

- Consistent with the transition towards universal 10-digit local dialling, the Uniform Dialling Plan and future NANP Expansion (P = Yes; C = No)

- Reprogram Mobile Phones – requirement to reprogram wireless devices to accommodate the number changes (P = low; N = Medium; C = High)

- Potential maximum quantity of NPAs in an Exchange Area in the next 20 years (P = 1 NPA; N = 2 NPAs; C = 3 NPAs)

- Does the option consider the potential direction for future reliefs in NPA 204? (P = Yes; C = No)

| Relief Plan | Pro, Neutral or Con for Each Attribute | Rating |
| --- | --- | --- |
| # | Description | A | B | C | D | E | F | G | H | I | J | K | L | M |  |
| 1a | Split – Winnipeg LIR retains NPA 204, remaining LIRs change to new NPA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1b | Split - Winnipeg LIR changes to new NPA, remaining LIRs retain NPA 204 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2a | Split - Melita, Morris, Steinbach & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2b | Split - Melita, Morris, Steinbach & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3a | Split - Selkirk, Thompson & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3b | Split - Selkirk, Thompson & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4a | Split - Brandon, Melita & Winnipeg LIRs retain NPA 204, remaining LIRs change to new NPA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4b | Split - Brandon, Melita & Winnipeg LIRs change to new NPA, remaining LIRs retain NPA 204 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Distributed Overlay of New NPA on NPA 204 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Note: None of the options require Exchange Area boundary changes.

If P, N and C are assigned a weighting of +1, 0 and -1, respectively, then analysis of the above table gives the highest rating of X points to Plan X, and the next highest rating of X points to Plans X, X points to plans X; and X points to plans X. Plan X is clearly superior when assessed using the above criteria.

# Dialling impacts FOR LOCAL CALLS

Currently the dialling for local calls within NPA 204 and across its boundaries is as follows:

-	7-digit dialling for local calls within NPA 204

-	in addition to providing 7-digit dialling for local calls from NPA 204, some Telecommunications Service Providers permit 10-digit dialling, or 10 and 11-digit dialling,

-	7-digit dialling for local calls from Flin Flon in NPA 204 to Creighton SK in adjacent NPA 306

-	7-digit dialling for local calls from Creighton SK in adjacent NPA 306 to Flin Flon in NPA 204

-	no local calling between NPA 204 and adjacent Canadian NPAs 807 & 867, and US NPAs 218 & 701

After NPA relief, dialling for local calls will be as follows:

| Type of Relief | Local calls originating in NPA 204 and new NPA | Local calls originating in adjacent NPAs |
| --- | --- | --- |
|  | Within NPA 204 | Within new NPA | Between NPA 204 and new NPA | From NPA 204 &/or new NPA to adjacent NPA 306 (Flin Flon MB to Creighton SK) | From NPA 306 (Creighton) to NPA 204 &/or New NPA (Flin Flon) |
| Split | 7-digit dialling retained | 7-digit dialling provided | 7-digit dialling eliminated, and mandatory 10-digit dialling introduced (see below for potential exception) | 7-digit dialling eliminated, and mandatory 10-digit dialling introduced (see below for potential exception) | 7-digit dialling eliminated, and mandatory 10-digit introduced, OR 7-digit dialling retained (see below) |
| Overlay | 7-digit dialling eliminated, and mandatory 10-digit dialling introduced |  |

The Canadian NPA Relief Planning Guidelines section 4.10 specify that code protection be eliminated on relief, which means mandatory 10-digit dialling must be introduced for all local calls across NPA boundaries, unless the CRTC approves otherwise. An exception would not normally be justified if it would affect the life of the relief. In addition, if the amount of Code Protection is sufficient to affect the life of the relief it would create a significant administrative burden for managing it,

An exception to allow 7-digit dialling to be retained after a split for cross-NPA boundary local calls originating in NPA 204 and the new NPA would need code protection in all the exchanges listed in the local dialling tables in section 5.1, and in some other neighbouring exchanges that are not listed. This could affect the life of the relief and would increase administrative burden.

An exception to allow 7-digit dialling to be retained after an overlay for local calls from Creighton SK in adjacent NPA 306 to Flin Flon in NPA 204 & the new NPA would require minimal code protection. Creighton’s 2 CO Codes would need to be protected only in the Flin Flon Exchange in the new NPA; these 2 CO Codes are not protected in NPA 204 as they are already assigned elsewhere in NPA 204. This exception would avoid the need for a mix of 7 and 10-digit local dialling in Creighton in the neighbouring province. This exception would not apply to calls in the reverse direction (i.e. originating in NPA 204) since mandatory 10-digit dialling would still be required on all calls originating within the overlay area.

RPC to assess whether any of the above exceptions are justified

The Toll call dialling arrangement for NPA 204 will not be impacted by NPA relief.

# PROPOSED SCHEDULE

The CNA developed the following proposed schedule using the best available information at this time. A number of assumptions were made with respect to the timeframes for certain events. Depending upon the Relief Option that is approved by the CRTC, the following proposed schedule will be modified accordingly.

| Item # | Task or Event | Time required (months) | Cumulative time (months) |
| --- | --- | --- | --- |
| 1 | CNA identifies NPA is projected to exhaust within 72 months and notifies CRTC staff, CSCN, NANPA & CISC | 0 | 0 |
| 2 | CRTC issues a Telecom Notice of Consultation establishing a CISC ad hoc Relief Planning Committee (RPC), and the CNA creates and issues an initial media release | 1 | 1 |
| 3 | CNA conducts the Relief Planning NRUF, prepares the IPD and announces the date for the initial relief planning meeting | 3 | 4 |
| 4 | CNA distributes IPD to RPC | 0.25 | 4.25 |
| 5 | RPC participants review IPD and submit contributions | 1 | 5.25 |
| 6 | CNA chairs initial RPC meeting to explain and discuss the relief planning process and the IPD. RPC reviews contributions received if any. RPC schedules subsequent meetings and conference calls. | 0.25 | 5.5 |
| 7 | CNA distributes revised IPD based upon initial meeting discussions. | 0.5 | 6.0 |
| 8 | CNA chairs subsequent RPC meetings and conference calls to finalize Planning Document | 3 | 9.0 |
| 9 | CNA submits Planning Document (PD) to the CISC and CRTC | 0.5 | 9.5 |
| 10 | CISC reviews and forwards Planning Document to the CRTC for approval | 1 | 10.5 |
| 11 | CRTC issues decision & directs RPC to develop an NPA Relief Implementation Plan (RIP) | 1 | 11.5 |
| 12 | CNA requests and obtains assignment of Relief NPA Code(s) from the NANPA and schedules meeting of RPC to develop a RIP and Planning Letter (PL) | 0.5 | 12.0 |
| 13 | CNA chairs RPC meeting(s) to create task forces and develop PL and RIP | 3 | 15.0 |
| 14 | CNA submits RIP to CISC and CRTC, and the PL to NANPA | 0.5 | 15.5 |
| 15 | CISC reviews and forwards RIP to the CRTC for approval | 1 | 16.5 |
| 16 | CRTC approves RIP and notifies Interested Parties | 1 | 17.5 |
| 17 | CNA issues second media release and sends approved RIP to NANPA, TRA, LNP Consortium and RPC members | 0.5 | 18.0 |
| 18 | Task forces, TSPs and users execute the RIP | 38.75 | 56.75 |
| 19 | Permissive Dialling Period in the event of a Split / 7- to 10- digit Dialling Transition Period in the event of an Overlay | 3 | 59.75 |
| 20 | Relief Date (generally 12 to 18 months prior to the Projected Exhaust Date (PED)) | 0 | 60 |
| 21 | CNA submits Final Report to CISC within two months of Relief implementation |  | 62 |
| 22 | PED | 0 | 72 |

# Jeopardy Contingency Plan (JCP)

Prior to the development of this JCP, CO Code rationing measures were ordered by the CRTC in Telecom Notice of Consultation 2009-309. These measures came into effect 2 June 2009 and will remain in effect until 66 days before the code relief is implemented. The measures permit CO code holders in area code 204 to obtain the number of CO codes identified in their 30 April 2009 Jeopardy-Numbering Resource Utilization Forecasts (J-NRUFs) or in future J-NRUFs, the applicable J-NRUF to be determined in consultation with Commission staff, up to a maximum of 10 CO codes per year. New entrants who do not have any CO codes in area code 204 will be permitted, within the first year of entering the Manitoba market, to obtain up to 20 CO codes as identified in their J-NRUFs. Thereafter, these new entrants will be subject to the above-noted code rationing measures. The CRTC believes that these measures will extend the projected exhaust to at least 1 January 2013.

The CNA has developed the following JCP for inclusion in the IPD for NPA 204, based on recent JCPs submitted by other RPCs and the Canadian NPA Relief Planning Guidelines dated 2 June 2009.

This JCP shall remain in effect until either the Jeopardy Condition is suspended or 66 days before the Relief Date. A CO Code Applicant needing to activate a CO Code in the minimum amount of time (i.e., 66 days) can obtain a CO Code from the post-relief inventory by applying 66 days prior to the Relief Date.

During a Jeopardy Condition, CO Code Applicants shall submit all CO Code applications and related correspondence for the Jeopardy NPA to CRTC staff in addition to the CNA.

During a Jeopardy Condition, the CNA shall only assign CO Codes from the exhausting NPA to a CO Code Applicant upon approval of CRTC staff.

The following measures shall be implemented by the CNA and all CO Code Holders in NPA 204 when this JCP is approved by the CRTC and while a Jeopardy Condition is in effect.

- Carriers and/or Telecommunications Service Providers (TSPs):

  - shall age disconnected residential telephone numbers for a maximum of two months;

  - shall age disconnected wireless telephone numbers for a maximum of three months;

  - shall age disconnected business telephone numbers for a maximum of six months. Under special circumstances, the six month aging limit for business telephone numbers may be extended to twelve months if required to accommodate local directory publishing dates for high volume call-in applications (e.g., heavily advertised local business numbers such as radio talk shows, food ordering services, ticket sales, chat lines), or for numbers associated with public service emergency applications or for numbers advertised in directories for which customers have requested reference of calls;

  - shall return all CO Codes that are not being used nor intended to be used to directly serve customers to the assignment pool within two months (e.g., plant test codes);

  - should work towards, and encourage existing customers, to either activate or return the reserved numbers in order to bring the reserved quantity down to a maximum of 10% of the quantity of numbers In-Service for that customer;

  - shall not allow the quantity of reserved numbers to be increased by new reservation requests by existing customers to more than 10% of the quantity of numbers in service for that customer. In the case of new customers, number reservations shall be limited to 10% of the total quantity of telephone numbers being placed into service for that customer;

  - shall, within 45 days from the date that the CNA declares a Jeopardy Condition, submit a Part 1 Form for each remaining reserved CO Code either returning the reserved CO Code to the CNA or requesting assignment of the reserved CO Code. Once the 45-day period has elapsed, the CNA shall make available for general assignment all CO Codes that are still reserved and have not been applied for as assignments on a Part 1 Form received by the CNA. Within 60 days from the date that the CNA declares a Jeopardy Condition, the CNA shall report to CRTC staff and the RPC as to how many of these codes have been assigned or made available for general assignment;

  - shall not be permitted to obtain a new CO Code reservation;

  - shall place all CO Codes assigned prior to the Jeopardy Condition being declared In-Service within three months of the effective date for CO Code activation in the network, or within three months of the date that the Jeopardy Condition was declared. If the CO Code is an Initial Code and the CO Code Holder can demonstrate that, due to circumstances beyond its control, the In-Service date has been delayed beyond the applicable timeframe, the CNA may grant an extension of up to two months to the In-Service date. The CNA shall initiate reclamation procedures for all CO Codes that have not been placed In-Service within these timeframes;

- For new applications for Initial Codes, each CO Code Holder shall certify that the CO Code will be activated in the network and placed In-Service within four months of the date of application for the Code. If the CNA does not receive a Part 4 Form within this timeframe, confirming that the CO Code has been placed In-Service, the CNA will initiate reclamation measures. If the CO Code Holder can demonstrate that, due to circumstances beyond its control, the In-Service date has been delayed not more than six months from the original application date, the CNA may grant an extension to the In-Service date, so long as the In-Service date is not more than six months beyond the original application date. If the In-Service date has been delayed more than six months from the original application date, then the CNA shall reclaim the Code.

- When applying for an Additional Code for Growth, a CO Code Holder who is submitting a Part 1 form and an Appendix B worksheet shall also submit a completed Supplementary form for a Growth CO Code Application (attached) which certifies and/or provides the following information for the specific for the switching entity/POI and Exchange Area when the Growth CO Code is being requested in a Jeopardy Condition:

  - certification that all held telephone numbers have been released;

  - certification that reserved numbers do not exceed ten percent of the total quantity of numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guidelines;

  - certification that each reseller/dealer had been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two times the highest quantity of customer numbers assigned in any month during the previous 12 months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory;

  - confirmation that the Part 1 form submitted with the application has the Jeopardy Condition box in section 1.6 checked to certify that the existing CO Codes are projected to exhaust within 4 months of the date of application or within the period specified within an approved JCP, and that the Months-to-Exhaust is documented on an Appendix B submitted to the CNA;

  - a completed Telephone Number Utilization Report;

  - confirmation that the requested Growth CO Code was forecasted in the most recent NRUF, or an explanation as to why it was not is attached; and,

  - confirmation that the requested Growth CO Code will be placed In-Service within four months of the date of assignment.

- Any Growth CO Codes assigned after the implementation of this JCP must be activated in the network and placed In-Service within four months of assignment. In the event that a CO Code Holder is unable to place the CO Code In-Service within four months of the date of assignment, the CO Code Holder must submit a written request for extension to the CNA. Such written requests must include documentation explaining the reason(s) for the missed date and proposing the new In-Service date. If the explanation includes reasons beyond the control of the CO Code Holder, the CNA may extend the In-Service date a maximum of one month. If the CO Code Holder does not place the CO Code In-Service within the one-month extension, the CNA shall reclaim the CO Code immediately at the end of the one-month extension unless CRTC staff approves a further extension.

- A Carrier that has multiple switching entities within an Exchange Area shall examine the possibility of, and implement where feasible, number sharing between those switches as a potential method to delay requirements for additional CO Codes.

- The CNA will compare the initial J-NRUF input to the recent NRUF inputs, in order to assess forecasting trends. The CNA shall monitor all inputs and shall test them for reasonableness in consultation with the Carrier. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- The CNA will request subsequent J-NRUF input from all current and prospective CO Code Holders quarterly until 3 months before relief is provided. If one or more R-NRUFs have already been conducted, and depending on the severity of the Jeopardy Condition, the CNA may defer a J-NRUF by up to two months if such a deferral brings the timing of that J-NRUF and subsequent J-NRUFs into alignment with other NRUFs that are conducted at 12, 6 or 3 month intervals. Subsequent J-NRUF input will be compared with the initial J-NRUF input to evaluate the effectiveness of the JCP. The CNA shall monitor all J-NRUF inputs and shall test them for reasonableness in consultation with the TSP. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- A CO Code Applicant must have submitted a completed J-NRUF to the CNA before the CNA may assign a CO Code to that CO Code Applicant.

- When a CO Code Applicant requests more CO Codes than it identified in its most recent J-NRUF forecast, the CNA will discuss the matter with the CO Code Applicant, and if the CO Code Applicant wishes to proceed with the request, the CNA will forward the request to CRTC staff for consideration.

- The CO Codes identified in the NPA CO Code Inventory Chart as “CO Codes unassignable prior to a Jeopardy Condition that become assignable in a Jeopardy Condition” will be assigned in the order determined by the RPC after all CO Codes which are “Available for Assignment as of Date Month Year” have been assigned.

- After each J-NRUF, the CNA shall provide the Commission and the RPC participants with a report providing an updated NPA CO Code Inventory Chart for the NPA in jeopardy as well as the aggregate results of the most recent J-NRUF.

- Exceptional issues or concerns may be referred by the CNA, or by individual entities (with a courtesy copy to the CNA), to the Commission for resolution.

- In a situation where the Relief Date is on or after the PED, the quantity of CO Codes that may be assigned to a CO Code Applicant prior to the end of the Jeopardy Condition (e.g., 66 days prior to the Relief Date) shall be limited to the quantity forecasted by the CO Code Applicant in its most recent NRUF forecast submitted prior to the Jeopardy Condition being declared by the CNA (if no previous NRUF was submitted, then the previous forecast will be deemed to be zero codes). When making requests to obtain CO Codes prior to the end of the Jeopardy Condition, the CO Code Applicant may change the Exchange Area or the month when the CO Code assignment is required, provided a new J-NRUF and explanation accompanies the application. The control imposed by this option may be relaxed if subsequent J-NRUFs defer the PED to after the Relief Date. CO Codes that become available for assignment due to future reduced demand from other current and prospective CO Code Holders may be assigned at the discretion of CRTC staff.

- If the CNA determines that the implementation of the JCP has not extended the Projected Exhaust Date of the NPA beyond the Relief Date, the CNA will consult with Commission staff and further CO Code conservation and assignment procedures may be ordered by the Commission (e.g., additional rationing, lottery, etc.).

Supplementary form for a Growth CO Code Application – Page 1 of 2

This form is required with each request for an Additional Code for Growth in an NPA where a Jeopardy Condition is in effect. It should be submitted to the CNA together with the Part 1 and Appendix B forms that are required for an application for an Additional Code for Growth. See the Part 1 form for information on how and where to submit the form.

I hereby certify that the following information is true and accurate to the best of my knowledge and has been prepared in accordance with Special Conservation Procedures for a Jeopardy Condition contained in the Canadian Relief Planning Guidelines or the applicable approved Jeopardy Contingency Plan.

____________________________________________	________________	________________

Signature of Authorized Representative of Code Holder	Title	Date

Contact information:	Entity Name: 	__________________	Contact Name:	_____________

Address: 	__________________	City, Province, Postal Code:	_____________

Telephone: 	__________________	Facsimile:	_____________

E-mail: 	__________________

Switch Identification (Switching Entity/POI) CLLI: _______________ 	Exchange Area: ________________

For the above Switch Identification and Exchange Area for which a Growth CO code is requested:

I certify that all held telephone numbers have been released

I certify the total quantity of reserved numbers does not exceed 10% of the total quantity of telephone numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guidelines

I certify that each reseller/dealer has been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two times the highest quantity of customer numbers assigned in any month during the previous 12 months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory.

The Part 1 form submitted with the application has the Jeopardy Condition box in section 6 checked (this certifies that the existing CO Codes are projected to exhaust within 4 months of the date of the application or within the period specified in an approved Jeopardy Contingency Plan, and that the months-to-exhaust is documented on an Appendix B submitted to the CNA).

The Telephone Number Utilization Report on the page 2 of this form has been completed.

The requested Growth CO Code was forecasted in the most recent NRUF, or an explanation as to why it was not is attached.

The requested Growth CO Code will be placed In-Service within four months of the date of assignment.

Supplementary form for a Growth CO Code Application - Page 2 of 2 - Telephone Number Utilization Report

(Note: if the spreadsheet below does not show on your display, please change the Word view to “Print Layout” or “Reading Layout”

Remarks: 	_______________________________________________________________________________________

_______________________________________________________________________________________

_______________________________________________________________________________________

NPA 204 CO Code Inventory Chart

The following chart and the instructions it contains will apply in NPA 204 in a Jeopardy Condition.

The chart shown below lists quantities of CO Codes unassignable prior to a Jeopardy Condition, CO Codes that become assignable in a Jeopardy Condition, and CO Codes in NPA 204 assigned and In-Service as of XX June 2009. For an Overlay option it identifies 27 CO Codes that are unassignable prior to a Jeopardy Condition, 8 of which become assignable in a Jeopardy Condition. For a Split option it identifies 27 CO Codes that are unassignable prior to a Jeopardy Condition, 8 of which become assignable in a Jeopardy Condition. The CO Codes that become assignable in a Jeopardy Condition shall only be made available for assignment when all other available CO Codes have been assigned. The types of CO Codes that become assignable in a Jeopardy Condition should be made available in the same order as listed in the chart.

|  |  | Overlay | Split |
| --- | --- | --- | --- |
| A | Total CO Codes in an NPA (NXX format) | 800 | 800 |
| B | CO Codes unassignable prior to a Jeopardy Condition |  |  |
|  | N11 Service Codes (211, 311, 411, 511, 611, 711, 811, 911) | 8 | 8 |
|  | Special Use Codes (555, 950 & 976) | 3 | 3 |
|  | Protected Code(s) | 0 | 0 |
|  | Home NPA Code (204) | 1 | 1 |
|  | Current Neighbouring NPA Codes (306 and 807 - see Note 1) | 2 | 2 |
|  | Future Canadian Geographic NPA Codes (273, 387, 431, 460, 579, 584, 879 - see Note 2) | 7 | 7 |
|  | Plant Test Codes (959 – see Note 3) | 1 | 1 |
|  | Special 7-digit Dialling Codes (610 & 810) | 2 | 2 |
|  | 911 Misdial Codes (912, 914 & 915) | 3 | 3 |
|  | Subtotal | 27 | 27 |
| C | CO Codes assignable prior to a Jeopardy Condition (C=A-B) | 773 | 773 |
| D | CO Codes unassignable prior to a Jeopardy Condition that became assignable in a Jeopardy Condition: |  |  |
|  | Future Canadian Geographic NPA Codes (Note 4) | 6 | 6 |
|  | Current Neighbouring NPA Codes (assign CO Code 306, in the Eastern portion of NPA 204 and assign CO Code 807 in the western portion of NPA 204) | 2 | 2 |
|  | Subtotal | 8 | 8 |
| E | Assignable CO Codes in a Jeopardy Condition (E=C+D) | 781 | 781 |
| F | Assigned CO Codes as of xx June 2009 |  |  |
| G | Net CO Codes available for assignment as of xx June 2009 without a Jeopardy Condition (G=C-F) |  |  |
| H | Net CO Codes available for assignment as of xx June 2009 in a Jeopardy Condition (H=E-F) |  |  |

Notes:

1.	The CO Code corresponding to neighbouring NPA Code 867 is already assigned in NPA 204

2.	27 CO Codes corresponding to the 34 Future Canadian Geographic NPA Codes are already assigned in NPA 204.

3.	CO Code 958, a Plant Test Code in all other Canadian NPAs, was assigned and is in-service in NPA 204

4.	The 7 CO Codes corresponding to the Future Canadian Geographic NPA Codes that are currently unavailable for assignment in NPA 204 are: 273, 387,431, 460, 579, 584 & 879; one of these cannot become assignable even in a Jeopardy Condition as it would correspond to the new NPA, therefore must remain unassignable as a CO Code.

# SELECTION OF RELIEF NPA

In the event that the recommended relief option requires a new NPA Code, the criteria for selection of an appropriate area code for relief is addressed in section 4.6 of the Canadian NPA Relief Planning Guideline. The criteria that should be taken into account when Future Canadian Geographic NPAs are being considered as candidates for relief of a specific current Canadian Geographic NPA include the following:

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in the area that is being relieved (Home NPA(s)).

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in another NPA within the same province where there is a possibility that a single new NPA Code could be overlaid on more than one NPA within the province, or where a boundary realignment could occur that affects another NPA.

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in an Exchange Area in a neighbouring NPA, if the neighbouring NPA has 7-digit local calling within the NPA, and i) the Exchange Area in the neighbouring NPA where the CO Code is assigned has local calling to the NPA being relieved, or ii) the Exchange Area in the neighbouring NPA where the CO Code is assigned does not have local calling to the NPA being relieved, but other Exchange Areas within that neighbouring NPA have 7-digit local calling to the Exchange Area where the CO Code is assigned as well as local calling to the new NPA.

On the CNA web site at http://www.cnac.ca/npa_codes/relief/overview.htm there is an NPA Selection Tool that can assist in determining which of the NPA Codes that are currently available for assignment in Canada are most suitable for relief of an exhausting NPA. See Annex B, Table 3 for an extract from the NPA Selection Tool that shows details of the status in NPA 204 and adjacent NPAs of CO Codes that correspond to Future Canadian Geographic NPA Codes.

CO Codes corresponding to Future Canadian Geographic NPA Codes which are not assigned in NPA 204 and therefore meet criterion a) above are 287, 387, 431, 460, 431, 579, and 584. The code 579 must be excluded as it has been reserved for the future relief of NPA 438/450/514 by Telecom Decision CRTC 2009-255, leaving 6 codes, i.e. 287, 387, 431, 460, 431, and 584. Criterion b) is not applicable since Manitoba is a single NPA area. Criterion c) is met by all 6 codes because none of them are assigned as CO Codes in Creighton SK, (the only exchange in a neighbouring NPA with local calling into NPA 204), and Creighton has no local calling to any other exchanges in NPA 306. All of the codes 287, 387, 431, 460, 431, and 584 are therefore equally suitable as a new NPA code for the relief of NPA 204, unless analysis of potential future code reservations for NPA reliefs in other areas of Canada, or telecom service provider cost considerations indicate a preference for one code over another for the relief of NPA 204.

RPC to indicate preferences if any for a specific NPA Code(s) out of the 6 suitable codes.

# RECOMMENDATIONS

To be completed by RPC

NPA 204

INITIAL PLANNING DOCUMENT

ANNEXES