Initial Planning Document (IPD)

Version 1.0 – September 14, 2009

| Canadian Numbering Administrator (CNA) Suresh Khare 613-563-7242-315 60 Queen Street, Suite 1516 Ottawa, Ontario K1P 5Y7 khares@saiccanada.com |  |
| --- | --- |

# Table of Contents

1.	Introduction	2

2.	NPA RELIEF PLANNING PROCESS	2

3.	NPA RELIEF METHODS	2

3.1	Geographic Split	2

3.1.1	Description	2

3.1.2	General Attributes	2

3.2	Overlay	2

3.2.1	Description	2

3.2.2	General Attributes	2

3.3	Boundary Realignment	2

3.3.1	Description	2

3.3.2	General Attributes	2

4.	NPA EXHAUST INFORMATION	2

5.	RELIEF OPTIONS	2

5.1	Geographic Split	2

5.1.1	Plan 1a: Split - East West Split, East (94 Exchange Areas) retains NPA 819	2

5.1.2	Plan 1b: Split - East West Split, West (117 Exchange Areas) retains NPA 819	2

5.1.3	Plan 2a: Split - East West River Split, East (80 Exchange Areas) retains NPA 819	2

5.1.4	Plan 2b: Split - East West River Split, West (131 Exchange Areas) retains NPA 819	2

5.2	Boundary Extension Overlay	2

5.2.1	Plan 3: NPA 581 Boundary Extension Overlay	2

5.3	Distributed Overlay	2

5.3.1	Plan 4: Distributed Overlay of New NPA on NPA 819	2

6.	SUMMARY OF RELIEF OPTIONS	2

7.	COMPARATIVE assessment of RELIEF OPTIONS	2

8.	Dialling impacts FOR LOCAL CALLS	2

9.	CO CODES for Initial Code Assignments for Carriers already providing service in the 819 area, AND FOR NEW ENTRANTS ONLY	2

10.	PROPOSED SCHEDULE	2

11.	Jeopardy Contingency Plan (JCP)	2

12.	SELECTION OF RELIEF NPA	2

13.	RECOMMENDATIONS	2

CONTENTS OF ANNEXES

Annex A

Figure 1	Overview of NPA 819 and Adjacent NPAs

Figure 2 	NPA 819 Actual and Forecast CO Code Assignments

Figure 3	NPA 819 CO Code Exhaust January 2009 G-NRUF

Figure 4	NPA 819 Miscellaneous and LEC + WSP CO Codes January 2009 G-NRUF

Figure 5	NPA 819 CO Code Exhaust after release of Telecom Notice of Consultation CRTC 2009-308

Figure 6	NPA 819 Miscellaneous and LEC + WSP CO Codes after release of Telecom Notice of Consultation CRTC 2009-308

Figure 7	Plan 1a: Split - East West Split – East retains NPA 819

Figure 8	Plan 1b: Split - East West Split – West retains NPA

Figure 9	Plan 2a: Split - East West River Split – East retains NPA 819

Figure 10	Plan 2b: Split - East West River Split – West retains NPA 819

Figure 11	Plan 3: NPA 581 Boundary Extension Overlay

Figure 12	Plan 4: Distributed Overlay of New NPA on NPA 819

ANNEX B

Table 1a	Exchange Areas currently in NPA 819, and NPAs for these Exchange Areas after each Relief Plan

Table 1b	Exchange Areas currently in NPA 581/418

Table 2	Future Canadian Geographic NPA Codes suitable for use for NPA 819 relief

ANNEX C

Canadian Geographic NPAs

ANNEX D

Industry Fora

ANNEX E

Numbering Administration

ANNEX F

Distribution List

# NPA 819 Initial Planning Document (IPD)

# Introduction

The 819 area code or Numbering Plan Area (NPA) consists of 211 Exchange Areas serving western Québec, and includes the major communities of Hull, Drummondville, Gatineau, Shawinigan, Sherbrooke, Trois Rivières, Val D’Or and Victoriaville.

The majority of the projected growth in area code 819 is spread over 8 Exchange Areas; in the remaining Exchange Areas there is little projected growth. The Exchange Areas growing the most are Drummondville, Gatineau, Ottawa-Hull, Shawinigan, Sherbrooke, Trois-Rivières, Val d’Or, and Victoriaville. Annex B Table 1 includes a list of Exchange Areas in NPA 819.

On 23 March 2009, the Canadian Numbering Administrator (CNA) announced that NPA 819 had entered the relief planning window of 72 months according to the aggregate results from the 2009 General Numbering Resource Utilization Forecast (G-NRUF). The CNA advised the Canadian Radio-television and Telecommunications Commission (CRTC) and industry of this situation. At the Canadian Steering Committee on Numbering (CSCN) conference call held to review the draft aggregate 2009 G-NRUF results, the Bell Canada representative suggested, and the industry agreed, that planning for Ontario and Québec NPAs that are in the relief planning window (NPAs 705, 819 and 289/905) be accelerated so that decisions on the NPA Relief Methods and NPA Codes could be issued by Q3 2009. This would allow Bell Canada, and other companies if they desire, to minimize costs through single IS/IT modification coincident with the NPAs 613 and 450 modifications. Subsequently agreement was reached by the CSCN that the CNA should immediately request Relief Planning NRUFs (R-NRUFs) for NPAs 819 and 289/905.

On 28 May 2009, the CRTC issued Telecom Notice of Consultation CRTC 2009-308 Establishment of a CISC ad hoc committee for area code relief planning for area code 819 in western Quebec, by which it established the CISC ad hoc Relief Planning Committee (RPC) for NPA 819. This Notice of Consultation also included the following direction: In developing its recommendations, the 819 RPC is directed to set aside, at a minimum, 7 central office codes for initial code assignments for carriers already providing service in the 819 area, and 10 central office codes for initial code assignments for new entrants only.

The June 2009 NPA 819 R-NRUF results, when adjusted for the minimum quantities of CO Codes set aside per the above Notice of Consultation, indicated that NPA 819 would exhaust in August 2014.

This Initial Planning Document (IPD) was developed by the CNA in accordance with the CRTC-approved Canadian NPA Relief Planning Guideline (the Guideline) dated 2 June 2009. A copy of the Guideline is available from the CRTC CISC guidelines web page at http://www.crtc.gc.ca/cisc/eng/cisf3fg.htm or via a link from the CNA website at http://www.cnac.ca/.

The purpose of the IPD is to identify some NPA 819 Code Relief Options.

The purpose of identifying Relief Options and the objective of the NPA Relief Planning process is to ensure that CO Codes and telephone numbers are always available for use by Telecommunications Service Providers (TSPs) and their customers in the geographic area requiring relief.

Given the magnitude of this undertaking, inter-company commitment and co-operation are essential throughout the planning, provisioning and implementation stages of the introduction of a new NPA.

It is very important to closely monitor the CO Code requirements of all existing and prospective CO Code Holders so that relief can be timed to ensure that CO Codes and telephone numbers are always available for service providers and customers.

NPA Relief Planning is conducted under the regulatory oversight of the CRTC in accordance with the Guideline. The CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority, under the Telecommunications Act, to review, modify and give final approval to the Planning Document (PD) and the Relief Implementation Plan (RIP) developed and submitted to the CRTC by the RPC via the CRTC Interconnection Steering Committee (CISC) process.

# NPA RELIEF PLANNING PROCESS

The roles of the participants (e.g., CRTC, CNA, CRTC Interconnection Steering Committee (CISC), RPC participants, Interested Parties) for NPA Relief Planning are identified in section 6.0 of the CRTC-approved Canadian NPA Relief Planning Guideline (the Guideline), dated 2 June 2009. A copy of the Guideline is available from the CRTC CISC guidelines web page at http://www.crtc.gc.ca/cisc/eng/cisf3fg.htm or via a link from the CNA website at http://www.cnac.ca/.

To increase public awareness and participation in the NPA Relief Planning process, the CRTC has determined that NPA RPCs will be established as ad hoc committees of the CISC. Generally, a separate ad hoc committee is created to deal with relief in each area code. The CNA, in its function as NPA Relief Planning Coordinator, acts as chair of these ad hoc committees. Meetings and conference calls of the ad hoc NPA RPCs are all open to public participation and are conducted in accordance with the CISC Administrative Guidelines. A copy of the CISC Administrative Guidelines can be obtained from the CRTC website at http://www.crtc.gc.ca/public/cisc/c-docs/CISC2001-03-31.doc.

Section 6.1.6 of the Canadian NPA Relief Planning Guideline requires the CNA to attempt to identify organizations including, but not limited to, municipalities to notify them of the initial meeting of the RPC as well as the IPD in order to allow such organizations the opportunity to register and participate in the activities of the RPC.

NPA Relief Planning is conducted under the regulatory oversight of the CRTC. Notwithstanding the process detailed in the Guideline, the CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority, under the Telecommunications Act, to review, modify and give final approval to the PD and the Relief Implementation Plan (RIP) developed and submitted by the RPC to the CRTC via the CISC process.

Any person wishing to participate in the NPA Relief Planning process can contact the CNA and request to be added to NPA-specific distribution lists. In addition, individuals can also register with the CRTC as interested parties to any proceedings that result from the NPA Relief Planning process. More information on how to participate in CRTC public processes is available at: http://www.crtc.gc.ca/eng/info_sht/g4.htm.

Annex C contains a brief summary of Canadian geographic area code relief history.

# NPA RELIEF METHODS

The term Numbering Plan Area (NPA) refers to a discrete geographic area, within the area served by the North American Numbering Plan (NANP), to which one or more NPA Codes (also known as area codes) may be assigned.

The following paragraphs provide descriptions and general attributes of the NPA Relief Methods that may be considered when the necessity for NPA relief is established. The following descriptions and general attributes are primarily extracts from the Canadian NPA Relief Planning Guideline. Information relating to the elimination of 7-digit local dialling has not been included since mandatory 10-digit dialling is already in place in NPA 819. The NPA Relief Methods that may be considered are the Geographic Split, the Overlay (including the Distributed, Concentrated, and Boundary Extension), and the Boundary Realignment Relief Method.

## Geographic Split

### Description

Under the split method, the geographic area served by an existing NPA is divided or “split” into two or more unique geographic areas (i.e., new NPAs). One of the areas retains the existing NPA Code, and the other area or each of the other areas changes to a new unique NPA. The projected lives of all the areas following the split should be similar. The area with the largest quantity of customers usually retains the existing NPA Code in order to minimize the quantity of number changes..

Provided that new NPA boundaries created by a split do not divide Exchange Areas, the boundaries may be chosen to correspond to jurisdictional, natural or physical boundaries (e.g., county, municipality and city boundaries, rivers, major highways, etc.). Alternatively the boundaries may correspond to none of the above features but be chosen only so they do not divide Exchange Areas while meeting criteria such as the need for a balanced split, maintaining contiguous NPA areas, minimizing the quantity of Local Calling Areas (LCAs) that cross the new NPA boundaries, and aligning with general regional identities.

In order to facilitate the transition to the new NPA Code, a permissive dialling arrangement is established. During the Permissive Dialling Period, long distance calls and any local 10-digit local calls to numbers that are being changed to the new NPA Code may be dialled with either the old or new NPA Code. During the Permissive Dialling Period, when calls to numbers in the new NPA Code are dialled using the old NPA Code, all Carriers in the new NPA shall play a standard network announcement before completing the call in order to advise customers of the change of area code.

The length of the Permissive Dialling Period prior to the Mandatory Dialling date should be sufficient to permit callers and customers to adjust their dialling habits and for customers to reprogram their equipment and notify others of their number changes before the Mandatory Dialling Date. This is typically about four months.

The Permissive Dialling Period ends on the Mandatory Dialling Date, which is the date when callers must dial the new NPA Code in order to complete calls to the area where the NPA Code has changed.

At the end of the Permissive Dialling Period, calls that are dialled to CO Codes whose NPA has changed shall be intercepted and sent to a mandatory dialling announcement that informs the caller to hang up and redial using the new area code. The mandatory dialling announcement should be retained for a specified period of time with exceptions if the same CO Code is assigned in both NPA Codes. The “phasing-in” of the mandatory dialling announcement is not permitted.

Calls that are dialled using the new NPA Code before the start of the Permissive Dialling Period may be routed to a “pre-permissive recording” that advises the caller that the new area code is not effective until a specified future date, and to redial using the old area code.

Once an initial relief has been provided using an overlay method and 10-digit local dialling has been introduced, subsequent reliefs will generally not be provided using a split method, as splits would be impractical, disruptive, and not provide significant benefits. A split would be impractical and disruptive because it would require many number changes including CO Code changes as well as NPA Code changes. A split could allow reintroduction of permissive 7-digit local dialling however this would provide little or no benefit and would cause customers, Carriers and TSPs to incur additional costs after already having incurred costs to change to mandatory 10-digit local dialling. It would also be inconsistent with the industry migration towards the Uniform Dialling Plan (i.e., 10-digit local and toll dialling).

### General Attributes

- A frequently implemented method of NPA relief in the past; last implemented in Canada in 1999.

- 7-digit dialling is usually retained for local calls within area codes.

- If CO Code protection is not in place after relief is implemented, 10-digit dialling is required for local calls between different area codes.

- Number changes are required within new area code boundaries (NPA Code changes).

- The time required to transition to a new area code with a split is usually longer than the time needed to transition to mandatory 10-digit local dialling for a first-time overlay.

- Is generally not a practical method for relief for an area that has previously been relieved by an overlay or already has mandatory 10-digit local dialling, since it is costlier and more time consuming than an additional overlay would be, and does not provide the benefit of retaining 7-digit dialling.

- Reprogramming or replacement of equipment (switches, Primary Branch Exchange (PBXs), large quantities of cellular phones, etc.).

- Many existing customers are affected by telephone number changes.

- More economic burden may generally be caused by customer number changes (businesses, public costs, stationery, etc.) than an overlay.

- May not be as expensive to display numbers in telephone directories.

- Requires a permissive dialling period for customers’ numbers in the new area code.

- Possible dispute over which portion of the area retains the existing NPA Code.

- Potential for associating NPA Codes with smaller geographic areas within the exhausting NPA.

- All Mobile Directory Numbers (MDNs) in the portion of the existing NPA that takes the new NPA Code will change to the new NPA Code. This creates a problem for Wireless Carriers who require Mobile Identification Number (MIN) Block Identifiers (MBIs) to be associated with the Exchange Areas of the MDNs' corresponding CO Codes.

## Overlay

### Description

Under the overlay method, a relief NPA Code is superimposed or “overlaid” on top of part or all of an existing NPA or NPAs. With overlays, changes to existing telephone numbers are not required.

Once an initial overlay has been introduced, subsequent reliefs will generally be provided using additional overlays, as splits would be impractical, disruptive, and not provide significant benefits. A split would be impractical and disruptive because it would require many number changes including CO Code changes as well as NPA Code changes. A split could allow reintroduction of permissive 7-digit local dialling however this would provide little or no benefit and would cause customers, Carriers and TSPs to incur additional costs after already having incurred costs to change to mandatory 10-digit local dialling. It would also be inconsistent with the industry migration towards the Uniform Dialling Plan (i.e., 10-digit local and toll dialling).

When an overlay relief NPA Code is activated, mandatory 10-digit dialling must be in place for all local calls originating within the area being relieved, which means that local calls dialled with 7 digits will not be completed. When mandatory 10-digit local dialling is in place it will apply equally to calls originating from numbers in the existing NPA Code(s) and from numbers in any new overlay NPA Code(s). This is a CRTC policy that provides competitive equity for the communications industry since all customers in the area will have to dial the same number of digits regardless of the NPA Code in which the calling or called parties’ numbers are assigned.

In some NPAs where relief is to be provided by an overlay, mandatory 10-digit dialling will already be in place because it was previously implemented for an earlier overlay or other reasons. This simplifies relief implementation for Carriers, TSPs, customers and users as no dialling changes are required.

Under the distributed overlay method, a new NPA Code is overlaid on top of the entire NPA (i.e., geographic area) requiring relief. The following types of distributed overlay may be considered:

- a distributed overlay over a single existing NPA served by a single NPA Code

Under this method a new NPA Code is overlaid over a single existing NPA (i.e., the geographic area) that is served by a single NPA Code; e.g., NPA Code 438 implemented as a distributed overlay on the NPA (i.e., the geographic area) served by NPA Code 514.

- a distributed overlay over a single existing NPA (i.e., the geographic area) served by multiple existing overlay NPA Codes

Under this method, a new NPA Code would be assigned to overlay a single existing NPA (i.e., the geographic area) that is served by multiple existing overlay NPA Codes; e.g., potential future relief NPA Code implemented as distributed overlay on the NPA (i.e., the geographic area) served by NPA Codes 416 & 647 (Toronto).

- a distributed overlay over multiple existing NPAs (i.e., different geographic areas) served by multiple NPA Codes

Under this method, a new NPA Code is overlaid over multiple existing NPAs (i.e., different geographic areas served by multiple NPA Codes); e.g., NPA Code 587 implemented as a distributed overlay on the NPAs served by NPA Codes 403 (S. Alberta) and 780 (N. Alberta). This method may be considered where relief is required in two or more NPAs (i.e., geographic areas) within a province.

Under the concentrated overlay method, a new NPA Code is overlaid on top of part of the NPA (i.e., geographic area) requiring relief (e.g., NPA Code 778 was initially overlaid on part of the geographic area already served by NPA Code 604). A concentrated overlay may be considered in situations where the majority of the demand for new telephone numbers is expected to be concentrated in one section of an existing NPA, for example, a fast growing metropolitan area in an NPA that also contains a slowly growing rural area. The new NPA Code would be assigned to the section of the original NPA experiencing the greatest growth (e.g., the metropolitan area), and any need for new CO Codes in that section would be met by the assignment of CO Codes from the new NPA Code. In the area not covered by the new NPA Code(s), future needs for new CO Codes would be met by the assignment of CO Codes from the original NPA Code.

In order to ensure that sufficient CO Codes remain available for assignment from the original NPA Code to the section of the NPA that will not be covered by the new concentrated overlay NPA Code, relief using a concentrated overlay must be implemented sooner than relief using other overlay methods or a split. This may mean that there is insufficient time to implement a concentrated overlay, or, in some cases, CO Code assignment monitoring and CO Code conservation measures may have to be implemented prior to the introduction of the new concentrated overlay NPA in order to ensure that sufficient CO Codes will be available for growth in the area outside the concentrated overlay.

When subsequent relief is required in the original NPA due to growth in the sections outside the concentrated overlay, this could be provided by expanding the geographic coverage area of the concentrated overlay NPA Code with a boundary extension overlay, or by a new concentrated overlay of the exhausting sections, or by another Relief Method.

It is possible to implement two or more relief NPA Codes at the same time using concentrated overlays each covering a different section of a single existing NPA. This would avoid the need to advance the Relief Date to ensure that sufficient CO Codes remain available for assignment outside the concentrated overlay, but it is less efficient than implementing the same two or more relief NPA Codes as distributed overlays on a single existing NPA, since the number of planning areas will increase, and the next relief will occur sooner with multiple concentrated overlays than it will with the same number of multiple distributed overlays. Multiple simultaneous overlays should generally only be considered when the forecasted life for a single relief NPA Code is less than 72 months

Under a boundary extension overlay method, the boundary of one NPA that has spare capacity is extended to overlay part or all of the coverage area of the exhausting NPA or NPAs. Unassigned CO Codes from the NPA Code(s) whose boundary is extended can be assigned within the overlay area of the exhausting NPA(s) as well as within the original coverage area. An appropriate use of boundary extension might be in a province consisting of two or more NPAs, where one NPA is exhausting and another has spare capacity (e.g., the NPA served by NPA Code 778, originally a concentrated overlay of part of the NPA served by NPA Code 604, was extended to cover all of the exhausting NPA served by NPA Code 250 as well as the rest of the NPA served by NPA Code 604, thereby creating a province-wide NPA over British Columbia).

This solution has the advantage of not requiring a new NPA Code. The lives of the NPA whose boundary is being extended and the NPA being relieved will be shorter than if a new NPA Code is introduced, however it uses NPA Code capacity more efficiently (e.g. may provide an opportunity to use spare capacity from an NPA Code that would otherwise not exhaust until the distant future), and it reduces the number of relief planning areas. The boundary extension overlay would not normally be used to create an NPA that overlays more than one province.

Under a technology-specific overlay, a new NPA Code would be assigned to overlay an existing NPA(s) serving a specific geographic area, and the numbering resources in the new NPA Code would be used only for a specific type of technology (e.g., wireline telephones, wireless telephones, facsimile). This type of overlay has been utilized in certain other nations for wireless telephones. With the introduction of wireless number portability (WNP) in Canada, telephone numbers can be moved between wireline and wireless services and therefore the use of an NPA Code exclusively by wireline or wireless technology is not possible.

### General Attributes

- A frequently implemented method of NPA relief in recent years; the primary method used since 1999 for relief projects in Canada (e.g., 416/647, 289/905, 514/438, 519/226, 604/778, 581/418).

- Requires mandatory 10-digit local dialling throughout the area codes being relieved, and generally from adjacent area codes into area codes being relieved, usually prior to relief or a previous overlay relief.

- No number changes are required for existing customers.

- Least disruptive to end-users (allows users to retain current telephone numbers).

- Generally creates less economic burden for existing business than a geographic split.

- In a single residence or business there may be numbers in two or more NPA Codes.

- Directory costs may increase to print 10-digit numbers.

- If mandatory 10-digit dialling does not exist in the area codes being relieved and a transition to mandatory 10-digit dialling is required, the transition can be implemented in a shorter time than the Permissive Dialling Period required with an area code split.

- Favoured by Carriers and TSPs due to cost considerations (e.g., no number changes in Operating Support Systems (OSSs), no need to reprogram wireless handsets).

- If the overlay is concentrated; it must be implemented sooner than if the overlay is distributed, and it increases the number of areas for which future relief must be planned separately.

- If the overlay is of multiple NPAs, it reduces the number of areas for which future relief must be separately planned.

- If the overlay is a boundary extension, a new NPA Code will not be needed at the time of relief, and the number of areas for which future relief must be separately planned may be reduced.

- Carriers must use 10-digit signalling for all local traffic they send to other Carriers, and must be able to receive 10-digit signalling on local traffic they receive from other Carriers.

## Boundary Realignment

### Description

The NPA boundary realignment method as described in this section is the realignment of the boundary between the NPA that requires relief and an adjacent NPA such that some of the customers in the exhausting NPA have their telephone numbers changed to use the NPA Code of the adjacent NPA. The boundary realignment in this method is distinct from the boundary realignment in the boundary extension overlay method described in a previous section. With the boundary realignment method defined in this section, CO Codes that are not utilized in an adjacent NPA may be used to serve customers in part of the geographic area of the NPA requiring relief. As a result, the geographic coverage area of the exhausting NPA is reduced in size and the geographic area of the NPA with spare capacity is expanded. The customers in the geographic area affected by the boundary change are required to change their telephone numbers on a specific date. This method is generally viewed as an interim measure because it tends to provide only short term relief relative to the long term relief provided when introducing a new NPA Code under the split and overlay methods.

### General Attributes

- A method of NPA relief never used in Canada.

- Requires customer number changes in the affected geographic area. (NPA and CO Code changes).

- Generally viewed as an interim measure because it tends to provide only short term relief.

- Causes inconvenience and creates an economic burden for those required to take number changes.

# NPA EXHAUST INFORMATION

As indicated in the following table, NRUFs for NPA 819 were used to determine Projected Exhaust Dates, i.e. the dates when CO Codes in NPA 819 would be expected to exhaust.

| NRUF | Projected Exhaust Date |
| --- | --- |
| G-NRUF January 2007 | February 2015 |
| G-NRUF July 2007 | June 2017 |
| G-NRUF January 2009 | February 2015 |
| R - NRUF June 2009, adjusted per Telecom Notice of Consultation CRTC 2009-308 directive setting aside 17 CO Codes for initial code assignments (i.e. 7 for Carriers already providing service, and 10 for new entrants) | August 2014 |

Refer to Annex A, Figures 3, 4, 5, and 6 for graphs of forecasted CO Code exhaust and Miscellaneous & LEC + WSP CO Codes in area code 819.

# RELIEF OPTIONS

The basic NPA Relief Methods described in this IPD are the Geographic Split, the Overlay, and the Boundary Realignment.

The Relief Options that were identified by the CNA and are examined in detail in the following sections of this IPD are:

- Geographic Split - 4 options (Plans 1a, 1b, 2a, and 2b)

- Boundary Extension Overlay – 1 option (Plan 3)

- Distributed Overlay - 1 option (Plan 4)

See Annex A, Figures 7 through 12 for diagrams of these Relief Options.

The Relief Options that are not examined in detail in this IPD are:

- Single Concentrated Overlay - not examined because the majority of the demand for CO Codes is not concentrated in one section of NPA 819.

- Multiple Concentrated Overlay - not examined because Relief Methods that use a single additional NPA code will provide relief for more than 72 months.

- Technology-specific overlay - not examined because assigning NPAs to specific types of technology has not been possible since number portability between technologies came into effect.

- Boundary Realignment - not examined since growth is also occurring across adjacent NPAs, and Boundary Realignment is short-term measure that would require NPA and CO Code changes for telephone numbers.

## Geographic Split

Four different Relief Options were evaluated to introduce a new area code in the NPA 819 area using the geographic split method of providing NPA relief. With each of these options, number changes are required in the area that does not retain NPA 819. Selecting a split option for NPA relief will impact 40% to 60% of the customers with a number change.

A split usually allows existing 7-digit local dialling to be retained in both portions of the split area code after relief. This attribute does not apply in NPA 819 because there is no existing 7-digit local dialling as 7-digit local dialling was eliminated in October 2006 when mandatory 10-digit local dialling was implemented.

After a split, local calls in NPA 819 and the new NPA would continue to be dialled using 10 digits.

Split Options 1a and 1b – East West Split

Plan 1a: Split – East West Split, Eastern region (94 Exchange Areas) retains NPA 819, and Western region (117 Exchange Areas) changes to a new NPA

Plan 1b: Split – East West Split - Western region (117 Exchange Areas) retains NPA 819, and Eastern region (94 Exchange Areas) changes to a new NPA

In these two geographic split options (Plans 1a and 1b), the split boundary is west and north of the St Lawrence River. The Eastern region, consisting of 94 Exchange Areas, is bordered by the split boundary to the West, NPA 418/581 to the East and NPA 450 to the West. The Western region, consisting of the remaining 117 Exchange Areas, is bordered by the split boundary to the East, NPA 450 to the South, NPAs 613 and 705 to the West, and NPA 418/581 to the East. The Western region will be served by one NPA and the Eastern region by another NPA.

With these options, the NPA 819 assigned CO Codes would split as follows:

| Area | Assigned CO Codes in NPA 819 (01-01-09) | % of Total NPA 819 CO Codes |
| --- | --- | --- |
| 819 East | 326 codes | 54% |
| 819 West | 278 codes | 46% |

With these two options (Plans 1a and 1b) number changes would be required in one of the regions.

No local dialling exists between Exchange Areas in the Eastern region and Exchange Areas in the Western region. If such local dialling were to be introduced, then since 10-digit local dialling is mandatory throughout NPA 819, there would be no requirement for CO Code Protection to allow 7-digit local dialling between an Exchange Area in the Eastern region and an Exchange Area in the Western region.

### Plan 1a: Split - East West Split, East (94 Exchange Areas) retains NPA 819

Description:

The 94 Exchange Areas within the Eastern Region would retain NPA 819, and the remaining 117 Exchange Areas would be reassigned to a new NPA Code. The area that would retain NPA 819 contains the rapidly growing Exchange Areas of Drummondville, Shawinigan, Sherbrooke, Trois Rivières, and Victoriaville, while the new NPA would contain the rapidly growing Exchange Areas of Amos, Gatineau, Ottawa-Hull, Rouyn-Noranda, Ste-Agathe, and Val d’Or. Using this option, customers in 278 CO Codes would be affected by a telephone number change to the new area code.

After the split, NPA 819 and the new NPA would be expected to exhaust in 2044 and 2061 respectively.

Assessment:

To be completed by RPC

### Plan 1b: Split - East West Split, West (117 Exchange Areas) retains NPA 819

Description:

The 117 Exchange Areas within the Western region would retain NPA 819, and the remaining 94 Exchange Areas would be reassigned to a new NPA Code. The area that would retain NPA 819 contains the rapidly growing Exchange Areas of Amos, Gatineau, Ottawa-Hull, Rouyn-Noranda, Ste-Agathe, and Val d’Or, while the new NPA would contain the rapidly growing Exchange Areas of Drummondville, Shawinigan, Sherbrooke, Trois Rivières, and Victoriaville. Using this option, customers in 326 CO Codes would be affected by a telephone number change to the new area code.

After the split, area code 819 and the new area code would be expected to exhaust in 2061 and 2044 respectively.

Assessment:

To be completed by RPC

Split Options 2a and 2b – East West River Split

Plan 2a: Split – East West River Split, Eastern region (80 Exchange Areas) retains NPA 819 and Western region (131 Exchange Areas) changes to a new NPA

Plan 2b:- Split – East West River Split, Western region (131 Exchange Areas) retains NPA 819 and Eastern Region (80 Exchange Areas) changes to a new NPA

In these two geographic split options (Plans 2a and 2b), the split boundary is the St Lawrence River, The Eastern region, consisting of 80 Exchange Areas, is bordered by the St Lawrence River to the West, NPA 418/581 to the East, and NPA 450 to the West. The Western region, consisting of the remaining 131 Exchange Areas, is bordered by the St Lawrence River to the East, NPA 450 to the South, NPAs 613 and 705 to the West, and NPA 418/581 to the East. The Western region will be served by one NPA and the Eastern region by another NPA.

With these options, the NPA 819 assigned CO Codes would split as follows:

| Area | Assigned CO Codes in NPA 819 (01-01-09) | % of Total NPA 819 CO Codes (01-01-2009) |
| --- | --- | --- |
| 819 East | 254 codes | 42% |
| 819 West | 350 codes | 58% |

With these two options (Plans 2a and 2b), number changes would be required in one of the regions.

Local dialling exists between some Exchange Areas that would be in the Eastern region and Exchange Areas that would be in the Western region, however as 10-digit local dialling is mandatory throughout NPA 819, CO Code Protection would not be required to allow 7-digit local dialling between an Exchange Area in the Eastern region and an Exchange Area in the Western region.

### Plan 2a: Split - East West River Split, East (80 Exchange Areas) retains NPA 819

Description:

The 80 Exchange Areas within the Eastern Region would retain NPA 819, and the remaining 131 Exchange Areas would be reassigned to a new NPA. The area that would retain NPA 819 contains the rapidly growing Exchange Areas of Drummondville, Sherbrooke, and Victoriaville, while the new NPA would contain the rapidly growing Exchange Areas of Amos, Gatineau, Ottawa-Hull, Rouyn-Noranda, Shawinigan, Ste-Agathe, Trois Rivières,, and Val d’Or. Using this option, customers in 350 CO Codes would be affected by a telephone number change to the new area code.

After the split, NPA 819 and the new NPA would be expected to exhaust in 2080 and 2035 respectively.

Assessment:

To be completed by RPC

### Plan 2b: Split - East West River Split, West (131 Exchange Areas) retains NPA 819

Description:

The 131 Exchange Areas within the western region would retain NPA 819, and the remaining 80 Exchange Areas would be reassigned to a new NPA code. The area that would retain NPA 819 contains the rapidly growing Exchange Areas of Amos, Gatineau, Ottawa-Hull, Rouyn Noranda Shawinigan, Trois Rivières, Ste-Agathe, and Val d’Or, while the new NPA would contain the rapidly growing Exchange Areas of Drummondville, Sherbrooke, and Victoriaville. Using this option, customers in 254 CO Codes would be affected by a telephone number change to the new area code.

After the split, area code 819 and the new area code would be expected to exhaust in 2035 and 2080 respectively.

Assessment:

To be completed by RPC

## Boundary Extension Overlay

One Relief Option was evaluated using the Boundary Extension Overlay method of providing NPA relief.

### Plan 3: NPA 581 Boundary Extension Overlay

Description:

Currently, NPA 819 and 581 are expected to exhaust in the years 2014 and 2036 respectively. This Relief Option would realign the boundaries of NPA 581 to include all 211 Exchange Areas comprising NPA 819. NPA 819 resources would not be assigned to the 258 exchanges in the current NPA 418/581 area. NPA 418 resources would not be assigned in the 211 Exchange Areas in the current NPA 819 area. Local dialling in NPA 819 and NPAs 418/581 is currently 10 digit. After the Boundary Extension Overlay, local calls in the NPA 819/581/418 areas would continue to be dialled using 10 digits.

This Relief Option would reduce the number of separate Relief Planning areas in Québec from four to three.

After the Boundary Extension Overlay, NPA 819 and NPA 581 would be expected to exhaust in 2014 and 2026 respectively.

Assessment:

To be completed by RPC

## Distributed Overlay

One Relief Option was evaluated to introduce a new area code using the Distributed Overlay method of providing NPA relief.

After the Distributed Overlay, local calls in NPA 819 and the new NPA would continue to be dialled using 10 digits.

### Plan 4: Distributed Overlay of New NPA on NPA 819

Description:

This Relief Option would introduce a new area code to overlay area code 819.

Area code 819 and the new area code would be expected to exhaust in 2014 and 2052 respectively.

Assessment:

To be completed by RPC

# SUMMARY OF RELIEF OPTIONS

The following table summarizes the Relief Options, Projected Exhaust Dates, Relief Timing and Type, and Impacts:

| Plan | Projected Exhaust Dates | Relief - Timing & Type | Quantity CO Codes affected by No. Changes | Local Dial # of digits |
| --- | --- | --- | --- | --- |
| # | Description | NPA 819 | New NPA | Relief Date | Type |  |  |
| 1a | Split - E-W Split, East retains NPA 819 | 2014 2044 | 2061 | 2013 (819) 2043 (819) 2060 (new NPA) | S ? ? | 278 ? ? | 10 ? ? |
| 1b | Split - E-W Split, West retains NPA 819 | 2014 2061 | 2044 | 2013 (819) 2043 (new NPA) 2060 (819) | S ? ? | 326 ? ? | 10 ? ? |
| 2a | Split - E-W River Split, East retains NPA 819 | 2014 2080 | 2035 | 2013 (819) 2034 (new NPA) 2079 (819) | S ? ? | 350 ? ? | 10 ? ? |
| 2b | Split - E-W River Split, West retains NPA 819 | 2014 2035 | 2080 | 2013 (819) 2034 (819) 2079 (new NPA) | S ? ? | 254 ? ? | 10 ? ? |
| 3 | NPA 581 Boundary Extension Overlay | 2014 | 2026 | 2013 (819) 2025 (new NPA) | BR ? ? | Nil. ? ? | 10 10 10 |
| 4 | Distributed Overlay of New NPA on NPA 819 | 2014 | 2052 | 2013 (819) 2051 (new NPA) | O ? ? | Nil ? ? | 10 10 10 |
| Key | 10-D = mandatory 10-digit local dialling, O = Overlay, S= Split, BR= Boundary Realignment ? = Unknown (population affected by number changes, subsequent relief type and dial plan) |

# COMPARATIVE assessment of RELIEF OPTIONS

Six Relief Options were identified in section 5 of this document and summarized in section 6. Attributes as listed below were examined for each of these options, and given a Pro, Neutral or Con (P, N or C) rating. The resulting ratings and the overall ratings for each option are listed in the table following the list of attributes.

- NPA Code Conservation – quantity of new NPAs required in NPA 819 within the next 20 years (P = 0 new NPAs; N = 1 new NPA; C = 2 or more new NPAs)

- Number of separate Relief Planning areas in Québec in the long term (P = decrease; N = stays same; C = increase)

- Quantity of Number Changes for existing customers‘ numbers (P = none; C = many)

- Level of Carrier Costs – e.g., including implementation, customer awareness, rate of return (P = Low; N = Medium; C = High)

- Time required to implement relief, i.e., time between the CRTC's Decision date and the date when CO Codes in the new/relief NPA can be activated (P = shortest; N = medium; C = longest)

- Longevity – the length of time between this relief and subsequent relief activity in NPA 819 (e.g., a new area code) (P = 15 or more years; N = 9 through 14 years; C = within 8 years)

- Established Geographic Identities – changes in boundaries of existing NPAs (P = none; N = 1 existing NPA affected, C = more than 1 existing NPA affected)

- New Geographic Identities – boundaries of new NPA align with boundaries of known areas (e.g., existing NPA areas, provinces) or identifiable geographical features (e.g., rivers, islands) (P = aligns with existing NPA boundaries; N = aligns with geographical features but not with existing NPA boundaries; C = aligns with neither existing NPA boundaries, nor identifiable geographical features)

- Reprogram Mobile Phones – requirement to reprogram wireless devices to accommodate the number changes (P = low; N = Medium; C = High)

- Potential maximum quantity of NPAs in an Exchange Area in the next 20 years (P = 1 NPA; N = 2 NPAs; C = 3 NPAs)

- Does the option consider the potential direction for future reliefs in NPA 819? (P = Yes; C = No)

| Relief Plan | Pro, Neutral or Con rating for each Attribute | Overall Rating |
| --- | --- | --- |
| # | Description | A | B | C | D | E | F | G | H | I | J | K |  |  |  |
| 1a | Split - E-W Split, East retains NPA 819 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1b | Split - E-W Split, West retains NPA 819 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2a | Split - E-W River Split, East retains NPA 819 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2b | Split - E-W River Split, West retains NPA 819 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | NPA 581 Boundary Extension Overlay |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Distributed Overlay of New NPA on NPA 819 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Note: None of the options require Exchange Area boundary changes.

If P, N and C are assigned a weighting of +1, 0 and -1, respectively, then analysis of the above table gives the highest rating of X points to Plan X, and the next highest rating of X points to Plans X, X points to plans X; and X points to plans X. Plan X is clearly superior when assessed using the above criteria.

# Dialling impacts FOR LOCAL CALLS

Currently 10-digit dialling is required on local calls within NPA 819, and on local calls between Exchange Areas in NPA 819 and Exchange Areas in adjacent NPAs 418/581, 450, 613, and 705. The local calling between NPA 819 and its adjacent NPAs is listed in the table below.

| NPA 819 Exchange Area | Adjacent NPA | Exchange Areas in adjacent NPA within the Local Calling Area of the NPA 819 Exchange Area |
| --- | --- | --- |
| Aylmer | 613 | Ottawa-Hull |
| Bishopton | 418/581 | Stratford |
| Bromptonville | 450 | Valcourt |
| Buckingham | 613 | Ottawa-Hull |
| Champlain | 418/581 | Batiscan |
| Chapeau | 613 | Pembroke, Pembroke Independent |
| Chelsea | 613 | Ottawa-Hull |
| Deauville | 450 | Eastman, Mansonville |
| Deschaillons | 418/581 | St-Éduoard-de-Lotbinère |
| Drummondville | 450 | Baie-de-Febvre, St-Pie-de-Guire, St-Zéphirin |
| East Angus | 418/581 | Stratford |
| Fort-Coulonge | 613 | Pembroke, Pembroke Independent |
| Gatineau | 613 | Orleans, Ottawa-Hull |
| Grand'Mère | 418/581 | St-Tite |
| Grenville | 450 | Lachute, St-Jérôme |
| Grenville | 613 | Alfred, Hawkesbury, L'Orignal, St-Eugene, Vankleek Hill |
| Kazabazua | 613 | Ottawa-Hull |
| Lac Drolet | 418/581 | Courcelles, Lambton |
| Lac Mégantic | 418/581 | Courcelles, Lambton |
| Laurierville | 418/581 | Inverness |
| Low | 613 | Ottawa-Hull |
| Luskville | 613 | Ottawa-Hull |
| Lyster | 418/581 | Inverness |
| Magog | 450 | Eastman, Lawrenceville, Mansonville |
| Maskinongé | 450 | St-Barthélèmy |
| Montebello | 613 | Ottawa-Hull |
| Nantes | 418/581 | Courcelles, Lambton |
| Nicolet | 450 | St-Pie-de-Guire, St-Zéphirin |
| Notre-Dame-de-la-Salette | 613 | Ottawa-Hull |
| Ottawa-Hull | 613 | Almonte, Arnprior, Bourget, Carleton Place, Carp, Casselman, Chesterville, Clarence Creek, Constance Bay, Crysler, Cumberland, Embrun, Gloucester, Jockvale, Kanata-Stittsville, Kemptville, Lanark, Manotick, Merrickville, Metcalfe, Moose Creek, Navan, North Gower, Orleans, Osgoode, Pakenham, Plantagnet, Richmond, Rockland, Russell, Smiths Falls, South Mountain, St-Isidore-de-Prescott, Williamsburg, Winchester |
| Papineauville | 613 | Ottawa-Hull |
| Perkins | 613 | Ottawa-Hull |
| Plessisville | 418/581 | Inverness, St-Ferdinand-de-Halifax |
| Quyon | 613 | Ottawa-Hull |
| Shawinigan | 418/581 | St-Tite |
| Shawville | 613 | Ottawa-Hull |
| Sherbrooke | 418/581 | Stratford |
| Sherbrooke | 450 | Eastman, Lawrenceville, Mansonville, Valcourt |
| South Durham | 450 | Acton Vale |
| St-Adolphe-de-Dudswell | 418/581 | Stratford |
| St-Andre-Avellin | 613 | Ottawa-Hull |
| St-Guillaume | 450 | St-Pie-de-Guire |
| St-Ludger | 418/581 | St-Gédéon-de-Beauce, St-Georges-de-Beauce |
| St-Nazaire d'Acton | 450 | Acton Vale, Ste-Hélène-de-Bagot, St-Hyacinthe |
| St-Pierre-de-Wakefield | 613 | Ottawa-Hull |
| St-Roch-de Mékinak | 418/581 | St-Tite |
| St-Sébastien (Frontenac CO) | 418/581 | Courcelles, Lambton |
| Temiscaming | 705 | North Bay, Redbridge, Thorne |
| Thurso | 613 | Ottawa-Hull |
| Trois-Rivières | 418/581 | Champlain, St-Tite, Ste-Adelphe, Ste-Anne-de-Pérade |
| Trois-Rivières | 450 | Baie-de-Febvre |
| Val-des-Bois | 613 | Ottawa-Hull |
| Wakefield | 613 | Ottawa-Hull |
| Weedon | 418/581 | Disraëli, Garthby, Stratford |

All of the Relief Options described in this document will have no impact on the dialling plans for local calls originated in the NPA 819 area and in adjacent NPAs:

- Calls within the NPA 819 area – local dialling is already mandatory 10-digit and would not change.

- Calls between the NPA 819 area and adjacent NPAs 418, 450, 613 and 705 - local dialling is already mandatory 10-digit and would not change.

Note regarding Long-distance calling: NPA relief will not affect the dialling plan for long-distance calls originating in NPA 819 or any other NPA. No local calling will become long-distance and no long-distance calling will become local as a result of NPA relief.

# CO CODES for Initial Code Assignments for Carriers already providing service in the 819 area, AND FOR NEW ENTRANTS ONLY

In Telecom Notice of Consultation CRTC 2009-308, item 7, the CRTC issued the following direction: In developing its recommendations, the 819 RPC is directed to set aside, at a minimum, 7 central office codes for initial code assignments for carriers already providing service in the 819 area and 10 central office codes for initial code assignments for new entrants only.

Accordingly the CNA has set aside 7 CO Codes for initial code assignments for carriers already providing service in the 819 area, and10 CO Codes for initial code assignments for new entrants only.

If the CRTC-approved Relief Method is an overlay, then these quantities of set aside CO Codes would become available for assignment as specified above during the two-year time period after implementation of the overlay. Any set-aside CO Codes remaining unassigned at the end of the two-year time period would be returned to the general pool of assignable CO Codes.

If the CRTC-approved Relief Method is a split, the set-aside CO Codes would become available for initial code assignments when the general pool of assignable CO Codes exhausts prior to relief. After implementation of the split, any remaining set-aside CO Codes would be returned to the general pool of assignable CO Codes.

If a Jeopardy Condition is declared, it is assumed that CRTC staff would approve that the 7 CO Codes for initial code assignments for Carriers already providing service should be made available for general assignment prior to relief, and the 10 CO Codes for initial code assignments for new entrants would also become available prior to relief only for initial code assignments for new entrants.

# PROPOSED SCHEDULE

The CNA developed the following proposed schedule using the best available information at this time. A number of assumptions were made with respect to the timeframes for certain events. Depending upon the Relief Option that is approved by the CRTC, the following proposed schedule will be modified accordingly.

| Item # | Task or Event | Time required (months) | Cumulative time (months) |
| --- | --- | --- | --- |
| 1 | CNA identifies NPA is projected to exhaust within 72 months and notifies CRTC staff, CSCN, NANPA & CISC | 0 | 0 |
| 2 | CRTC issues a Notice of Consultation establishing a CISC ad hoc Relief Planning Committee (RPC), and the CNA creates and issues an initial media release | 1 | 1 |
| 3 | CNA conducts the Relief Planning NRUF, prepares the IPD and announces the date for the initial relief planning meeting |  |  |
| 4 | CNA distributes IPD to RPC |  |  |
| 5 | RPC participants review IPD and submit contributions |  |  |
| 6 | CNA chairs initial RPC meeting to explain and discuss the relief planning process and the IPD. RPC reviews contributions received if any. RPC schedules subsequent meetings and conference calls. |  |  |
| 7 | CNA distributes revised IPD based upon initial meeting discussions. |  |  |
| 8 | CNA chairs subsequent RPC meetings and conference calls to finalize Planning Document |  |  |
| 9 | CNA submits Planning Document (PD) to the CISC and CRTC |  |  |
| 10 | CISC reviews and forwards Planning Document to the CRTC for approval |  |  |
| 11 | CRTC issues decision & directs RPC to develop an NPA Relief Implementation Plan (RIP) |  |  |
| 12 | CNA requests and obtains assignment of relief NPA Code(s) from the NANPA and schedules meeting of RPC to develop a RIP and Planning Letter (PL) |  |  |
| 13 | CNA chairs RPC meeting(s) to create task forces and develop PL and RIP |  |  |
| 14 | CNA submits RIP to CISC and CRTC, and the PL to NANPA |  |  |
| 15 | CISC reviews and forwards RIP to the CRTC for approval |  |  |
| 16 | CRTC approves RIP and notifies Interested Parties |  |  |
| 17 | CNA issues second media release and sends approved RIP to NANPA, TRA, LNP Consortium and RPC members |  |  |
| 18 | Task forces, TSPs and users execute the RIP |  |  |
| 19 | Permissive Dialling Period in the event of a Split / 7- to 10- digit Dialling Transition Period in the event of an Overlay |  |  |
| 20 | Relief Date (generally 12 to 18 months prior to the Projected Exhaust Date (PED)) |  |  |
| 21 | CNA submits Final Report to CISC within two months of relief implementation |  |  |
| 22 | PED |  |  |

# Jeopardy Contingency Plan (JCP)

The Relief Planning Committee (RPC) has developed the following JCP for inclusion in the Planning Document (PD) for NPA 819. This JCP is based on the example contained in Appendix F to the Canadian NPA Relief Planning Guideline.

This JCP shall remain in effect until either the Jeopardy Condition is suspended or 66 days before the Relief Date. A CO Code Applicant needing to activate a CO Code in the minimum amount of time (i.e., 66 days) can obtain a CO Code from the post-relief inventory by applying 66 days prior to the Relief Date.

During a Jeopardy Condition, CO Code Applicants shall submit all CO Code applications and related correspondence for the Jeopardy NPA to CRTC staff in addition to the CNA.

During a Jeopardy Condition, the CNA shall only assign CO Codes from the exhausting NPA to a CO Code Applicant upon approval of CRTC staff.

The following measures shall be implemented by all CO Code Holders in NPA 819 when this JCP is approved by the CRTC and while a Jeopardy Condition is in effect.

- Carriers and/or Telecommunications Service Providers (TSPs):

  - shall age disconnected residential telephone numbers for a maximum of two months;

  - shall age disconnected wireless telephone numbers for a maximum of three months;

  - shall age disconnected business telephone numbers for a maximum of six months. Under special circumstances, the six month aging limit for business telephone numbers may be extended to twelve months if required to accommodate local directory publishing dates for high volume call-in applications (e.g., heavily advertised local business numbers such as radio talk shows, food ordering services, ticket sales, chat lines), or for numbers associated with public service emergency applications or for numbers advertised in directories for which customers have requested reference of calls;

  - shall return all CO Codes that are not being used nor intended to be used to directly serve customers to the assignment pool within two months (e.g., plant test codes);

  - should work towards, and encourage existing customers, to either activate or return the reserved numbers in order to bring the reserved quantity down to a maximum of 10% of the quantity of numbers In-Service for that customer;

  - shall not allow the quantity of reserved numbers to be increased by new reservation requests by existing customers to more than 10% of the quantity of numbers in service for that customer. In the case of new customers, number reservations shall be limited to 10% of the total quantity of telephone numbers being placed into service for that customer;

  - shall, within 45 days from the date that the CNA declares a Jeopardy Condition submit a Part 1 Form for each remaining reserved CO Code either returning the reserved CO Code to the CNA or requesting assignment of the reserved CO Code. Once the 45-day period has elapsed, the CNA shall make available for general assignment all CO Codes that are still reserved and have not been applied for as assignments on a Part 1 Form received by the CNA. Within 60 days from the date that the CNA declares a Jeopardy Condition, the CNA shall report to CRTC staff and the RPC as to how many of these codes have been assigned or made available for general assignment;

  - shall not be permitted to obtain a new CO Code reservation;

  - shall place all CO Codes assigned prior to the Jeopardy Condition being declared In-Service within three months of the effective date for CO Code activation in the network, or within three months of the date that the Jeopardy Condition was declared. If the CO Code is an Initial Code and the CO Code Holder can demonstrate that, due to circumstances beyond its control, the In-Service date has been delayed beyond the applicable timeframe, then the CNA may grant an extension of up to two months to the In-Service date. The CNA shall initiate reclamation procedures for all CO Codes that have not been placed In-Service within these timeframes unless CRTC staff approves a further extension.

- For new applications for Initial Codes, each CO Code Holder shall certify that the CO Code will be activated in the network and placed In-Service within four months of the date of application for the Code. If the CNA does not receive a Part 4 Form within this timeframe, confirming that the CO Code has been placed In-Service, the CNA will initiate reclamation measures. If the CO Code Holder can demonstrate that, due to circumstances beyond its control, that the In-Service date has been delayed not more than six months from the original application date, then the CNA may grant an extension to the In-Service date, so long as the In-Service date is not more than six months beyond the original application date. If the In-Service date has been delayed more than six months from the original application date, then the CNA shall reclaim the Code unless CRTC staff approves a further extension.

- When applying for an Additional Code for Growth, a CO Code Holder who is submitting a Part 1 Form and Appendix B worksheet shall also submit a completed Supplementary Form for a Growth CO Code Application (attached) which certifies and/or provides the following information for the specific switching entity/POI and Exchange Area when the Growth CO Code is being requested in a Jeopardy Condition:

  - certification that all held telephone numbers have been released;

  - certification that reserved numbers do not exceed ten percent of the total quantity of numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guidelines;

  - certification that each reseller/dealer had been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two times the highest quantity of customer numbers assigned in any month during the previous 12 months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory;

  - confirmation that the Part 1 form submitted with the application has the Jeopardy Condition box in section 1.6 checked to certify that the existing CO Codes are projected to exhaust within 4 months of the date of application, and that the months-to-exhaust is documented on an Appendix B submitted to the CNA;

  - a completed Telephone Number Utilization Report;

  - confirmation that the requested Growth CO Code was forecasted in the most recent NRUF or an explanation as to why it was not is attached; and

  - confirmation that the requested Growth CO Code will be placed In-Service within four months of the date of assignment.

- Any CO Codes for growth assigned after the implementation of this JCP must be activated in the network and placed In-Service within four months of assignment. In the event that a CO Code Holder is unable to place the CO Code In-Service within four months of the date of assignment, the CO Code Holder must submit a written request for extension to the CNA. Such written requests must include documentation explaining the reason(s) for the missed date and proposing the new In-Service date. If the explanation includes reasons beyond the control of the CO Code Holder, the CNA may extend the In-Service date a maximum of one month. If the CO Code Holder does not place the CO Code In-Service within the one-month extension, the CNA shall reclaim the CO Code immediately at the end of the one-month extension unless CRTC staff approves a further extension.

- A Carrier that has multiple switching entities within an Exchange Area shall examine the possibility of, and implement where feasible, number sharing between those switches as a potential method to delay requirements for additional CO Codes.

- The CNA will compare the initial J-NRUF input to the recent NRUF inputs, in order to assess forecasting trends. The CNA shall monitor all inputs and shall test them for reasonableness in consultation with the Carrier. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- The CNA will request subsequent J-NRUF input from all current and prospective CO Code Holders quarterly until 3 months before relief is provided. If one or more R-NRUFs have already been conducted, and depending on the severity of the Jeopardy Condition, the CNA may defer a J-NRUF by up to two months if such a deferral brings the timing of that J-NRUF and subsequent J-NRUFs into alignment with other NRUFs that are conducted at 12, 6 or 3 month intervals. Subsequent J-NRUF input will be compared with the initial J-NRUF input to evaluate the effectiveness of the JCP. The CNA shall monitor all J-NRUF inputs and shall test them for reasonableness in consultation with the Telecommunications Service Providers. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the changed forecasts, then the matter will be referred to the Commission.

- A CO Code Applicant must have submitted a completed J-NRUF to the CNA before the CNA may assign a CO Code to that CO Code Applicant.

- When a CO Code Applicant requests more CO Codes than it identified in its most recent J-NRUF forecast, the CNA will discuss the matter with the CO Code Applicant and if the CO Code Applicant wishes to proceed with the request, the CNA will forward the request to CRTC staff for consideration.

- The CO Codes identified in the NPA CO Code Inventory Chart as “Assignable CO Codes in a Jeopardy Condition” will be assigned in the order determined by the RPC after all CO Codes which are “Available for Assignment as of dd/mm/yyyy” have been assigned.

- After each J-NRUF, the CNA shall provide the Commission and the RPC participants with a report providing an updated NPA CO Code Inventory Chart for the NPA in jeopardy as well as the aggregate results of the most recent J-NRUF.

- Exceptional issues or concerns may be referred by the CNA, or by individual entities (with a courtesy copy to the CNA), to the Commission for resolution.

- In a situation where the Relief Date is on or after the PED, the quantity of CO Codes that may be assigned to a CO Code Applicant prior to the end of the Jeopardy Condition (i.e., 66 days prior to the Relief Date) shall be limited to the quantity forecasted by the CO Code Applicant in its most recent NRUF forecast submitted prior to the Jeopardy Condition being declared by the CNA (if no previous NRUF was submitted, then the previous forecast will be deemed to be zero codes). When making requests to obtain CO Codes prior to the end of the Jeopardy Condition (i.e., 66 days prior to the Relief Date), the CO Code Applicant may change the Exchange Area or the month when the CO Code assignment is required, provided a new J-NRUF and explanation accompanies the application. The control imposed by this option may be relaxed if subsequent J-NRUFs defer the PED to after the Relief Date. CO Codes that become available for assignment due to future reduced demand from other current and prospective CO Code Holders may be assigned at the discretion of CRTC staff.

- If the CNA determines that the implementation of the JCP has not extended the Projected Exhaust Date of the NPA beyond the Relief Date, the CNA will consult with Commission staff and further CO Code conservation and assignment procedures may be ordered by the Commission (e.g., rationing, lottery, etc.).

Supplementary form for a Growth CO Code Application – Page 1 of 2

This form is required with each request for an Additional Code for Growth in an NPA where a Jeopardy Condition is in effect. It should be submitted to the CNA together with the Part 1 and Appendix B forms that are required for an application for an Additional Code for Growth. See the Part 1 form for information on how and where to submit the form.

I hereby certify that the following information is true and accurate to the best of my knowledge and has been prepared in accordance with Special Conservation Procedures for a Jeopardy Condition contained in the Canadian Relief Planning Guideline or the applicable approved Jeopardy Contingency Plan.

____________________________________________	________________	________________

Signature of Authorized Representative of Code Holder	Title	Date

Contact information:	Entity Name: 	__________________	Contact Name:	_____________

Address: 	__________________	City, Province, Postal Code:	_____________

Telephone: 	__________________	Facsimile:	_____________

E-mail: 	__________________

Switch Identification (Switching Entity/POI) CLLI: _______________ 	Exchange Area: ________________

For the above Switch Identification and Exchange Area for which a Growth CO code is requested:

I certify that all held telephone numbers have been released

I certify the total quantity of reserved numbers does not exceed 10% of the total quantity of telephone numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guidelines

I certify that each reseller/dealer has been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two times the highest quantity of customer numbers assigned in any month during the previous 12 months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory.

The Part 1 form submitted with the application has the Jeopardy Condition box in section 6 checked (this certifies that the existing CO Codes are projected to exhaust within 4 months of the date of the application or within the period specified in an approved Jeopardy Contingency Plan, and that the months-to-exhaust is documented on an Appendix B submitted to the CNA).

The Telephone Number Utilization Report on the page 2 of this form has been completed.

The requested Growth CO Code was forecasted in the most recent NRUF, or an explanation as to why it was not is attached.

The requested Growth CO Code will be placed In-Service within four months of the date of assignment.

Supplementary form for a Growth CO Code Application - Page 2 of 2 - Telephone Number Utilization Report

(Note: if the spreadsheet below does not show on your display, please change the Word view to “Print Layout” or “Reading Layout”

Remarks: 	_______________________________________________________________________________________

_______________________________________________________________________________________

_______________________________________________________________________________________

NPA 819 CO Code Inventory Chart

The following chart and the instructions it contains will apply in NPA 819 in a Jeopardy Condition.

The chart shown below lists quantities of CO Codes unassignable prior to a Jeopardy Condition, CO Codes that become assignable in a Jeopardy Condition, and CO Codes in NPA 819 assigned and In-Service as of 14 September 2009. For an Overlay option it identifies 53 CO Codes that are unassignable prior to a Jeopardy Condition, 21 of which become assignable in a Jeopardy Condition. For a Split option it identifies 46 CO Codes that are unassignable prior to a Jeopardy Condition, 14 of which become assignable in a Jeopardy Condition. The CO Codes that become assignable in a Jeopardy Condition shall be made available for assignment only when all other available CO Codes have been assigned, and should be made available in the same order as listed in the chart.

|  |  | Overlay | Split |
| --- | --- | --- | --- |
| A | Total CO Codes in an NPA (NXX format) | 800 | 800 |
| B | CO Codes unassignable prior to a Jeopardy Condition |  |  |
|  | N11 Service Codes (211, 311, 411, 511, 611, 711, 811, 911) | 8 | 8 |
|  | Special Use Codes (555 & 950) | 2 | 2 |
|  | Protected Code(s) | 0 | 0 |
|  | Home NPA Code(s) (819) | 1 | 1 |
|  | Current Neighbouring NPA Codes (343, 418, 579, 450, 613, 581, 705, 709) | 8 | 8 |
|  | Current Neighbouring US NPA Codes (none listed per Section 3.7f of the Canadian Central Office Code (NXX) Assignment Guidelines) | 0 | 0 |
|  | Future Canadian Geographic NPA Codes (249, 257, 273, 368, 387, 431, 468, 487, 579, 584, 742, 851, 871, 873, 942 - see Note 1) | 14 | 14 |
|  | Plant Test Codes (958 & 959) | 2 | 2 |
|  | Special 7-digit Dialling Codes (610 & 810) | 2 | 2 |
|  | CO Codes set aside for New Entrants only before the Relief Date | N/A | 10 |
|  | CO Codes set aside for Initial Code assignments for Carriers already providing service in NPA 819 after relief via an overlay | 7 | N/A |
|  | CO Codes set aside for Initial Code assignments for new entrants only (after relief via an overlay) | 10 | N/A |
|  | Subtotal | 53 | 46 |
| C | CO Codes assignable prior to a Jeopardy Condition (C=A-B) | 747 | 754 |
| D | CO Codes unassignable prior to a Jeopardy Condition that became assignable in a Jeopardy Condition: |  |  |
|  | Future Canadian Geographic NPA Codes (Note 2) | 14 | 14 |
|  | Current Neighbouring NPA Codes (343, 418, 450, 579, 613, 581, 705, 709 - Note 3) | 0 | 0 |
|  | CO Codes set aside for Initial Code assignments for carriers already providing service in NPA 819 after relief via an overlay (available subject to CRTC staff approval) | 7 | N/A |
|  | Subtotal | 21 | 14 |
| E | Assignable CO Codes in a Jeopardy Condition (E=C+D) | 776 | 776 |
| F | Assigned CO Codes as of 14 September 2009 | 626 | 626 |
| G | Net CO Codes available for assignment as of 14 September 2009 without a Jeopardy Condition (G=C-F) | 121 | 128 |
| H | Net CO Codes available for assignment as of 14 September 2009 in a Jeopardy Condition (H=E-F) | 150 | 150 |

Notes:

1.	19 CO Codes corresponding to the 33 Future Canadian Geographic NPA Codes are already assigned or available for assignment in NPA 819.

2.	The following 14 CO Codes corresponding to the Future Canadian Geographic NPA Codes are currently unavailable for assignment in NPA 819: 249, 257, 273, 368, 387, 431, 468, 487, 584, 742, 851, 871, 873, and 942. One of these CO Codes should not become assignable as it will correspond to the New NPA that will be needed immediately or in the future for NPA relief, therefore only 13 become assignable in a Jeopardy Condition.

3.	In an extreme Jeopardy Condition (i.e., when the Projected Exhaust Date is earlier than the Relief Date), the 8 CO Codes corresponding to current Neighbouring NPA Codes may be made assignable in certain portions of NPA 819 with CRTC staff approval.

# SELECTION OF RELIEF NPA

In the event that the recommended Relief Option requires a new NPA Code, the criteria for selection of an appropriate area code for relief is addressed in section 4.9 of the Canadian NPA Relief Planning Guideline. The criteria that should be taken into account when Future Canadian Geographic NPAs are being considered as candidates for relief of a specific current Canadian Geographic NPA include the following:

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in the area that is being relieved (Home NPA(s)).

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in another NPA within the same province where there is a possibility that a single new NPA Code could be overlaid on more than one NPA within the province, or where a boundary realignment could occur that affects another NPA.

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in an Exchange Area in a neighbouring NPA, if the neighbouring NPA has 7-digit local calling within the NPA, and i) the Exchange Area in the neighbouring NPA where the CO Code is assigned has local calling to the NPA being relieved, or ii) the Exchange Area in the neighbouring NPA where the CO Code is assigned does not have local calling to the NPA being relieved, but other Exchange Areas within that neighbouring NPA have 7-digit local calling to the Exchange Area where the CO Code is assigned as well as local calling to the new NPA.

On the CNA web site there is an NPA Code Selection Tool that can assist in determining which of the NPA Codes that are currently available for assignment in Canada are most suitable for relief of an exhausting NPA. This NPA Code Selection Tool is located at: http://www.cnac.ca/npa_codes/relief/overview.htm.

See Annex B, Table 2 for details of the status in NPA 819 Home/New and adjacent NPAs of CO Codes that correspond to Future Canadian Geographic NPA Codes (extracted from NPA Selection Tool). The results from the NPA Code selection tool applicable to NPA 819 relief are summarized in the following table.

| NXX corresponding to Future NPA ( | 249 | 257 | 273 | 368 | 387 | 431 | 468 | 487 | 584 | 742 | 851 | 871 | 873 | 942 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Split - E-W Split, East retains NPA 819 | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( |
| Split - E-W Split, West retains NPA 819 | ( | ( | (( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | (( |
| Split - E-W River Split, East retains NPA 819 | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( |
| Split - E-W River Split, West retains NPA 819 | ( | ( | (( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | (( |
| NPA 581 Boundary Extension Overlay | x | x | ( | x | x | ( | ( | x | x | x | x | x | x | ( |
| Distributed Overlay of New NPA on NPA 819 | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( | ( |

( indicates Not Available in Home NPA(s)

(( indicates Not Available in Home NPA(s) and all adjacent NPAs

x indicates code meets neither criteria

The future NPA Codes suitable for consideration as an NPA code to be assigned for immediate relief, or reserved for a future relief if the immediate relief does not require a new NPA assignment, are:

Splits 1a, 2a:	All available codes meet “unassigned in Home NPA” criteria; no code meets “unassigned in Home and Neighbouring NPA” criteria

Splits 1b, 2b:	All available codes meet “unassigned in Home NPA” criteria; code 273 meets “unassigned in Home and Neighbouring NPA”

581 Boundary Extension Overlay: 	Codes 273, 431, 468, & 942 meet “unassigned in Home NPA” criteria; no code meets “unassigned in Home and Neighbouring NPA” criteria

Distributed Overlay of New on 819:	Codes 249, 257, 273, 368, 387, 431, 468, 487, 584, 742, 851, 871, 873 & 942 meet “unassigned in Home NPA” criteria; no code meets “unassigned in Home and Neighbouring NPA” criteria

Additional considerations relating to these NPA Codes are:

- 249 is recommended in the NPA 705 Planning Document dated 31 July 2009 as the relief code for NPA 705 if the relief is a Distributed Overlay of a New NPA on NPA 705, a Distributed Overlay on multiple NPAs 289/905 and 705, or a split,

- 431 is identified in the NPA 204 Initial Planning Document dated 5 June 2009 as a suitable code for NPA 204 relief,

    - 871 and 873 were identified by Bell Canada in the NPA 613 Planning Document dated 5 May, 2008 as the preferred options for relief of NPA 819 as they required the minimum quantity of software upgrades to support existing local dialling between NPA 819 and its neighbouring NPAs, and

-	additional telecom service provider cost considerations that may apply in NPA 819 and adjacent NPAs may affect the relief code recommendation.

RPC to assess and recommend a preferred code

# RECOMMENDATIONS

To be completed by RPC

NPA 819

INITIAL PLANNING DOCUMENT

ANNEXES